# VEX Rank Engineering Notebook

Expanded Engineering History Edition

Website identity and public ranking interface

Website design development coding algorithm version history testing and test publishing

Project record from September 1 through September 27 2026

Prepared from repository source code, tests, deployment records, algorithm specifications, historical archives, and the supplied VCR v1.0 Lucidchart export.

# Document Control and Revision Record

This edition follows the project from its local website beginnings through the September 27 GitHub release. Parts One through Nine preserve the detailed design and test record prepared through September 16. Parts Ten through Fourteen add the dated local and GitHub histories, implementation, checks, pull requests, and references through September 23. Part Fifteen records the later presentation change and its verification. Later dated observations supersede older deployment statuses.

| Field | Value |
| --- | --- |
| Document | VEX Rank Engineering Notebook, dated history edition |
| Coverage date | Local website history September 1-11; GitHub main through September 23 2026, commit 6a03cd0 |
| Primary audience | Contributors, reviewers, robotics participants, and project maintainers |
| Architecture authority | VCR v1.0 six-page Lucidchart export dated August 2026 |
| Executable rating model | VCR-3.0-candidate.2 in website/lib/vcr3.mjs |
| Historical dataset | 2025-26 Push Back archive with complete fetched-calendar coverage |
| Revision purpose | Add complete dated GitHub commit and pull request record, local origin chronology, current architecture and verification evidence |

Evidence convention

Observed means the result was reproduced from source files, an automated test, a build command, a deployment record, or the published archive.

Designed means the behavior is documented but may not be completely implemented or historically calibrated.

Recommended means the notebook proposes the next engineering step and does not claim that work is finished.

# Detailed Table of Contents

Document Control and Revision Record	2

Detailed Table of Contents	3

How to Read This Notebook	13

Part One Project Origin and Purpose	14

The Information Problem That Started the Project	15

Why Official Standings Were Not Enough	16

Why the Project Needed to Exist as a Website	17

Why Transparency and Versioning Became Core Requirements	18

Primary Users and Decisions	19

Project Goals and Measurable Success Criteria	20

Project Non Goals and Ethical Boundaries	21

Project Need Statement and Design Brief	22

Part Two Engineering Design Process	23

Define the Problem and Scope	24

Research Data Sources and Constraints	25

Establish Evaluation Criteria	26

Generate Alternative Designs	27

Select the Architecture	28

Build Prototypes	29

Test Against Real Failures	30

Communicate Iterate and Govern Changes	31

Engineering Decision Matrix	32

Part Three System Architecture from the Lucidchart Design	33

Architecture Overview and Feedback Loop	34

Data Ingestion Quality and Persisted Outputs	35

VCR Version One Team Rating Flow	36

Event Strength Finish and Asymmetric Adjustment	37

Safeguards Backtesting and Parameter Governance	38

Frontend Backend Operations and Delivery	39

Architecture Traceability from Design to Code	40

Architecture Traceability Matrix	41

Part Four Website Design Building and Coding	42

Information Architecture and Navigation	43

Home View and Project Orientation	44

Ranking View	45

Team Directory and Search	46

Team Profile and History	47

Event Discovery and Classification	48

Event Detail and Division Coverage	49

Agenda Parsing	50

Bracket Slots Replays and Byes	51

Loading Empty and Error States	52

Responsive and Keyboard Design	53

Visual Language	54

Repository Structure and Ownership	55

Browser Request Routing for Two Origins	56

Bounded Concurrency	57

Retry and Timeout Policy	58

Complete Pagination	59

Process Local Cache	60

API Route Responsibilities	61

Cloudflare Worker Dispatch	62

D1 Shared Cache	63

Historical Archive Builder	64

Archive Validation and Packaging	65

Contributor Documentation and Comments	66

Measured Source Inventory	67

Largest Maintained Source Files	68

Part Five VCR Algorithm Version History	69

Why the Rating Algorithm Is Versioned	70

VCR Version One Purpose	71

VCR Version One Match Model	72

VCR Version One Partner Credit	73

VCR Version One Component Blend	74

VCR Version One Event Strength	75

VCR Version One Validation Plan	76

VCR Version Two Public Score	77

VCR Version Two Component Weights	78

VCR Version Two Match Evidence	79

VCR Version Two Dynamic Partner Shares	80

VCR Version Two Contribution and Autonomous	81

VCR Version Two Event Result	82

VCR Version Two Event Weight	83

VCR Version Two Uncertainty and Recency	84

Why VCR Version Three Was Proposed	85

VCR Version Three Frozen Inputs	86

VCR Version Three Match Formula	87

VCR Version Three Tournament Evidence	88

VCR Version Three Contribution and Autonomous	89

VCR Version Three Event Weight and Cap	90

VCR Version Three Champion Policy	91

VCR Version Three Audit Ledger	92

VCR Version Comparison and Release Status	93

VCR Version Comparison Table	94

VCR Three Settlement Formula Reference	95

Algorithm Calibration Plan	96

Part Six Verification Test Data and Iteration Trials	97

Verification Strategy	98

Test Case 1 Historical Scores Remain Usable When The Upstream Scored Flag Is False	99

Test Case 2 Each Season Has Its Own Archive And Incomplete Or Wrong Season Results Are Rejected	100

Test Case 3 Semifinal Replays Retain Their Bracket Slot And Missing Byes Leave A Gap	101

Test Case 4 A Worlds Qualifier Is Not The World Championship	102

Test Case 5 Mentioning A Signature Event Does Not Make A Scrimmage A Signature	103

Test Case 6 High School Names Do Not Imply School Based Tournament Format	104

Test Case 7 All Pages Are Retained And Elimination Round Filters Survive Pagination	105

Test Case 8 Failed Later Pages Reject Rather Than Publish A Partial Collection	106

Test Case 9 Table Agenda Keeps Activity Start End And Location Together	107

Test Case 10 Single Day Agendas Without Day Headings Still Retain Timed Entries	108

Test Case 11 Numeric Family Search Includes Every Suffix Including Unregistered Teams	109

Test Case 12 Names And Organizations Support Partial Case Insensitive Search	110

Test Case 13 All Three Filters Combine And Countries Normalize	111

Test Case 14 Locations Include Inactive Only Countries And Dependent Regions	112

Test Case 15 Single Active Robot Can Receive All Alliance Credit	113

Test Case 16 Complementary Shares Tolerate Ordinary Floating Point Rounding	114

Test Case 17 Unexpected Champions Gain At Every Tier	115

Test Case 18 Legitimate Non Champion Loss Remains Negative	116

Test Case 19 Completed Event Processor Applies Champion Guarantee And Produces Versioned Audit	117

Automated Test Run Summary	118

Static Frontend Build Evidence	119

Lint and Type Safety Baseline	120

Browser and Live Integration Evidence	121

Testing Limitations and Remaining Evidence	122

Part Seven Historical Replay and Data Analysis	123

Published Push Back Archive Coverage	124

Rating Distribution	125

Eligible Matches per Team	126

Most Recent Event Change	127

Event Count and Confidence Distributions	128

Country and Grade Coverage	129

Top Country Counts	130

Top Region Counts	131

Displayed Event Tier Evidence	132

Published Ranking Sample Rows 1 Through 10	133

Published Ranking Sample Rows 11 Through 20	134

Published Ranking Sample Rows 21 Through 30	135

Published Ranking Sample Rows 31 Through 40	136

Published Ranking Sample Rows 41 Through 50	137

Archive Rebuild Trial and Rate Limit Failure	138

Part Eight Test Publishing with GitHub Firebase and Cloudflare	139

GitHub Branch and Pull Request Process	140

GitHub Pages Build Workflow	141

Firebase Prototype Architecture	142

Firebase Trial Decision	143

Cloudflare Worker Architecture	144

Cloudflare D1 Cache Policy	145

Secrets and Credential Boundary	146

CORS Route and Query Validation	147

Deployment Verification and Rollback	148

GitHub Pages Workflow Evidence	149

Firebase Trial Commands and Outcome	150

Cloudflare Deployment Checklist	151

External Platform References Applied to the Design	152

Part Nine Chronological Engineering Record	153

Notebook Entry 1 Architecture and VCR 1.0 concept	154

Notebook Entry 2 VCR 2.0 detailed specification	155

Notebook Entry 3 Integrated website prototype	156

Notebook Entry 4 Worlds and data reliability trials	157

Notebook Entry 5 Firebase deployment trial	158

Notebook Entry 6 GitHub Pages and Cloudflare test stack	159

Notebook Entry 7 VCR 3 candidate settlement	160

Notebook Entry 8 Complete-season archive	161

Notebook Entry 9 Rate-limited rebuild redesign	162

Notebook Entry 10 Contributor documentation	163

Notebook Entry 11 Expanded engineering notebook	164

Part Ten Final Evaluation and Next Engineering Work	165

Evaluation Against the Design Criteria	166

Recommended Trial 1 Build the Frozen Schedule and Bracket Simulator	167

Recommended Trial 2 Backtest VCR Two and VCR Three Against Baselines	168

Recommended Trial 3 Resolve Multi Division Champions	169

Recommended Trial 4 Complete Older Season Archives	170

Recommended Trial 5 Clean the Type and Lint Baseline	171

Recommended Trial 6 Refactor the Main React Page	172

Recommended Trial 7 Run Accessibility and Usability Trials	173

Recommended Trial 8 Load Test Worker and D1	174

Recommended Trial 9 Add Monitoring and Release Records	175

Recommended Trial 10 Establish Stable VCR Release Governance	176

Appendix A Annotated Code Listings	177

Code Listing A1 Browser Origin Selection	178

Code Listing A2 Bounded Concurrent Mapping	179

Code Listing A3 Upstream Retry and Success Cache	180

Code Listing A4 Complete Paginated Collection	181

Code Listing A5 Bracket Slot Preservation	182

Code Listing A6 Historical Match Eligibility	183

Code Listing A7 VCR Match Evidence	184

Code Listing A8 VCR Event Settlement	185

Code Listing A9 Completed Event Processing	186

Code Listing A10 Archive Validation	187

Code Listing A11 Worker Canonical URL	188

Code Listing A12 Worker Cache and Error Boundary	189

Code Listing A13 Historical Rebuild Entry	190

Code Listing A14 Archive Packaging	191

Code Listing A15 GitHub Pages Build and Deploy	192

Appendix B Complete Test Matrix	193

Automated Test Matrix Rows 1 Through 7	194

Automated Test Matrix Rows 8 Through 14	195

Automated Test Matrix Rows 15 Through 19	196

Manual and Integration Test Matrix	197

Appendix C Deployment Runbooks	198

Runbook C1 Pre Merge Review	199

Runbook C2 GitHub Pages Test Publish	200

Runbook C3 Cloudflare Worker Publish	201

Runbook C4 Historical Archive Publish	202

Runbook C5 Incident and Rollback	203

Appendix D Data Dictionary and Glossary	204

Glossary Terms 1 Through 8	205

Glossary Terms 9 Through 16	206

Archive Field Dictionary	207

Appendix E References and Source Record	208

Primary Project References	209

External Platform References	210

Evidence Provenance and Reproduction Notes	211

Document Maintenance Procedure	212

Part Ten Current Engineering State and Design Decisions	213

September 1 to September 23 Timeline	214

Project Need Revisited Against the Current Site	215

Current System Boundary and Request Flow	216

Browser API and Archive Routing	217

Versioned Rating and Presentation Calculation	218

VCR 3 Candidate and Algorithm Version Boundaries	219

Historical Archive State on September 23	220

Shareable Navigation and Cold Start	221

Interaction Trials and Accessible Motion	222

Worker Cache and Failure Semantics	223

Current Automated Verification	224

GitHub Pages Firebase and Cloudflare Publishing Record	225

Open Questions and Next Engineering Trials	226

Part Eleven Local Design and Build Chronology	227

Local work on 2026 09 01	228

Local work on 2026 09 02	229

Local work on 2026 09 03	230

Local work on 2026 09 11	231

Part Twelve GitHub Commit by Commit Engineering Record	232

GitHub change 01  2026-09-09  3a633af	233

GitHub change 02  2026-09-09  63877ed	234

GitHub change 03  2026-09-09  55481c6	235

GitHub change 04  2026-09-09  62b834c	236

GitHub change 05  2026-09-09  9b32fda	237

GitHub change 06  2026-09-11  a765593	238

GitHub change 07  2026-09-14  261ebc2	239

GitHub change 08  2026-09-14  f1804c3	240

GitHub change 09  2026-09-15  88eb420	241

GitHub change 10  2026-09-15  8b114ef	242

GitHub change 11  2026-09-15  979d37d	243

GitHub change 12  2026-09-15  e8e1600	244

GitHub change 13  2026-09-15  90ac608	245

GitHub change 14  2026-09-15  a7feaf4	246

GitHub change 15  2026-09-15  fad6a89	247

GitHub change 16  2026-09-15  0454fda	248

GitHub change 17  2026-09-15  7f43b66	249

GitHub change 18  2026-09-15  035e21b	250

GitHub change 19  2026-09-15  4a2186b	251

GitHub change 20  2026-09-15  cb5a298	252

GitHub change 21  2026-09-15  d0bf136	253

GitHub change 22  2026-09-15  32028f1	254

GitHub change 23  2026-09-15  3a09c7c	255

GitHub change 24  2026-09-15  49984c1	256

GitHub change 25  2026-09-15  745214f	257

GitHub change 26  2026-09-15  54d8bb8	258

GitHub change 27  2026-09-15  deb01cc	259

GitHub change 28  2026-09-15  c2182cf	260

GitHub change 29  2026-09-15  8f89ed5	261

GitHub change 30  2026-09-15  264932c	262

GitHub change 31  2026-09-15  90c8fda	263

GitHub change 32  2026-09-15  a6a709c	264

GitHub change 33  2026-09-15  123f488	265

GitHub change 34  2026-09-15  25363ed	266

GitHub change 35  2026-09-15  14a75ca	267

GitHub change 36  2026-09-15  16e8bdd	268

GitHub change 37  2026-09-16  e1c5ec8	269

GitHub change 38  2026-09-16  7b02a13	270

GitHub change 39  2026-09-16  b8b0337	271

GitHub change 40  2026-09-16  c3e01a9	272

GitHub change 41  2026-09-16  0f73d15	273

GitHub change 42  2026-09-16  9b16bb7	274

GitHub change 43  2026-09-16  b2a127e	275

GitHub change 44  2026-09-16  c96decc	276

GitHub change 45  2026-09-16  5d7e356	277

GitHub change 46  2026-09-16  12d852c	278

GitHub change 47  2026-09-16  597af57	279

GitHub change 48  2026-09-16  70213f9	280

GitHub change 49  2026-09-16  eab79b1	281

GitHub change 50  2026-09-17  41a1a3e	282

GitHub change 51  2026-09-17  4639d7e	283

GitHub change 52  2026-09-17  0c23a74	284

GitHub change 53  2026-09-17  6682453	285

GitHub change 54  2026-09-17  1dba5cb	286

GitHub change 55  2026-09-17  84cfce5	287

GitHub change 56  2026-09-17  6d68e89	288

GitHub change 57  2026-09-17  311c587	289

GitHub change 58  2026-09-17  bca7c00	290

GitHub change 59  2026-09-17  2acff59	291

GitHub change 60  2026-09-17  ddfec42	292

GitHub change 61  2026-09-17  a0ebdb0	293

GitHub change 62  2026-09-17  501e688	294

GitHub change 63  2026-09-17  81786ee	295

GitHub change 64  2026-09-17  960f693	296

GitHub change 65  2026-09-17  4cb9e0c	297

GitHub change 66  2026-09-17  7feb6c5	298

GitHub change 67  2026-09-17  8a24908	299

GitHub change 68  2026-09-17  2f9719d	300

GitHub change 69  2026-09-17  ee81570	301

GitHub change 70  2026-09-22  9e55113	302

GitHub change 71  2026-09-22  4466dc6	303

GitHub change 72  2026-09-23  12268ff	304

GitHub change 73  2026-09-23  03c75b7	305

GitHub change 74  2026-09-23  7bf2bc8	306

GitHub change 75  2026-09-23  dd63f3e	307

Part Thirteen Pull Request and Merge Register	308

Pull request decisions 1 and 2	309

PR 1  VCR 3.0 candidate: traceable event-settlement revision	309

PR 2  Fix Worlds results, bracket replays and website loading reliability	309

Pull request decisions 4 and 5	310

PR 4  Connect GitHub Pages test website to Cloudflare Workers and D1	310

PR 5  Implement VCR 3.0 candidate in ranking pipelines	310

Pull request decisions 6 and 7	311

PR 6  Apply VCR 3.0 to completed-season archives	311

PR 7  Reduce API traffic during historical archive rebuilds	311

Pull request decisions 8 and 9	312

PR 8  Document core code and contributor workflow	312

PR 9  feat: editorial redesign, scroll motion, and capped result lists	312

Pull request decisions 10 and 11	313

PR 10  Deep links, contrast fixes, working dev server, and CI	313

PR 11  Fix intermittent API failures surfacing as 'no events'	313

Pull request decisions 12 and 13	314

PR 12  Colour themes, ranking correctness, and interaction polish	314

PR 13  Sign team numbers on with a handwriting face	314

Pull request decisions 14 and 15	315

PR 14  Trace team numbers stroke by stroke	315

PR 15  Slow the signature and ease off toward the final character	315

Pull request decisions 16 and 17	316

PR 16  Quicken the signature by about 20 percent	316

PR 17  Jump to the top on navigation instead of gliding there	316

Pull request decisions 18 and 19	317

PR 18  Fix stray ink on undrawn signature strokes	317

PR 19  Report content-blocker failures instead of a generic error	317

Pull request decisions 20 and 21	318

PR 20  Remove the global search from the header	318

PR 21  Give a team's location its own line under the number	318

Pull request decisions 22 and 23	319

PR 22  Draw H's crossbar before its stems	319

PR 23  H draws left stem, crossbar, then right stem	319

Pull request decisions 24 and 25	320

PR 24  Shared links work in a browser that has never opened the site	320

PR 25  Add Discord invite to the header	320

Pull request decisions 26 and 27	321

PR 26  Make room for blog posts beside upcoming Signature Events	321

PR 27  Show featured event date and align blog panel	321

Pull request decisions 28 and 29	322

PR 28  Take blog layout off the live homepage	322

PR 29  Hold blog homepage layout for later	322

Part Fourteen Complete Audit and Reference Appendix	323

Complete GitHub Commit Register	324

Current Source and Verification References	326

How to continue this dated record	326

The table lists every part, chapter, engineering record, test case, code listing, appendix, and reference section. Page numbers are refreshed during the final Microsoft Word export.

# How to Read This Notebook

Readers seeking the reason for the project should begin with Part One. Contributors changing code should use Parts Three and Four together with the annotated listings in Appendix A. Reviewers evaluating the rating model should read Part Five before using the historical statistics in Part Seven. Deployment maintainers should use Part Eight and the operational checklists in Appendix C.

| Reader question | Recommended sections |
| --- | --- |
| Why was VEX Rank started | Part One and Project Origin Evidence |
| How was the design selected | Part Two Engineering Design Process |
| How does information move through the system | Part Three Architecture and Part Four Implementation |
| How did VCR change | Part Five Algorithm Version History |
| What was actually tested | Part Six Verification and Part Seven Historical Evidence |
| How is the test site published | Part Eight GitHub Firebase and Cloudflare |
| Where are the code and sources | Appendices A through E |

# Part One Project Origin and Purpose

This part records the problem that caused the project to begin and the reasons a combined website and rating system was selected.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## The Information Problem That Started the Project

VEX participants can obtain teams, events, schedules, matches, standings, brackets, skills, and awards from official systems, but those records answer separate transactional questions. A participant who wants to compare teams across many events must collect pages manually, interpret inconsistent event structures, and remember that a win-loss record does not describe opponent strength or alliance contribution.

The project began to provide one searchable public view that joins official records with a transparent estimate of competitive strength. The website and rating algorithm were treated as one engineering problem because a score without evidence is hard to trust and a data website without synthesis does not answer the comparison question.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Official data categories listed in the architecture export; website route map; VCR 1.0, 2.0, and 3.0 specifications. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | No formal user-interview dataset was available. The rationale comes from the information tasks the product was designed to support. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Can a reader trace every displayed conclusion to official or derived evidence

Does the system state when data is partial or unavailable

Can a contributor reproduce the same result without private knowledge

## Why Official Standings Were Not Enough

Tournament standings measure performance within one event and one schedule. They are valuable, but they are not a season-long comparison because events differ in field strength, number of matches, alliance partners, elimination formats, and available statistical detail. A team may rank highly at a local event and face a substantially different field at a Signature Event or Worlds.

VEX Rank therefore preserves official standings as display data while computing a separate versioned rating. The rating is intended to aggregate evidence chronologically and adjust expectations using pre-event strength. It does not replace official qualification rankings, awards, or championship results.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart data-system boundary; README design rules; event-strength branches in VCR v1.0 and VCR 2.0. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A rating remains a model. It can be biased by missing matches, incomplete attribution, classification errors, or uncalibrated parameters. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Are official results visibly distinguished from model outputs

Are judged awards excluded from rating inputs

Does the model version appear with archived data

## Why the Project Needed to Exist as a Website

A spreadsheet or private script could calculate a number, but it would not make the assumptions accessible. The public interface gives users a way to search a team, see event history, inspect schedules and brackets, compare ranks, and read the method. These views expose the context needed to question a result instead of accepting a score without explanation.

The website became the evidence surface for the model. Navigation, loading states, error messages, event pages, team histories, and component explanations were included as engineering requirements rather than decorative features.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Website information architecture; React views; team, event, ranking, and skills routes; contributor guide. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The present interface is broad and the main page is large. Usability has fixture and inspection evidence but not a formal participant study. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Can a user move from rank to team history to event evidence

Do errors explain whether official data is delayed

Can the interface work from a narrow screen and keyboard

## Why Transparency and Versioning Became Core Requirements

A ranking can influence expectations and team reputation. Silent formula changes or undocumented data substitutions would make results impossible to audit. The project therefore needed named model versions, component ledgers, frozen pre-event expectations, archive manifests, coverage records, and clear limits.

Algorithm changes are treated as version changes, not casual tuning. The historical builder records the model identifier, and the Worker includes the identifier in cache keys for rating responses so a new model cannot reuse old cached results.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR_VERSION constant; archive coverage envelope; Worker canonical URL; VCR 3 audit history. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The VCR 3 candidate still requires full historical calibration and therefore must not be described as a stable validated release. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Does each result carry a model identifier

Can the input season and coverage be checked

Would changing a formula require new tests and a new version

## Primary Users and Decisions

The design serves several readers with different questions. Competitors want to locate teams and events. Coaches and analysts want season history and strength comparisons. Contributors need file ownership, data contracts, and tests. Reviewers need to distinguish observed results from planned work. Deployment maintainers need reproducible publishing and secret-handling procedures.

The notebook and website organize information by user task rather than by database table. The same source record may support a public event page, an archive replay, a regression fixture, and an algorithm audit.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Website navigation; CONTRIBUTING.md source map; deployment guides; inspection checklist. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The product has no account-specific workflow and does not claim to replace official competition management systems. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Does every page answer a recognizable user question

Are maintenance instructions available without AI tools

Are operational secrets kept outside the browser and repository

## Project Goals and Measurable Success Criteria

The project goals were translated into measurable engineering criteria: complete paginated collections, deterministic chronological replay, searchable team and event views, visible error states, versioned archives, protected credentials, bounded retries, and repeatable tests. These criteria allow a trial to fail usefully because the failure can be tied to a requirement.

Success means that the system can publish a test website and a validated archive without silently presenting incomplete official data as complete. Predictive accuracy is a separate criterion that requires chronological calibration and held-out evaluation.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Regression suite; archive validation; Pages build; Worker health and integration counts; VCR backtesting plan. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Passing scenario tests proves implementation behavior, not predictive superiority. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Are completeness and prediction evaluated separately

Does a failed later API page reject the collection

Can the same season be rebuilt from recorded inputs

## Project Non Goals and Ethical Boundaries

VEX Rank does not score judged awards, infer a team's character, promise future match outcomes, or declare that one region is inherently stronger. It does not place the Event VEX credential in browser code. It does not treat an unavailable historical season as if a recent live sample were a complete substitute.

The model is limited to documented competitive evidence. Geography is a filter and calibration context, not a permanent bonus. Missing contribution and autonomous evidence remain neutral and marked missing instead of being fabricated.

| Record field | Notebook entry |
| --- | --- |
| Evidence | README design rules; VCR 3 revision; Worker archive fallback policy; contributor limitations. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Model outputs may still be misunderstood unless the interface continues to explain uncertainty, evidence age, and version status. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Could a displayed label be mistaken for an official award

Are missing signals visibly neutral rather than estimated without evidence

Does the site avoid deterministic claims about future results

## Project Need Statement and Design Brief

VEX Rank exists to turn fragmented official competition records into a searchable, auditable, season-aware view while estimating competitive strength with a versioned model. The system must preserve the difference between source facts and derived judgments. It must fail visibly when a complete dataset cannot be obtained, keep credentials on the server, and provide enough documentation that a contributor can reproduce or challenge the behavior without relying on an AI assistant.

| Design question | Requirement | Acceptance evidence |
| --- | --- | --- |
| Can users find relevant records | Search teams and browse rankings and events | Team-directory fixtures and rendered views |
| Can data be trusted as complete | Load all pages or reject the collection | Pagination and later-page failure tests |
| Can ratings be audited | Version formulas and store event components | VCR ledger and historical archive metadata |
| Can the test system publish safely | Keep token server-side and validate before deploy | Worker secret binding and Pages health gate |
| Can contributors maintain it | Document source ownership and unusual assumptions | CONTRIBUTING.md, comments, tests, and this notebook |

# Part Two Engineering Design Process

This part applies the full engineering design process and records how failed trials changed the requirements and implementation.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Define the Problem and Scope

The team framed the problem as reliable interpretation of public competition data, not simply a new leaderboard. Scope included data ingestion, rating logic, interface views, archive generation, and test deployment because each layer could invalidate the result.

The first design boundary excluded judged awards and account features. It required server-side credentials, chronological processing, and explicit uncertainty.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart pages 1 and 6; README design rules. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The original design contained unresolved formulas and therefore served as architecture, not an executable specification. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Research Data Sources and Constraints

The official Event VEX API provides authoritative public records but can paginate, rate limit, delay, omit fields, and represent organizer content inconsistently. Historical event formats and bracket naming also vary.

The implementation uses bounded concurrency, retry rules, validation, canonical records, and fail-closed collection semantics.

| Record field | Notebook entry |
| --- | --- |
| Evidence | vex-api.ts, agenda.ts, bracket.ts, event-classification.ts, inspection records. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Availability and completeness still depend on the upstream service. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Establish Evaluation Criteria

Correctness, reproducibility, usability, security, reliability, cost, and maintainability were selected before deployment alternatives were compared.

Each criterion received an observable check: tests for data behavior, manifests for replay, browser inspection for usability, secret scanning for security, and build/deployment logs for reliability.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Criteria table in the earlier notebook and expanded test matrix in Part Six. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Predictive validity remains incompletely evaluated. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Generate Alternative Designs

Alternatives included a static-only site, a Firebase function and Firestore cache, a Cloudflare Worker and D1 cache, a local ranking script, and a complete historical archive served as an asset.

The selected test stack separates a GitHub Pages frontend from a Cloudflare Worker API and versioned static archives. Firebase remains documented as a trial.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Firebase and Cloudflare deployment records; Pages workflow. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A future production stack may change if cost, traffic, or operational requirements change. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Select the Architecture

The choice balanced free-plan feasibility, credential protection, cache limits, reproducible builds, and contributor access.

GitHub Pages hosts static assets, the Worker handles API routes and secrets, D1 caches modest JSON responses, and large archives are served as versioned assets.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Worker route allowlist, 1.8 MB D1 threshold, archive manifest, workflow health check. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Free-tier capacity is not a service guarantee. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Build Prototypes

The project built the interface, API routes, rating modules, historical builder, and two deployment adapters in stages. Early versions intentionally exposed gaps rather than hiding them.

Prototypes were kept in versioned files and pull requests so failures could become design evidence.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Repository history summarized in the notebook timeline; VCR candidate documents. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The local repository snapshot does not include a complete commit log, so repository documents and recorded pull-request outcomes are used. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Test Against Real Failures

Worlds pagination, bracket replays, organizer agendas, missing scored flags, rate limits, and deployment billing constraints produced concrete failures.

Each failure changed a helper, test, cache, or deployment decision. The archive builder now resumes cached progress and refuses incomplete output.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Nineteen fixture tests; archive coverage; deployment inspection counts. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Fixtures cover known failure classes but not every historical organizer format. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Communicate Iterate and Govern Changes

The project records formulas, file responsibilities, limitations, test commands, and deployment steps so later contributors can work without private context.

Changes that alter ratings require a model version, tests, and archive rebuild. Changes that alter response identity require cache-key review.

| Record field | Notebook entry |
| --- | --- |
| Evidence | CONTRIBUTING.md; VCR version files; archive manifest; this notebook. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Governance is documented but not yet automated as a formal release process. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What observation triggered this decision

What test can falsify the assumption

What artifact must change if the decision changes

## Engineering Decision Matrix

| Alternative | Strength | Blocking issue | Outcome |
| --- | --- | --- | --- |
| Static frontend only | Simple and inexpensive | Cannot protect Event VEX credential or compute uncached live routes | Used only for frontend assets |
| Firebase Functions and Firestore | Integrated serverless platform and cache | Cloud Functions required Blaze for the secure secret path | Rules and indexes retained; function path superseded |
| Cloudflare Worker and D1 | Secret binding, low-cost edge runtime, SQL cache | D1 row/string and Worker execution limits | Selected for the test backend |
| Direct browser API calls | No custom backend | Credential exposure and inconsistent CORS | Rejected |
| One live route for all seasons | No archive publishing process | Partial samples could be mistaken for complete history | Rejected in favor of versioned archives |

# Part Three System Architecture from the Lucidchart Design

This part explains every page of the supplied VCR v1.0 Lucidchart export and traces each design branch into the implemented system.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Architecture Overview and Feedback Loop

Figure 1 Original end to end system architecture

The first page separates official data, the rating engine, the backend, the public interface, and validation. Solid arrows carry records or calculations; dashed arrows return tests, policy decisions, or operational feedback. This separation became the central control against leaking credentials or allowing presentation code to silently redefine the model.

Official data enters through validation before rating or display

The rating engine publishes versioned outputs rather than mutating source records

The backend mediates search, history, cache, and operations

Validation can change parameters only through a versioned release

## Data Ingestion Quality and Persisted Outputs

Figure 2 Data system detail

The second page defines source records, ingestion checks, canonical records, frozen snapshots, derived features, and website records. The most important design rule is chronology: a future result must never change an earlier expectation. Persisted snapshots and model identifiers make that rule testable.

Teams and seasons establish identity

Events and divisions establish context

Matches and results provide performance evidence

Rankings and brackets provide official position and progression

Awards and unrelated skills remain display-only

## VCR Version One Team Rating Flow

Figure 3 VCR v1.0 team rating flow

The third page shows pre-match state, alliance expectations, surprise and margin, partner credit, contribution estimates, autonomous evidence, uncertainty, and the final blend. It is valuable because it identifies every intended component, but several mathematical branches were left unresolved and later versions changed the weights.

Freeze rating and uncertainty before the event

Estimate alliance result from both partners and both opponents

Bound margin influence

Use reliability when evidence is incomplete

Record the component path for later audit

## Event Strength Finish and Asymmetric Adjustment

Figure 4 VCR v1.0 event outcome design

The fourth page treats event context separately from ordinary match updates. It proposes an Event Strength Score, expected finish, actual finish, asymmetric upside and downside, and a reliability factor. VCR 2.0 expanded this into numerical rules; VCR 3.0 simplified the executable candidate to tier-based settlement with a bounded reciprocal downside.

Freeze event context before outcomes are known

Compare actual finish with the same utility used for expectation

Do not double-count opponent strength through match and event weight

Keep champion policy explicit

## Safeguards Backtesting and Parameter Governance

Figure 5 Validation and governance loop

The fifth page makes validation part of the architecture. It calls for time integrity, data quality, participation safeguards, public decomposition, chronological replay, baseline comparison, forecast metrics, subgroup review, held-out evaluation, and versioned parameter changes. These remain requirements even though the current candidate has only scenario and integration evidence.

Train on the past and evaluate on later events

Compare against simpler baselines

Report calibration and ranking stability

Separate data failure from model error

Publish version and change notes

## Frontend Backend Operations and Delivery

Figure 6 Website and delivery architecture

The sixth page links public pages to an API, cache, database, background evaluation, account services, and operations. The implemented test stack changed technologies but retained the boundary: the browser receives public JSON, the server owns credentials, archives are versioned, and deployment is gated by tests and health checks.

Frontend contains no Event VEX token

Backend allowlists routes and query fields

Operations can inspect health and rebuild archives

Delivery proceeds from data foundation to core pages to rating transparency

## Architecture Traceability from Design to Code

The Lucidchart export expresses responsibilities rather than a fixed technology stack. Traceability requires mapping each design box to one or more current files and identifying where implementation is incomplete.

The notebook uses a traceability matrix so a contributor can find the present implementation without assuming that every diagram branch exists exactly as drawn.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Architecture figures; repository source map; deployment adapters; shared VCR module. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Accounts, full schedule simulation, complete attribution, and automated calibration remain absent or provisional. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Does every design responsibility map to a current file or an explicit gap

Does a technology change preserve the responsibility boundary

Can a test demonstrate the mapping

## Architecture Traceability Matrix

| Design responsibility | Current implementation | Status |
| --- | --- | --- |
| Collect official data | website/lib/vex-api.ts and app/api routes | Implemented with retry and pagination |
| Canonical chronological records | historical rebuild scripts and archive validators | Implemented for published archive path |
| Rating engine | website/lib/vcr3.mjs | Candidate implementation |
| Historical snapshots | versioned archive JSON and manifest | One complete season published |
| Search and public pages | React page, team directory, and API routes | Implemented and fixture-tested |
| Cache and server mediation | Cloudflare Worker and D1 | Test deployment |
| Validation laboratory | Node tests and rebuild coverage | Scenario and integration evidence |
| Predictive backtesting | Documented plan | Not complete |
| Accounts and saved views | Diagram only | Not implemented |

# Part Four Website Design Building and Coding

This part documents information architecture, interface decisions, data access, implementation boundaries, and contributor-facing code behavior.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Information Architecture and Navigation

The interface groups work into rankings, team discovery, events, event details, team profiles, and method explanations. A shared selected-season state keeps navigation coherent across views.

The main interface remains a single large React page with shared components. This simplified prototyping but created a refactoring need.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/app/page.tsx; website/pages/main.tsx; browser inspection. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The main page is large and has an outstanding type and lint backlog. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Home View and Project Orientation

The home view must explain what VCR is, identify the selected season, expose primary navigation, and avoid presenting a model score as an official result.

The page uses the VEX Rank identity, summary cards, season controls, and direct paths to rankings and events.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/app/page.tsx and website/public/og.png. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Formal usability testing has not been conducted. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Ranking View

The ranking view answers who is strongest under the selected archive and model version. It must show rank, team identity, rating, confidence, recent change, record, and filters without implying false precision.

Historical seasons load versioned archives; the live endpoint is explicitly a latest-event sample.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Ranking route, archive validator, and public archive assets. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The live route samples the latest 36 completed events and is not a complete season. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Team Directory and Search

Users often know a numeric family, suffix, partial team name, or organization. The directory must include inactive historical teams so older archive links remain discoverable.

Search normalizes case, spaces, country aliases, region, and grade filters. Numeric family searches return every suffix, including unregistered teams.

| Record field | Notebook entry |
| --- | --- |
| Evidence | team-directory.mjs and four passing directory fixtures. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Directory freshness depends on rebuilding its published asset. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Team Profile and History

A team page connects identity, event history, match evidence, record, rating changes, and model components. It is the main audit path from a leaderboard row to underlying events.

Season identity is preserved in navigation and history entries include versioned event settlement where available.

| Record field | Notebook entry |
| --- | --- |
| Evidence | team API route; VCR history ledger; archive rankings. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Champion inference and live-route formulas still have documented limitations. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Event Discovery and Classification

Event names and official level fields are inconsistent enough that display classification needs explicit rules. A World qualifier must not become the World Championship merely because its level field says World.

Classification combines exact championship-name evidence with official fields and separates level class from event format.

| Record field | Notebook entry |
| --- | --- |
| Evidence | event-classification.ts and three regression tests. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Historical organizer names can still introduce unseen patterns. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Event Detail and Division Coverage

An event page must show every available division, match page, result, agenda entry, and bracket slot. Loading only the first page can omit most of Worlds.

The route requests complete collections and preserves division identity. Worlds inspection recorded 11 divisions and 865 teams for event 64025.

| Record field | Notebook entry |
| --- | --- |
| Evidence | events/[id] route, vexCollection, inspection record. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Live upstream rate limits can delay large events. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Agenda Parsing

Organizer agendas arrive as structured tables or loose text. Flattening a table can detach times from activities and locations.

The parser retains start time, end time, activity, location, and day grouping while also supporting a single day without headings.

| Record field | Notebook entry |
| --- | --- |
| Evidence | agenda.ts and two agenda fixtures. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Organizer HTML outside the recorded patterns needs new fixtures. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Bracket Slots Replays and Byes

A bracket is positional. Grouping only by list order moves replays and can place opponents in the wrong visual slot.

Slots are keyed by round and instance. A replay replaces the displayed match for that slot while preserving all games for detail, and absent byes remain null.

| Record field | Notebook entry |
| --- | --- |
| Evidence | bracket.ts and replay regression fixture. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Unusual formats need explicit mappings rather than guessed positions. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Loading Empty and Error States

A failed API request must not look like a valid empty dataset. Users need to know whether no records exist, the upstream service is delayed, or a query is unsupported.

The interface separates loading, empty, and error states; the backend returns explicit 429, 502, and 503 responses where appropriate.

| Record field | Notebook entry |
| --- | --- |
| Evidence | React state handling, Worker error mapping, inspection record. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Error copy and accessibility should be reviewed across more devices. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Responsive and Keyboard Design

Dense rankings and event data must remain usable on narrow screens and with keyboard navigation.

Responsive spacing, scrollable data regions, visible focus behavior, and compact cards were included in the inspection pass.

| Record field | Notebook entry |
| --- | --- |
| Evidence | globals.css, UI components, manual inspection. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Automated accessibility tooling and participant testing remain future work. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Visual Language

The site uses a dark competition-field image, red accents, white text, and navy or neutral data surfaces. The visual system needs to support dense evidence without obscuring hierarchy.

Cards summarize; tables compare repeated records; charts show trends; warnings explain limitations.

| Record field | Notebook entry |
| --- | --- |
| Evidence | og.png, globals.css, page components. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Color contrast and chart alternatives require a formal audit. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

What user question does this view answer

What data state can fail

What fixture or inspection proves the behavior

## Repository Structure and Ownership

Source is divided among presentation, API routes, shared data helpers, the VCR core, historical jobs, deployment adapters, tests, and generated assets.

CONTRIBUTING.md names the first file to inspect for each area so a contributor can work without hidden context.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Repository source map and measured source inventory. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Generated archives are large and should not be confused with hand-edited source. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Browser Request Routing for Two Origins

GitHub Pages serves under /Vex-Rank while API requests use the Worker origin and archive requests may use a separate asset origin.

siteFetch selects the correct base and preserves the path. This keeps the shared interface usable in both same-origin development and split-origin testing.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/lib/client-fetch.ts. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A new route category requires explicit routing and cache-key review. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Bounded Concurrency

Fetching every page or event serially is slow, while unbounded parallelism increases rate-limit failures.

mapLimit claims one stable index per worker, preserves output order, and caps concurrent work.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/lib/vex-api.ts and archive rebuild scripts. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The best limit depends on upstream behavior and may require tuning. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Retry and Timeout Policy

Network errors, timeouts, HTTP 429, and server errors can be temporary. Client errors usually indicate an invalid request and should fail immediately.

Each request has a 15-second timeout and up to three attempts. Rate limits honor Retry-After within a bounded wait; other retries use exponential delay.

| Record field | Notebook entry |
| --- | --- |
| Evidence | vexJson implementation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Retries do not guarantee success and can still consume free-tier execution time. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Complete Pagination

The first official page is metadata, not proof that the collection is complete.

vexCollection fixes per_page at 250, reads last_page, preserves all filters, loads remaining pages with concurrency two, validates each payload, and returns only after all pages succeed.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Pagination and later-page failure tests. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | If upstream metadata is wrong, completeness cannot be independently proven by this helper. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Process Local Cache

Repeated official requests waste latency and upstream quota.

Successful pages are cached for five minutes with a 600-entry bound. Failed responses are not cached as valid data.

| Record field | Notebook entry |
| --- | --- |
| Evidence | vex-api.ts cache implementation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Process-local cache disappears when the runtime restarts. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## API Route Responsibilities

Routes translate public questions into official API collections and shared transformations. A route must not silently contain its own incompatible rating formula.

Events, event detail, team, ranking, and skills routes share data helpers and the VCR module where applicable.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/app/api tree and contributor source map. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The team route and live ranking history still contain documented approximation limits. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Cloudflare Worker Dispatch

The Worker is the public server boundary for the test frontend.

A route allowlist rejects unsupported paths and query values before dispatch. CORS is limited to the GitHub Pages origin and only GET and OPTIONS are allowed.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/cloudflare/worker.ts. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | CORS is a browser control, not authentication. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## D1 Shared Cache

The Worker needs a cache that can be shared across invocations.

Canonical request identity becomes the D1 key. Successful JSON smaller than 1.8 MB is cached for 15 minutes, leaving margin below D1's 2 MB value limit.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Worker cache code and Cloudflare D1 limits reference. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Large responses bypass D1 and can still consume upstream capacity. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Historical Archive Builder

A complete season cannot depend on a live endpoint that samples recent events.

The rebuild job downloads all fetched event payloads, caches pages, sorts by event end and ID, processes each event once, validates coverage, and replaces the final archive only after success.

| Record field | Notebook entry |
| --- | --- |
| Evidence | rebuild-season-archives.mjs and archive tests. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Only Push Back had a complete published VCR 3 archive at the recorded milestone. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Archive Validation and Packaging

A wrong-season, wrong-model, or incomplete archive must not be published under a valid-looking filename.

Validation checks season identity, model prefix, ranking records, loaded versus expected event counts, and an empty failure list before packaging.

| Record field | Notebook entry |
| --- | --- |
| Evidence | ranking-seasons.mjs, prepare-archive-assets.mjs, archive fixture. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Coverage confirms the fetched calendar, not every real-world competition beyond the upstream calendar. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Contributor Documentation and Comments

Comments are most valuable when they explain assumptions, units, side effects, security boundaries, or unusual behavior.

The repository adds comments around pagination, cache identity, model state mutation, bracket replay slots, and archive replacement, while CONTRIBUTING.md explains where changes belong.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Pull-request record and source comments. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Comments can become stale and must change with behavior. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Which input contract does this module assume

What happens when the dependency fails

Which test should change with this behavior

## Measured Source Inventory

The measured implementation inventory contains 36 selected source and documentation files with 2,156 lines and 231,064 bytes across the application, shared libraries, Worker, scripts, and tests. Generated dependencies and large archive JSON files are excluded from this source count.

| Category | Files | Lines | Bytes |
| --- | --- | --- | --- |
| app | 8 | 1,182 | 149,681 |
| cloudflare | 7 | 224 | 14,954 |
| lib | 11 | 313 | 26,168 |
| scripts | 5 | 288 | 28,227 |
| tests | 5 | 149 | 12,034 |

## Largest Maintained Source Files

| Path | Lines | Bytes |
| --- | --- | --- |
| website/app/page.tsx | 521 | 109144 |
| website/app/globals.css | 309 | 7647 |
| website/lib/vcr3.mjs | 98 | 11440 |
| website/scripts/rebuild-season-archives.mjs | 97 | 8735 |
| website/cloudflare/worker.ts | 95 | 6163 |
| website/app/api/teams/[number]/route.ts | 83 | 9467 |
| website/app/api/events/[id]/route.ts | 80 | 6068 |
| website/tests/data-regressions.test.mjs | 76 | 4192 |
| website/scripts/regrade-historical-ranking.mjs | 67 | 5762 |
| website/lib/vex-api.ts | 65 | 3374 |
| website/scripts/build-historical-ranking.mjs | 64 | 8300 |
| website/app/api/events/route.ts | 62 | 5427 |
| website/app/api/rankings/route.ts | 57 | 8290 |
| website/cloudflare/DEPLOYMENT.md | 51 | 3482 |
| website/app/api/skills/route.ts | 43 | 2379 |
| website/scripts/build-team-directory.mjs | 40 | 3679 |
| website/lib/agenda.ts | 35 | 4008 |
| website/cloudflare/archive-source.ts | 32 | 2549 |

The large main React page is a maintenance signal. Splitting view-specific data adapters and presentation components is recommended, but it should be done behind regression tests so the refactor does not change ranking behavior.

# Part Five VCR Algorithm Version History

This part documents the design intent, formulas, changes, unresolved questions, and validation status of VCR versions 1.0, 2.0, and the 3.0 candidate.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Why the Rating Algorithm Is Versioned

A rating formula changes the meaning of every published score. Versioning protects reproducibility by tying inputs, constants, settlement logic, and archives to a named model.

Every archive and audit entry should carry the exact model identifier. Cache identity must change when the model changes.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR_VERSION; archive modelVersion; Worker model query namespace. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A version name alone is insufficient unless the inputs and build process are also preserved. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Purpose

VCR 1.0 established the architecture for match surprise, bounded margin, partner credit, contribution, autonomous evidence, event strength, finish, uncertainty, and validation.

It is treated as a design proposal and traceability source, not a complete executable algorithm.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Supplied six-page Lucidchart export. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Several equations, scaling choices, and reconciliation rules were unresolved. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Match Model

The original match branch estimated alliance win probability from team ratings and used win, tie, or loss surprise with a bounded score-margin multiplier.

The key invariant retained by later versions is that expectations must use pre-match ratings and both alliances.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart page 3. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The diagram did not fully settle score scaling across games or rating-deviation interaction. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Partner Credit

Alliance results must be divided between partners. The original design bounded shares between 35 and 65 percent and proposed local contribution evidence.

Weak evidence should move shares toward 50/50 rather than inventing precise attribution.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart partner-credit branch. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The 35-65 bound was later widened in VCR 2.0 and VCR 3.0. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Component Blend

The original final update used 65 percent match, 20 percent contribution, 10 percent autonomous, and 5 percent finish.

This blend made tournament achievement a small part of the event change and left open how an event adjustment mapped into the five-percent branch.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart page 3 and page 4. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The scale of each component was not defined well enough to make percentages alone meaningful. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Event Strength

The Event Strength Score proposed field strength, field depth, elite density, regional diversity, format quality, and frozen pre-event inputs.

The event tier should be set before matches so outcomes cannot make their own event appear stronger.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart page 4. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The design needed numerical definitions and historical calibration. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version One Validation Plan

The design called for chronological replay, baseline comparisons, log loss, Brier score, calibration, subgroup checks, and a held-out season.

These tests remain the acceptance path for later versions because scenario tests cannot establish predictive quality.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart page 5. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The full plan has not yet been completed for VCR 3.0. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Public Score

VCR 2.0 distinguishes internal strength mu, rating deviation RD, and a conservative public score. The public transformation subtracts uncertainty before scaling to 0-1000.

New or inactive teams remain conservative until reliable evidence reduces uncertainty.

| Record field | Notebook entry |
| --- | --- |
| Evidence | README and VCR 2.0 full algorithm PDF. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The website's executable VCR 3 candidate currently publishes internal-style ratings rather than this complete VCR 2 public transformation. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Component Weights

VCR 2.0 specifies 55 percent match, 18 percent contribution, 10 percent autonomous, and 17 percent event result.

The larger event-result component responded to the weak five-percent finish influence in VCR 1.0.

| Record field | Notebook entry |
| --- | --- |
| Evidence | README component table and full algorithm PDF. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Paper completeness did not guarantee that every API route used the same formula. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Match Evidence

The match engine uses alliance-average ratings, expected result, actual result, and bounded margin. Ordinary match updates are not multiplied by Event Weight because opponent ratings already encode difficulty.

Match difficulty and tournament achievement remain separate evidence branches.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 2.0 specification. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Game-specific score normalization still requires calibration. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Dynamic Partner Shares

Partner credit can move between 20 and 80 percent using available contribution evidence, with global reputation pulling only when local evidence is weak.

The share rule tries to avoid equal-credit bias without allowing noisy estimates to dominate.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 2.0 full algorithm PDF. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Reliable individual attribution is often unavailable from public match records. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Contribution and Autonomous

Regularized offense, defense, contribution, and autonomous models were proposed so raw OPR differences would not be treated as independent evidence.

CCWM equals OPR minus DPR and must not be counted as a third independent signal.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 2.0 documentation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The VCR 3 adapter currently leaves contribution and autonomous neutral when reliable inputs are absent. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Event Result

Qualification and elimination performance are compared against frozen expectations. Elimination utility rewards stage reached rather than a single final-match label.

Byes should not count as wins, and expectation must use the same utility as the actual result.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 2.0 event-result specification. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A complete schedule and bracket simulator was specified but not implemented in the current adapter. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Event Weight

Positive achievement is amplified at stronger tiers while downside uses a bounded reciprocal so weak-event underperformance still matters.

Ordinary match evidence remains unweighted at the event level.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 2.0 event weight table. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Tier thresholds require historical evaluation. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Two Uncertainty and Recency

Rating deviation represents uncertainty, and older evidence decays in leaderboard calculations. Inactivity should increase uncertainty rather than directly declare a team weaker.

The season model partially carries prior knowledge while acknowledging a new game and robot.

| Record field | Notebook entry |
| --- | --- |
| Evidence | README and VCR 2.0 PDF. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The current VCR 3 archive uses a 75-day half-life at season end outside settlement. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## Why VCR Version Three Was Proposed

The engineering review found competing formulas across the team-history route, leaderboard, and historical builder. Some paths assumed every opponent was 1500, omitted partners, or sampled incomplete event data.

VCR 3.0 centralizes completed-event settlement in one shared module and returns an auditable ledger.

| Record field | Notebook entry |
| --- | --- |
| Evidence | docs/VCR-3.0-revision.md and website/lib/vcr3.mjs. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Candidate status remains until full historical calibration and deployment review. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Frozen Inputs

Before an event, the processor freezes entrant ratings, field distribution, tier, and expectation proxies. Match processing can update local partner evidence but must not rewrite the event's expectations.

Unknown teams receive a neutral 1500 prior. Future outcomes cannot leak backward into the frozen state.

| Record field | Notebook entry |
| --- | --- |
| Evidence | processCompletedEvent implementation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The adapter uses a field-strength proxy rather than a full schedule simulation. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Match Formula

For each alliance, expected result comes from alliance-average ratings. Margin influence is 1 plus 0.25 times tanh of absolute margin over score scale. Residual multiplies surprise, margin, two, and partner share.

Six effective matches saturate match-sample strength so a longer schedule does not automatically accumulate more credit.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 3 revision and scenario tests. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Score-scale selection is event-based and needs empirical review across games. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Tournament Evidence

Qualification contributes 21 points times actual minus expected. Elimination contributes 39 points times actual utility minus expected utility. Together they preserve the 35-65 split of a 60-point tournament scale.

The current adapter approximates expectation from frozen field position rather than simulating the exact schedule and bracket.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 3 revision and shared module. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Published finish components should be described as provisional until the simulator exists. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Contribution and Autonomous

Contribution is bounded at plus or minus eight points and autonomous at plus or minus four using standardized residuals. Missing values contribute zero and remain absent.

Neutral missing evidence prevents fabricated precision and avoids double-counting OPR, DPR, and CCWM.

| Record field | Notebook entry |
| --- | --- |
| Evidence | settleEvent component rules. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The adapter does not yet derive reliable individual contribution or autonomous residuals. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Event Weight and Cap

The base component sum receives positive tier weight or a bounded reciprocal downside, then event reliability. The final event change is capped at plus or minus 100.

The ledger records the raw base, weight, reliability, correction, cap adjustment, and rating after settlement.

| Record field | Notebook entry |
| --- | --- |
| Evidence | settleEvent implementation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The weights are candidate constants and need chronological calibration. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Champion Policy

The product requirement is that a verified champion cannot receive a negative event change, and an unexpected champion receives a positive minimum when evidence reliability is positive.

This is an explicit achievement policy, not a disguised probability claim. A separate predictive rating should remain separate if required.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR 3 revision and champion fixtures. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Champion detection currently relies on named finals and win-loss counts and is incomplete for some multi-division championships. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Three Audit Ledger

Settlement returns every component, weighting step, correction, cap adjustment, version, and final delta so a team history can explain why a score changed.

Display rounding happens after raw values are recorded.

| Record field | Notebook entry |
| --- | --- |
| Evidence | VCR history entries and tests. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The interface should expose more ledger detail without overwhelming casual users. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Comparison and Release Status

VCR 1.0 is an architecture proposal, VCR 2.0 is a detailed launch specification, and VCR 3.0 candidate.2 is the shared executable model used by the published Push Back archive.

A higher version number does not mean predictive validation is complete. Release status must state implementation and calibration separately.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Lucidchart, VCR 2.0 PDF, VCR 3 documents, archive metadata. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Historical comparison against VCR 2.0 and simple baselines is still required. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Is this rule architecture, specification, or executable behavior

What data is frozen before the event

What test or backtest is required before release

## VCR Version Comparison Table

| Design area | VCR 1.0 | VCR 2.0 | VCR 3.0 candidate |
| --- | --- | --- | --- |
| Status | Architecture proposal | Detailed specification | Shared executable candidate |
| Main blend | 65 20 10 5 | 55 18 10 17 | Additive 40 match 21 qualification 39 elimination plus bounded statistics |
| Partner share | 35 to 65 percent | 20 to 80 percent | Dynamic 20 to 80 percent from frozen rating and earlier local evidence |
| Finish model | Event surprise branch | Qualification and elimination utilities | Qualification and elimination components with provisional expectations |
| Champion policy | No explicit guarantee | Strong elimination importance | Verified champion nonnegative and unexpected champion positive floor |
| Audit | Planned decomposition | Detailed component design | Returned versioned event ledger |
| Validation | Backtesting plan | Chronological calibration required | Scenario and integration tests pass; calibration incomplete |

## VCR Three Settlement Formula Reference

Match and event components

E = 1 / (1 + 10 ^ ((opponentAllianceRating - ownAllianceRating) / 400))
MOV = 1 + 0.25 * tanh(abs(scoreMargin) / scoreScale)
residual = (actual - E) * MOV * 2 * partnerShare

n = sum(matchReliability)
M = 40 * weightedMean(residual) * min(1, n / 6)
Q = 21 * (qualificationActual - qualificationExpected)
L = 39 * (eliminationActual - eliminationExpected)
C = 8 * tanh(contributionResidual / 2)
A = 4 * tanh(autoResidual / 2)
B = M + Q + L + C + A

weighted = B * (B >= 0 ? positiveTierWeight : reciprocalDownsideWeight)
delta = clamp((weighted * reliability) + achievementCorrection, -100, 100)

These quantities are internal rating points centered near 1500. They are not multiplied by another percentage blend. Missing contribution and autonomous values remain zero-valued missing signals, and a completed verified champion may receive an explicit achievement correction.

## Algorithm Calibration Plan

1. Freeze historical event inputs and replay strictly by end date and event ID.

2. Compare VCR 2.0, VCR 3.0, plain Elo, win-rate, and OPR-only baselines on the same later-event targets.

3. Measure log loss and Brier score for match probabilities, rank correlation for later event performance, and calibration by probability bin.

4. Report results by grade, region, event tier, data completeness, and activity level.

5. Use a held-out season for final evaluation after parameter selection.

6. Publish seeds, snapshots, model identifiers, and confidence intervals so results can be reproduced.

A scenario test can show that the champion floor is applied. It cannot show that the resulting rating predicts later matches better. The release decision must keep those claims separate.

# Part Six Verification Test Data and Iteration Trials

This part records the current automated suite, measured build results, browser and live-integration evidence, lint backlog, and test limitations.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Verification Strategy

The test strategy uses layers because no single check can establish system quality. Pure fixture tests isolate deterministic data and rating behavior. Build checks verify that the static frontend compiles. Browser inspection checks rendered states. Live integration checks validate a real Worker, D1 binding, and public datasets. Historical replay checks coverage and scale. Predictive backtesting remains a separate unfinished layer.

| Layer | Question | Recorded evidence | Limit |
| --- | --- | --- | --- |
| Unit and regression | Does a known input produce the protected output | 19 passing Node tests | Only recorded fixtures |
| Build | Can the Pages frontend compile | 2,362 modules and output artifacts | Does not prove runtime API availability |
| Lint and type | Is source maintainable and accessible | Known failure backlog | Baseline is not yet clean |
| Browser inspection | Are views usable and states visible | Worlds, loading, error, and narrow-screen checks | Not a formal user study |
| Live integration | Can Worker, D1, routes, and archives respond | Health and count observations | Point-in-time observations |
| Historical replay | Can a season be processed completely | 1,681 loaded calendar events and zero recorded failures | One published candidate season |
| Predictive validation | Does the model outperform baselines | Planned | Not completed |

## Test Case 1 Historical Scores Remain Usable When The Upstream Scored Flag Is False

| Field | Recorded value |
| --- | --- |
| Source | website/tests/archive.test.mjs |
| Focus | historical match eligibility |
| Fixture | played 35 to 20, ambiguous 0 to 0, unplayed negative scores, and an explicit scored 0 to 0 tie |
| Expected result | retain the played match and explicit tie; reject the placeholder, unplayed record, and duplicate |
| Observed result | Passed in 6.8675 milliseconds during the September 16 2026 run |
| Engineering significance | Prevents valid older results from disappearing because an upstream flag was not populated |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 2 Each Season Has Its Own Archive And Incomplete Or Wrong Season Results Are Rejected

| Field | Recorded value |
| --- | --- |
| Source | website/tests/archive.test.mjs |
| Focus | archive identity and coverage |
| Fixture | four configured season paths plus valid and invalid archive envelopes |
| Expected result | require unique paths, matching season, complete coverage, expected model, and no failures |
| Observed result | Passed in 1.1143 milliseconds during the September 16 2026 run |
| Engineering significance | Prevents a partial or mislabeled archive from appearing as authoritative history |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 3 Semifinal Replays Retain Their Bracket Slot And Missing Byes Leave A Gap

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | bracket identity |
| Fixture | two semifinal instances, a replay for instance one, and a sparse round with a later instance |
| Expected result | show the newest replay in the same slot, retain its game history, and keep missing slots null |
| Observed result | Passed in 1.6892 milliseconds during the September 16 2026 run |
| Engineering significance | Protects bracket opponents and layout from list-order corruption |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 4 A Worlds Qualifier Is Not The World Championship

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | event classification |
| Fixture | a provincial qualifier, exact Worlds event, and a practice event |
| Expected result | classify only the actual championship as World Championship |
| Observed result | Passed in 2.7254 milliseconds during the September 16 2026 run |
| Engineering significance | Prevents inflated labels and downstream rating-tier mistakes |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 5 Mentioning A Signature Event Does Not Make A Scrimmage A Signature

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | event classification |
| Fixture | a scrimmage title containing the phrase and an official Signature field |
| Expected result | use official classification rather than substring coincidence |
| Observed result | Passed in 0.3512 milliseconds during the September 16 2026 run |
| Engineering significance | Protects event labels from incidental text |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 6 High School Names Do Not Imply School Based Tournament Format

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | event format classification |
| Fixture | High School Tournament and School-Based Tournament |
| Expected result | distinguish grade words from the official format phrase |
| Observed result | Passed in 0.3001 milliseconds during the September 16 2026 run |
| Engineering significance | Avoids changing filters based on a team grade phrase |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 7 All Pages Are Retained And Elimination Round Filters Survive Pagination

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | complete collection loading |
| Fixture | four mocked pages with repeated round array query parameters |
| Expected result | return all four pages while preserving every original filter |
| Observed result | Passed in 79.8972 milliseconds during the September 16 2026 run |
| Engineering significance | Protects large events and elimination evidence from silent truncation |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 8 Failed Later Pages Reject Rather Than Publish A Partial Collection

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | fail closed collection behavior |
| Fixture | page one succeeds and page two returns HTTP 403 |
| Expected result | reject the whole collection |
| Observed result | Passed in 2.5680 milliseconds during the September 16 2026 run |
| Engineering significance | Prevents partial results from being labeled complete |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 9 Table Agenda Keeps Activity Start End And Location Together

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | agenda table parsing |
| Fixture | one organizer table row with day, two times, activity, and location |
| Expected result | produce one entry with the correct time range, activity, and location |
| Observed result | Passed in 2.0999 milliseconds during the September 16 2026 run |
| Engineering significance | Preserves the meaning of organizer schedules |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 10 Single Day Agendas Without Day Headings Still Retain Timed Entries

| Field | Recorded value |
| --- | --- |
| Source | website/tests/data-regressions.test.mjs |
| Focus | agenda text parsing |
| Fixture | two timed lines and one untimed instruction |
| Expected result | create one day with all three entries |
| Observed result | Passed in 92.3847 milliseconds during the September 16 2026 run |
| Engineering significance | Supports common organizer text that lacks explicit day headings |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 11 Numeric Family Search Includes Every Suffix Including Unregistered Teams

| Field | Recorded value |
| --- | --- |
| Source | website/tests/team-directory.test.mjs |
| Focus | team discovery |
| Fixture | 2011A, 2011B, 2011C with mixed registration state |
| Expected result | return all suffixes for 2011 and exact normalized match for 2011B |
| Observed result | Passed in 4.0437 milliseconds during the September 16 2026 run |
| Engineering significance | Keeps historical and inactive teams discoverable |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 12 Names And Organizations Support Partial Case Insensitive Search

| Field | Recorded value |
| --- | --- |
| Source | website/tests/team-directory.test.mjs |
| Focus | team discovery |
| Fixture | mixed-case organization query and partial team name |
| Expected result | match without case sensitivity |
| Observed result | Passed in 0.4119 milliseconds during the September 16 2026 run |
| Engineering significance | Makes the directory useful when users do not know an exact number |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 13 All Three Filters Combine And Countries Normalize

| Field | Recorded value |
| --- | --- |
| Source | website/tests/team-directory.test.mjs |
| Focus | directory filters |
| Fixture | country alias, region, grade, and numeric query |
| Expected result | combine every filter and normalize USA to United States |
| Observed result | Passed in 1.1565 milliseconds during the September 16 2026 run |
| Engineering significance | Prevents one filter from silently replacing another |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 14 Locations Include Inactive Only Countries And Dependent Regions

| Field | Recorded value |
| --- | --- |
| Source | website/tests/team-directory.test.mjs |
| Focus | directory filter values |
| Fixture | Canada and Iceland records that include inactive teams |
| Expected result | list their countries and regions |
| Observed result | Passed in 2.2824 milliseconds during the September 16 2026 run |
| Engineering significance | Supports historical browsing instead of only current registration |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 15 Single Active Robot Can Receive All Alliance Credit

| Field | Recorded value |
| --- | --- |
| Source | website/tests/vcr3.test.mjs |
| Focus | partner share validation |
| Fixture | one robot with share one and a large upset |
| Expected result | produce finite positive evidence and settlement |
| Observed result | Passed in 2.8706 milliseconds during the September 16 2026 run |
| Engineering significance | Supports legal single-active-team evidence without invalid share assumptions |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 16 Complementary Shares Tolerate Ordinary Floating Point Rounding

| Field | Recorded value |
| --- | --- |
| Source | website/tests/vcr3.test.mjs |
| Focus | numeric validation |
| Fixture | one minus 0.8 and an invalid share above one |
| Expected result | accept the rounded complement and reject 1.01 |
| Observed result | Passed in 1.3181 milliseconds during the September 16 2026 run |
| Engineering significance | Avoids false failures while preserving parameter bounds |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 17 Unexpected Champions Gain At Every Tier

| Field | Recorded value |
| --- | --- |
| Source | website/tests/vcr3.test.mjs |
| Focus | achievement policy |
| Fixture | a weak overall event record with verified championship across every tier |
| Expected result | produce a positive final delta for every tier |
| Observed result | Passed in 3.1027 milliseconds during the September 16 2026 run |
| Engineering significance | Enforces the disclosed champion minimum |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 18 Legitimate Non Champion Loss Remains Negative

| Field | Recorded value |
| --- | --- |
| Source | website/tests/vcr3.test.mjs |
| Focus | achievement policy boundary |
| Fixture | the same weak event without champion status |
| Expected result | retain a negative event delta |
| Observed result | Passed in 0.4941 milliseconds during the September 16 2026 run |
| Engineering significance | Shows that the champion rule does not erase ordinary downside |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Test Case 19 Completed Event Processor Applies Champion Guarantee And Produces Versioned Audit

| Field | Recorded value |
| --- | --- |
| Source | website/tests/vcr3.test.mjs |
| Focus | integrated event settlement |
| Fixture | one qualification loss followed by a final win for four teams |
| Expected result | increase the champions above 1500 and record version, champion state, and exact elimination component |
| Observed result | Passed in 28.0056 milliseconds during the September 16 2026 run |
| Engineering significance | Connects match parsing, champion inference, settlement, state mutation, and audit history |

Failure interpretation

A future failure would mean that behavior protected by this fixture changed or a dependency changed. The contributor should first reproduce the isolated fixture, then inspect the named helper, and only update the expected result if the design requirement intentionally changed.

Additional coverage recommended

Add a fixture from a second organizer or event shape, include the boundary immediately outside the accepted range, and verify that the public response explains the error rather than returning a valid-looking partial value.

## Automated Test Run Summary

The complete local fixture command ran all four test files together. Node reported 19 tests, 19 passes, zero failures, zero cancellations, zero skips, and zero todo tests in 2,103.2708 milliseconds. Individual test times show that agenda parsing and paginated collection tests were the slowest fixtures in this run, while most pure classification and rating checks completed in a few milliseconds.

| Test file | Tests | Primary behavior |
| --- | --- | --- |
| archive.test.mjs | 2 | Historical match eligibility and archive identity |
| data-regressions.test.mjs | 8 | Brackets, classification, pagination, and agendas |
| team-directory.test.mjs | 4 | Search, normalization, and location filters |
| vcr3.test.mjs | 5 | Partner shares, champion policy, and integrated settlement |
| Total | 19 | All passed |

## Static Frontend Build Evidence

The Pages-targeted Vite build completed successfully on September 16 2026. It transformed 2,362 modules and produced one HTML entry, one CSS asset, and one JavaScript asset. The build warning identified the JavaScript chunk as larger than 500 kB after minification, which is a performance concern rather than a build failure.

| Artifact | Raw size | Gzip size |
| --- | --- | --- |
| dist-pages/index.html | 0.48 kB | 0.33 kB |
| dist-pages/assets/index-CNoIUUYZ.css | 217.35 kB | 32.65 kB |
| dist-pages/assets/index-BLg3QZ9x.js | 655.54 kB | 195.89 kB |

Recommended next build trial

Split rarely used views and large chart or UI modules with dynamic imports, compare the resulting chunks, and verify that navigation, loading, and GitHub Pages base paths still work.

## Lint and Type Safety Baseline

The lint command failed on the recorded source snapshot. This is important test data and is not hidden by the passing fixture suite. Reported categories include explicit any types, unused expressions and variables, array construction and sorting rules, React hook dependencies, synchronous state updates in effects, accessibility roles and keyboard handling, floating promises, template-expression typing, possible undefined values, and archive-script type restrictions.

| Category | Representative locations | Risk |
| --- | --- | --- |
| Type precision | API routes, page.tsx, Worker adapters | Unknown payload shapes can escape compile-time checks |
| Accessibility | UI primitives, pagination, interactive elements | Keyboard and screen-reader behavior may be incomplete |
| React effects and hooks | team-directory.tsx and page.tsx | Cascading renders or stale dependencies |
| Maintainability | unused code, new Array, sort without comparator | Intent is harder to audit |
| Null and undefined handling | Firebase adapter and directory code | Runtime failure when data is absent |

The backlog should be reduced in behavior-preserving batches with the fixture suite and Pages build run after each batch. A clean lint baseline should become a release gate before a stable VCR release.

## Browser and Live Integration Evidence

| Check | Observed result | Interpretation |
| --- | --- | --- |
| Worker health | D1 connectivity returned ok | Worker and database binding were live |
| Current calendar | 707 events | Paginated current-event route returned a substantial set |
| Current ranking | 581 teams | Live sampled ranking route completed |
| Push Back skills | 9,980 team entries | Large collection route completed |
| Team 3150D season 197 | 16 events and 12 qualification rows | Season-specific team path stayed connected |
| Worlds event 64026 | 585 teams and all eight divisions | Worlds pagination and division coverage were present |
| Repeated team request | about 80 milliseconds in one check | D1 cache reduced repeat latency |
| Event 64025 inspection | 11 divisions and 865 teams | Website inspection caught incomplete-division risk |

These are dated observations, not performance guarantees. A repeatable monitoring and load-test plan should record cold and warm latency distributions, response sizes, status codes, and cache headers over time.

## Testing Limitations and Remaining Evidence

The fixture suite protects known behaviors but does not enumerate every historical event format.

The successful static build does not prove that the live API or archive host is available.

Browser inspection does not replace a structured accessibility audit or participant usability study.

The live integration counts are point-in-time observations and may change as official data changes.

The published archive proves complete loading of the fetched calendar, not that the upstream calendar contains every real event.

Scenario tests prove VCR rules execute as written; they do not establish calibration or predictive advantage.

The lint baseline is not clean and therefore maintainability and accessibility risks remain open.

# Part Seven Historical Replay and Data Analysis

This part documents the complete Push Back archive build and summarizes measured distributions without presenting them as predictive validation.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Published Push Back Archive Coverage

| Metric | Recorded value |
| --- | --- |
| Season | 2025–26 Push Back |
| Season ID | 197 |
| Model | VCR-3.0-candidate.2 |
| Archive teams | 12,573 |
| Rated events | 1,548 |
| Eligible matches | 110,150 |
| Expected calendar payloads | 1,681 |
| Loaded calendar payloads | 1,681 |
| Recorded failures | 0 |
| Archive size | 13.08 MiB |
| As of | 2026-06-01 |

Rated events are fewer than loaded calendar payloads because some completed event records contain no eligible scored competition matches. The builder retains the distinction instead of inflating the rated-event count.

## Rating Distribution

Measured rating distribution in the published Push Back archive

| Statistic | Value |
| --- | --- |
| Minimum | 1440.00 |
| 10th percentile | 1479.00 |
| 25th percentile | 1486.00 |
| Median | 1494.00 |
| Mean | 1496.51 |
| 75th percentile | 1501.00 |
| 90th percentile | 1515.00 |
| Maximum | 1651.00 |
| Population standard deviation | 18.36 |

The distribution is concentrated near the 1500 prior, with a long upper tail. This describes the candidate archive output and does not demonstrate that the scale is calibrated.

## Eligible Matches per Team

Measured eligible matches per team in the published Push Back archive

| Statistic | Value |
| --- | --- |
| Minimum | 4.00 |
| 10th percentile | 8.00 |
| 25th percentile | 15.00 |
| Median | 28.00 |
| Mean | 35.03 |
| 75th percentile | 48.00 |
| 90th percentile | 72.00 |
| Maximum | 238.00 |
| Population standard deviation | 27.14 |

Match counts vary substantially, so evidence volume and uncertainty should be interpreted together. More matches do not automatically mean a higher rating.

## Most Recent Event Change

Measured most recent event change in the published Push Back archive

| Statistic | Value |
| --- | --- |
| Minimum | -70.00 |
| 10th percentile | -34.00 |
| 25th percentile | -23.00 |
| Median | -12.00 |
| Mean | -9.87 |
| 75th percentile | 2.00 |
| 90th percentile | 16.00 |
| Maximum | 100.00 |
| Population standard deviation | 21.08 |

Negative recent changes outnumber positive changes in this archive. The pattern can reflect mean reversion, event weighting, survivor selection, or model behavior and requires backtesting before interpretation.

## Event Count and Confidence Distributions

| Statistic | Events per team | Confidence or RD field |
| --- | --- | --- |
| Minimum | 1.00 | 25.00 |
| 10th percentile | 1.00 | 28.00 |
| 25th percentile | 2.00 | 35.00 |
| Median | 3.00 | 45.00 |
| Mean | 3.97 | 50.84 |
| 75th percentile | 5.00 | 62.00 |
| 90th percentile | 8.00 | 85.00 |
| Maximum | 23.00 | 120.00 |
| Population standard deviation | 2.72 | 20.60 |

The archive field named confidence behaves as an uncertainty quantity in which lower values accompany mature high-evidence teams. The interface should name and explain the unit consistently so users do not interpret a lower number as lower confidence without context.

## Country and Grade Coverage

Teams in the published Push Back archive by country

| Grade | Teams |
| --- | --- |
| High School | 8,520 |
| Middle School | 3,976 |
| Unknown | 77 |

Country and region counts describe archive participation and data availability. They must not become permanent rating bonuses or penalties.

## Top Country Counts

| Country | Teams |
| --- | --- |
| United States | 9,466 |
| China | 955 |
| Canada | 604 |
| Australia | 189 |
| United Kingdom | 171 |
| Mexico | 130 |
| New Zealand | 90 |
| Ireland | 90 |
| Hong Kong, China | 80 |
| Unassigned | 77 |
| Türkiye | 71 |
| Chinese Taipei | 67 |
| Vietnam | 55 |
| Korea, Republic of | 54 |
| Singapore | 50 |
| Thailand | 43 |
| Macau, China | 28 |
| Switzerland | 27 |
| Japan | 26 |
| Saudi Arabia | 24 |

## Top Region Counts

| Region | Teams |
| --- | --- |
| California, United States | 1,124 |
| Texas, United States | 1,060 |
| Ohio, United States | 495 |
| Florida, United States | 354 |
| Indiana, United States | 335 |
| Pennsylvania, United States | 317 |
| Michigan, United States | 306 |
| Tennessee, United States | 284 |
| Colorado, United States | 277 |
| Virginia, United States | 258 |
| New York, United States | 254 |
| South Carolina, United States | 238 |
| Massachusetts, United States | 236 |
| Ontario, Canada | 234 |
| British Columbia, Canada | 224 |
| Minnesota, United States | 224 |
| Illinois, United States | 218 |
| Guangdong, China | 197 |
| Alabama, United States | 195 |
| Washington, United States | 189 |

## Displayed Event Tier Evidence

| Tier in recent form entries | Entries |
| --- | --- |
| B | 30,028 |
| Bronze S | 7,709 |
| Silver S | 2,006 |
| Worlds | 1,447 |

The recent-form records contain 2,081 champion-marked entries. These counts come from the displayed form histories embedded in the archive, not a complete independent event-award table.

## Published Ranking Sample Rows 1 Through 10

| Rank | Team | Rating | RD | Change | Record | Events | Region |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1028A | 1651 | 25 | 70 | 161–12–0 | 13 | Nebraska, United States |
| 2 | 471B | 1630 | 25 | 38 | 162–19–1 | 14 | California, United States |
| 3 | 62880A | 1626 | 25 | 32 | 116–22–0 | 12 | New York, United States |
| 4 | 10012Y | 1623 | 25 | 67 | 126–23–2 | 14 | British Columbia, Canada |
| 5 | 2899A | 1622 | 25 | 55 | 117–32–3 | 13 | California, United States |
| 6 | 10B | 1620 | 25 | 34 | 128–20–1 | 11 | Washington, United States |
| 7 | 10C | 1619 | 25 | 68 | 131–43–0 | 15 | Washington, United States |
| 8 | 334C | 1617 | 25 | 82 | 143–47–2 | 16 | California, United States |
| 9 | 8838D | 1615 | 25 | 75 | 96–24–0 | 11 | California, United States |
| 10 | 8682A | 1615 | 25 | 53 | 126–17–0 | 13 | Georgia, United States |

These rows document the published artifact at the recorded date. They are examples for archive verification, not a claim that ordinal order is stable across future model versions.

## Published Ranking Sample Rows 11 Through 20

| Rank | Team | Rating | RD | Change | Record | Events | Region |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 11 | 79912C | 1615 | 25 | -33 | 141–16–0 | 16 | Texas, United States |
| 12 | 6210H | 1612 | 25 | 37 | 137–29–0 | 16 | Indiana, United States |
| 13 | 2054V | 1611 | 25 | 28 | 128–22–2 | 12 | Utah, United States |
| 14 | 15442A | 1610 | 25 | 61 | 111–27–0 | 13 | California, United States |
| 15 | 58676R | 1611 | 27 | 94 | 71–9–0 | 6 | Quebec, Canada |
| 16 | 9568W | 1608 | 25 | 100 | 80–41–0 | 12 | British Columbia, Canada |
| 17 | 7760X | 1607 | 25 | 67 | 81–9–0 | 7 | Michigan, United States |
| 18 | 7405R | 1606 | 25 | 31 | 110–25–2 | 12 | New Jersey, United States |
| 19 | 54010A | 1604 | 25 | 35 | 99–28–1 | 12 | Pennsylvania, United States |
| 20 | 2137A | 1603 | 25 | 35 | 128–31–0 | 14 | California, United States |

These rows document the published artifact at the recorded date. They are examples for archive verification, not a claim that ordinal order is stable across future model versions.

## Published Ranking Sample Rows 21 Through 30

| Rank | Team | Rating | RD | Change | Record | Events | Region |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 21 | 4863A | 1603 | 25 | 60 | 110–26–0 | 12 | California, United States |
| 22 | 9568Z | 1602 | 25 | 48 | 140–25–0 | 14 | British Columbia, Canada |
| 23 | 2577X | 1601 | 25 | 25 | 120–22–0 | 13 | Alabama, United States |
| 24 | 10085A | 1600 | 25 | 100 | 94–18–0 | 9 | Shanghai, China |
| 25 | 1412E | 1599 | 25 | 7 | 97–47–1 | 15 | Texas, United States |
| 26 | 2145Z | 1598 | 25 | 15 | 182–50–0 | 19 | Virginia, United States |
| 27 | 9364E | 1598 | 25 | 32 | 134–50–0 | 15 | Tennessee, United States |
| 28 | 5069Y | 1598 | 25 | 15 | 145–22–0 | 14 | Nebraska, United States |
| 29 | 80001X | 1596 | 25 | 92 | 69–42–0 | 12 | California, United States |
| 30 | 70407R | 1595 | 25 | 79 | 73–24–1 | 9 | New York, United States |

These rows document the published artifact at the recorded date. They are examples for archive verification, not a claim that ordinal order is stable across future model versions.

## Published Ranking Sample Rows 31 Through 40

| Rank | Team | Rating | RD | Change | Record | Events | Region |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 31 | 2011B | 1595 | 25 | 29 | 112–25–0 | 12 | Ohio, United States |
| 32 | 1412J | 1595 | 25 | 13 | 134–30–0 | 15 | Texas, United States |
| 33 | 462V | 1594 | 25 | 59 | 77–28–0 | 11 | California, United States |
| 34 | 91233A | 1594 | 25 | 54 | 73–17–0 | 8 | California, United States |
| 35 | 74074Y | 1594 | 25 | -13 | 112–18–1 | 12 | Oklahoma, United States |
| 36 | 8110W | 1593 | 25 | 39 | 90–21–1 | 9 | Minnesota, United States |
| 37 | 11101X | 1593 | 25 | 48 | 103–25–0 | 12 | California, United States |
| 38 | 2145Y | 1592 | 25 | -24 | 154–45–0 | 19 | Virginia, United States |
| 39 | 1468A | 1591 | 25 | 100 | 75–33–0 | 11 | California, United States |
| 40 | 6842K | 1590 | 25 | 26 | 124–30–0 | 13 | Indiana, United States |

These rows document the published artifact at the recorded date. They are examples for archive verification, not a claim that ordinal order is stable across future model versions.

## Published Ranking Sample Rows 41 Through 50

| Rank | Team | Rating | RD | Change | Record | Events | Region |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 41 | 6374B | 1589 | 25 | 48 | 72–25–0 | 9 | California, United States |
| 42 | 11101K | 1589 | 25 | 79 | 114–35–1 | 14 | California, United States |
| 43 | 66666A | 1593 | 29 | 88 | 61–9–0 | 5 | Anhui, China |
| 44 | 1727K | 1588 | 26 | 45 | 68–19–0 | 8 | Maryland, United States |
| 45 | 1082M | 1587 | 25 | 76 | 84–19–1 | 9 | Texas, United States |
| 46 | 72202Z | 1587 | 25 | -1 | 95–13–0 | 11 | Arkansas, United States |
| 47 | 8838C | 1587 | 25 | 49 | 76–25–1 | 10 | California, United States |
| 48 | 57999D | 1586 | 25 | 84 | 58–31–0 | 8 | Ontario, Canada |
| 49 | 12914X | 1586 | 25 | -1 | 178–54–1 | 23 | Virginia, United States |
| 50 | 6210M | 1586 | 25 | 0 | 146–32–0 | 16 | Indiana, United States |

These rows document the published artifact at the recorded date. They are examples for archive verification, not a claim that ordinal order is stable across future model versions.

## Archive Rebuild Trial and Rate Limit Failure

The first multi-season rebuild reached the upstream rate limit during High Stakes. Restarting the entire job would repeat completed downloads and increase load. The failure changed the builder rather than being treated as an operator inconvenience.

| Observed failure | Design response | Verification |
| --- | --- | --- |
| HTTP 429 during later season | Space requests by 1.8 seconds and stop on explicit rate limit | Worker and builder report rate-limit state |
| Repeated completed pages | Persist successful page responses by hashed request | Second run reuses complete cache entries |
| Two builders could overlap | Use a reservation lock | Only one reservation owns the request slot |
| Old cache format exists | Reuse complete legacy entries | Migration does not discard valid progress |
| Incomplete season could publish | Require coverage report and atomic final replacement | Archive validation rejects failures or missing events |

# Part Eight Test Publishing with GitHub Firebase and Cloudflare

This part records the publishing alternatives, commands, evidence, blockers, security decisions, and rollback boundaries for the test website.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## GitHub Branch and Pull Request Process

Focused branches and pull requests record the problem, changed behavior, checks performed, and remaining limitations. The repository is the change ledger for code and documentation.

A model change should not be merged as a comment-only cleanup. It requires tests, version notes, and archive consequences.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Recorded pull requests 2, 4, 5, 6, 7, and 8; CONTRIBUTING.md. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The local snapshot used for this edition does not contain a complete Git commit history. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## GitHub Pages Build Workflow

The test frontend is published from a manually dispatched workflow. The workflow installs pinned dependencies, runs regression tests, checks API health, builds with the /Vex-Rank/ base path, uploads the Pages artifact, and deploys only after the build job succeeds.

The workflow contains no Event VEX secret because the frontend calls the public test Worker.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/.github/workflows/github-pages-test.yml. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | A successful Pages deployment still depends on the external API and archive origins. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Firebase Prototype Architecture

The Firebase trial wrapped application routes in a second-generation HTTPS function and proposed Firestore documents for compressed response caching. Minimum instances were zero and maximum instances one to constrain cost.

Firestore rules and indexes were deployed, but the API token was intended to enter through a managed secret, not source code or browser configuration.

| Record field | Notebook entry |
| --- | --- |
| Evidence | website/firebase deployment files and guide. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Cloud Functions require the Blaze plan; the secure function path was not deployed under the free-plan constraint. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Firebase Trial Decision

The Firebase blocker was discovered before uploading the Event VEX token. Secret Manager and Cloud Functions deployment requirements conflicted with the test project's free-plan constraint.

The team kept the Firestore reference design and moved the test API to Cloudflare Workers and D1.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Firebase deployment status notes and official Firebase quota documentation. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Firebase remains a documented alternative rather than an active backend. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Cloudflare Worker Architecture

The Worker imports the same route handlers used by the application, allowlists public requests, injects the secret on the server, adds CORS and security headers, and stores modest successful responses in D1.

Historical archives bypass the live sampled ranking route and are served as versioned assets.

| Record field | Notebook entry |
| --- | --- |
| Evidence | worker.ts, archive-source.ts, schema.sql, wrangler.json. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The Worker is a test deployment and free-tier limits remain operational constraints. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Cloudflare D1 Cache Policy

D1 provides shared cache state across Worker invocations. Cache keys include only allowlisted response-affecting parameters and add a model namespace for rating routes.

Responses larger than about 1.8 MB bypass D1 because the platform's documented maximum string or row size is 2 MB.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Worker implementation and official D1 limits. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | The 15-minute TTL and threshold need load testing with real traffic. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Secrets and Credential Boundary

The Event VEX API token is stored as a Worker secret or managed server secret. It is never embedded in the static frontend, archive, workflow, or repository.

Only server routes can read the secret. Public clients receive derived public responses.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Worker Env binding; Firebase defineSecret design; bundle inspection requirement. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Secret rotation and access review should be added to an operational checklist. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## CORS Route and Query Validation

The Worker accepts GET and OPTIONS from the GitHub Pages origin. Route patterns and numeric query parameters are validated before a cache key or upstream request is created.

Unknown routes, modes, and query formats return an explicit error instead of reaching route handlers.

| Record field | Notebook entry |
| --- | --- |
| Evidence | canonicalUrl and cors helpers. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | CORS does not authenticate non-browser clients and must not be treated as an authorization system. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## Deployment Verification and Rollback

Publishing should stop if tests, API health, archive validation, or the frontend build fail. A model change also requires cache-version review and archive rebuild decisions.

Rollback means redeploying the prior static artifact and Worker version while retaining the last complete versioned archive.

| Record field | Notebook entry |
| --- | --- |
| Evidence | Workflow dependencies, archive atomic replacement, deployment guides. |
| Decision status | Implemented, proposed, or retained as described in this entry |
| Known limitation | Automated rollback and monitoring are not yet implemented. |
| Contributor consequence | Preserve the stated boundary or update the implementation, tests, and documentation together. |

Verification questions

Where is the credential stored

What check prevents partial publication

What exact artifact can be rolled back

## GitHub Pages Workflow Evidence

Annotated publishing sequence

9  jobs:
  10    build:
  11      runs-on: ubuntu-latest
  12      steps:
  13        - uses: actions/checkout@v4
  14        - uses: pnpm/action-setup@v4
  15          with:
  16            version: 11.19.0
  17        - uses: actions/setup-node@v4
  18          with:
  19            node-version: 24
  20            cache: pnpm
  21            cache-dependency-path: website/pnpm-lock.yaml
  22        - run: pnpm install --frozen-lockfile
  23          working-directory: website
  24        - name: Check data regressions
  25          run: node --test tests/data-regressions.test.mjs tests/team-directory.test.mjs
  26          working-directory: website
  27        - name: Verify test API is deployed
  28          run: curl --fail --retry 2 https://vexrank-api-test.vexrank-eason.workers.dev/api/health
  29        - name: Build test website
  30          run: pnpm exec vite build --config vite.pages.config.ts
  31          working-directory: website
  32        - uses: actions/upload-pages-artifact@v3
  33          with:
  34            path: website/dist-pages
  35    deploy:
  36      needs: build
  37      runs-on: ubuntu-latest
  38      permissions:
  39        pages: write
  40        id-token: write
  41      environment:
  42        name: github-pages
  43        url: ${{ steps.deployment.outputs.page_url }}
  44      steps:
  45        - name: Deploy test website
  46          id: deployment
  47          uses: actions/deploy-pages@v4

The important dependency is that deployment needs the successful build job. The build job runs tests and a remote API health request before creating and uploading the static artifact.

## Firebase Trial Commands and Outcome

Reference deployment sequence

# Deploy rules and indexes first so the cache schema is controlled.
firebase deploy --only firestore:rules,firestore:indexes

# The API function needs the Event VEX credential as a managed secret.
firebase functions:secrets:set ROBOT_EVENTS_API_TOKEN

# Deploy only after the secret exists and the project meets the plan requirement.
firebase deploy --only functions

Observed result: Firestore rules and indexes deployed, but the function path stopped at the plan requirement for Cloud Functions and Secret Manager. The token was not uploaded and no insecure fallback was introduced.

## Cloudflare Deployment Checklist

1. Create or select the Worker and D1 database described by wrangler.json.

2. Apply cloudflare/schema.sql to create the API cache table.

3. Bind D1 and the archive asset service to the Worker.

4. Store ROBOT_EVENTS_API_TOKEN as an encrypted Worker secret.

5. Deploy the Worker and check /api/health before connecting the frontend.

6. Verify representative event, team, ranking, skills, archive manifest, and historical archive requests.

7. Run the GitHub Pages workflow with the verified Worker URL.

8. Inspect browser loading, error, season, and narrow-screen states.

9. Record response sizes, cache headers, model version, and deployment timestamp.

10. Retain the prior Worker version and last complete archive for rollback.

## External Platform References Applied to the Design

| Platform rule | Design application |
| --- | --- |
| GitHub Pages custom workflows upload and deploy an artifact | The repository uses separate build and deploy jobs with a Pages artifact |
| Firebase secret parameters bind Secret Manager values to selected functions | The trial defined a managed token rather than a checked-in environment value |
| Cloud Functions for Firebase require the Blaze plan | The Firebase function trial stopped instead of expanding cost scope |
| Cloudflare Worker secrets expose encrypted values through env | The Worker receives ROBOT_EVENTS_API_TOKEN only at runtime |
| D1 maximum string BLOB or row size is 2,000,000 bytes | The Worker caches only bodies below 1,800,000 bytes |

# Part Nine Chronological Engineering Record

This part converts the design and repository evidence into dated trial entries with problem, action, observation, decision, and follow-up fields.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Notebook Entry 1 Architecture and VCR 1.0 concept

| Field | Entry |
| --- | --- |
| Date | August 2026 |
| Design stage | Architecture and VCR 1.0 concept |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Defined data sources, rating branches, website boundaries, validation laboratory, and open mathematical questions. |
| Observation | Defined data sources, rating branches, website boundaries, validation laboratory, and open mathematical questions. |
| Decision | Use the Lucidchart as an architecture authority and record unresolved formulas before implementation. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 2 VCR 2.0 detailed specification

| Field | Entry |
| --- | --- |
| Date | September 3 2026 |
| Design stage | VCR 2.0 detailed specification |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Expanded the model into public score, uncertainty, dynamic partner shares, four-component blend, event strength, and backtesting requirements. |
| Observation | Expanded the model into public score, uncertainty, dynamic partner shares, four-component blend, event strength, and backtesting requirements. |
| Decision | Treat the specification as a launch design and verify that executable routes use the same model. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 3 Integrated website prototype

| Field | Entry |
| --- | --- |
| Date | September 9 2026 |
| Design stage | Integrated website prototype |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Combined React views, API routes, shared helpers, project documentation, and generated algorithm PDFs. |
| Observation | Combined React views, API routes, shared helpers, project documentation, and generated algorithm PDFs. |
| Decision | Use a shared interface and begin regression testing around real event shapes. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 4 Worlds and data reliability trials

| Field | Entry |
| --- | --- |
| Date | September 11 to 12 2026 |
| Design stage | Worlds and data reliability trials |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Found incomplete divisions, misplaced bracket replays, agenda flattening, false event classifications, and empty-looking failures. |
| Observation | Found incomplete divisions, misplaced bracket replays, agenda flattening, false event classifications, and empty-looking failures. |
| Decision | Implement complete pagination, slot-preserving brackets, structured agendas, explicit classification, and visible errors. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 5 Firebase deployment trial

| Field | Entry |
| --- | --- |
| Date | September 14 2026 |
| Design stage | Firebase deployment trial |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Firestore configuration succeeded but secure function deployment required Blaze. |
| Observation | Firestore configuration succeeded but secure function deployment required Blaze. |
| Decision | Do not upload the token; retain the reference design and compare another serverless backend. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 6 GitHub Pages and Cloudflare test stack

| Field | Entry |
| --- | --- |
| Date | September 14 to 15 2026 |
| Design stage | GitHub Pages and Cloudflare test stack |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Separated the static frontend from the Worker API, added D1 cache identity, secret binding, health checks, and Pages workflow. |
| Observation | Separated the static frontend from the Worker API, added D1 cache identity, secret binding, health checks, and Pages workflow. |
| Decision | Select Cloudflare for the test backend under the recorded cost constraint. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 7 VCR 3 candidate settlement

| Field | Entry |
| --- | --- |
| Date | September 15 2026 |
| Design stage | VCR 3 candidate settlement |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Centralized event processing, bounded components, achievement correction, and an audit ledger; integrated the candidate across ranking and history paths. |
| Observation | Centralized event processing, bounded components, achievement correction, and an audit ledger; integrated the candidate across ranking and history paths. |
| Decision | Keep candidate status until chronological calibration and multi-division champion handling are complete. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 8 Complete-season archive

| Field | Entry |
| --- | --- |
| Date | September 15 to 16 2026 |
| Design stage | Complete-season archive |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Replayed Push Back across 1,681 loaded event payloads, 1,548 rated events, and 110,150 eligible matches. |
| Observation | Replayed Push Back across 1,681 loaded event payloads, 1,548 rated events, and 110,150 eligible matches. |
| Decision | Publish only versioned archives with complete coverage and zero recorded failures. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 9 Rate-limited rebuild redesign

| Field | Entry |
| --- | --- |
| Date | September 16 2026 |
| Design stage | Rate-limited rebuild redesign |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | High Stakes returned HTTP 429 during multi-season rebuilding. |
| Observation | High Stakes returned HTTP 429 during multi-season rebuilding. |
| Decision | Persist successful pages, reserve request slots, resume cached progress, and stop before replacing an incomplete archive. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 10 Contributor documentation

| Field | Entry |
| --- | --- |
| Date | September 16 2026 |
| Design stage | Contributor documentation |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Added source ownership, comments around unusual behavior, test commands, limits, and non-AI contribution guidance. |
| Observation | Added source ownership, comments around unusual behavior, test commands, limits, and non-AI contribution guidance. |
| Decision | Treat documentation and regression fixtures as part of the implementation. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

## Notebook Entry 11 Expanded engineering notebook

| Field | Entry |
| --- | --- |
| Date | September 16 2026 |
| Design stage | Expanded engineering notebook |
| Problem or question | Determine whether the current design satisfied the project's correctness, usability, security, reliability, cost, and maintainability criteria. |
| Action | Added detailed origin, contents, test evidence, archive analysis, deployment references, code listings, appendices, glossary, and source record. |
| Observation | Added detailed origin, contents, test evidence, archive analysis, deployment references, code listings, appendices, glossary, and source record. |
| Decision | Use this edition as the contributor and review baseline; update it with new dated trials rather than rewriting history. |
| Evidence retained | Source files, tests, inspection notes, deployment guides, model documents, archive metadata, or generated artifacts named in the relevant notebook part. |
| Next trial | Reproduce the result, add a fixture or measured dataset, and record any changed requirement before implementation. |

# Part Ten Final Evaluation and Next Engineering Work

This part evaluates the project against its criteria and turns unresolved limits into testable next trials.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Evaluation Against the Design Criteria

| Criterion | Current evidence | Remaining work |
| --- | --- | --- |
| Correctness | Complete pagination fixtures, fail-closed collections, bracket and agenda regressions | More organizer formats and end-to-end historical comparisons |
| Reproducibility | Versioned model, archive manifest, coverage envelope, chronological replay | Immutable input snapshots and full release automation |
| Usability | Search, responsive states, visible loading and errors, inspection record | Participant study and formal accessibility audit |
| Security | Server-side secret, route allowlist, no browser token | Rotation procedure and dependency review |
| Reliability | Retries, timeouts, process cache, D1 cache, resumable archive download | Monitoring and controlled load tests |
| Cost | Pages and Worker test stack selected after Firebase plan blocker | Measure free-tier headroom and define escalation budget |
| Maintainability | Shared VCR core, comments, contributor guide, 19 tests | Clean lint and type baseline; split large UI module |
| Predictive validity | Documented metrics and complete Push Back replay | Calibrated baseline comparison and held-out season |

## Recommended Trial 1 Build the Frozen Schedule and Bracket Simulator

Persist an event-specific random seed, qualification schedule, selection assumptions, bracket shape, and 10,000 simulated outcomes. Compare simulated qualification percentile, elimination utility, and title probability with the current field proxy.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 2 Backtest VCR Two and VCR Three Against Baselines

Replay seasons chronologically and compare log loss, Brier score, calibration, rank stability, and later-event performance against Elo, win rate, and OPR-only baselines.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 3 Resolve Multi Division Champions

Model division champions and an overall championship bracket as separate scopes so a division final cannot be mistaken for the overall title or counted twice.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 4 Complete Older Season Archives

Resume one season at a time, inspect coverage reports, rebuild with the current model, and publish only after expected equals loaded and failures are empty.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 5 Clean the Type and Lint Baseline

Replace unsafe any types with validated unknown inputs, resolve hook dependencies, fix accessibility roles and keyboard behavior, and remove unused or ambiguous constructs without changing outputs.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 6 Refactor the Main React Page

Move view-specific state, adapters, and presentation into tested modules. Compare the Pages bundle and interaction behavior before and after the refactor.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 7 Run Accessibility and Usability Trials

Measure keyboard completion, screen-reader labels, table semantics, chart alternatives, contrast, mobile reflow, and participant task success.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 8 Load Test Worker and D1

Record cold and warm latency percentiles, response sizes, cache hit rate, CPU time, subrequests, 429 and 502 behavior, and archive delivery limits.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 9 Add Monitoring and Release Records

Publish model, Worker, archive, and frontend identifiers with health status. Define alert thresholds and rollback steps.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

## Recommended Trial 10 Establish Stable VCR Release Governance

Require a calibration report, held-out result, version note, complete archive rebuild, clean tests, and reviewer approval before replacing the candidate label.

| Planning field | Required record |
| --- | --- |
| Hypothesis | State the measurable improvement expected before implementation. |
| Inputs | Freeze source data, version, configuration, and random seed where applicable. |
| Baseline | Use the current candidate and at least one simpler comparison. |
| Metrics | Choose correctness, prediction, latency, usability, accessibility, or cost measures that match the trial. |
| Acceptance | Define the threshold and failure response before observing the result. |
| Artifacts | Retain code, fixtures, logs, datasets, charts, decision, and changed documentation. |

# Appendix A Annotated Code Listings

These listings reproduce focused implementation regions with line numbers and explain the behavior a contributor must preserve.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Code Listing A1 Browser Origin Selection

The helper distinguishes API and archive requests from ordinary Pages assets. Comments explain why a static test build needs two origins and how the /Vex-Rank/ base path is preserved.

website/lib/client-fetch.ts

3  
   4  /** Separate API and asset origins for GitHub Pages; keep same-origin hosting working. */
   5  export function siteFetch(path:string, init?:RequestInit) {
   6    // Build-time constants: the API can live on a Worker while assets live beneath
   7    // a GitHub Pages repository path. Undefined constants support same-origin dev.
   8    const apiBase=typeof __VEX_API_BASE__==='undefined'?'':__VEX_API_BASE__;
   9    const assetBase=typeof __VEX_ASSET_BASE__==='undefined'?'/':__VEX_ASSET_BASE__;
  10    // Versioned archives use the API origin when configured because the Worker
  11    // serves its archive assets there; ordinary static files use the Pages base.
  12    const archive=/^\/rankings-20\d{2}-\d{2}-vcr3\.json$/.test(path);
  13    const url=path.startsWith('/api/')||archive&&apiBase?`${apiBase}${path}`:path.startsWith('/')?`${assetBase}${path.slice(1)}`:path;
  14    return fetch(url,init);
  15  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A2 Bounded Concurrent Mapping

The shared cursor is claimed before await, so workers cannot duplicate an index and results remain in input order.

website/lib/vex-api.ts

3  const pages = new Map<string, { expires:number; data:any }>();
   4  /** Read complete official collections. A failed page must never masquerade as no results. */
   5  export async function mapLimit<T, R>(items: T[], limit: number, mapper: (item: T) => Promise<R>): Promise<R[]> {
   6    const results = new Array<R>(items.length);
   7    // Claim each index before awaiting: workers share the cursor but preserve input order.
   8    let cursor = 0;
   9    await Promise.all(Array.from({ length: Math.min(limit, items.length) }, async () => {
  10      while (cursor < items.length) {
  11        const index = cursor++;
  12        results[index] = await mapper(items[index]);
  13      }
  14    }));
  15    return results;
  16  }
  17  
  18  // Retry timeouts, network errors, 429 and 5xx; other HTTP failures are terminal.
  19  // Cache successes for five minutes and cap entries to bound long-lived worker memory.
  20  export async function vexJson(url: string, headers: Record<string, string>): Promise<any> {
  21    const cached=pages.get(url);
  22    if(cached&&cached.expires>Date.now())return cached.data;
  23    let lastStatus = 0;
  24    for (let attempt = 0; attempt < 3; attempt++) {
  25      try {
  26        const response = await fetch(url, { headers, signal: AbortSignal.timeout(15000) });
  27        if (response.ok) {

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A3 Upstream Retry and Success Cache

Only successful public pages enter the five-minute process cache. Timeouts, 429, and server errors retry; terminal client errors do not.

website/lib/vex-api.ts

18  // Retry timeouts, network errors, 429 and 5xx; other HTTP failures are terminal.
  19  // Cache successes for five minutes and cap entries to bound long-lived worker memory.
  20  export async function vexJson(url: string, headers: Record<string, string>): Promise<any> {
  21    const cached=pages.get(url);
  22    if(cached&&cached.expires>Date.now())return cached.data;
  23    let lastStatus = 0;
  24    for (let attempt = 0; attempt < 3; attempt++) {
  25      try {
  26        const response = await fetch(url, { headers, signal: AbortSignal.timeout(15000) });
  27        if (response.ok) {
  28          const data=await response.json();
  29          if(pages.size>=600)pages.delete(pages.keys().next().value!);
  30          pages.set(url,{expires:Date.now()+300000,data});
  31          return data;
  32        }
  33        lastStatus = response.status;
  34        if (response.status !== 429 && response.status < 500) throw new Error(`Event.VEX request failed (${response.status}).`);
  35        await response.body?.cancel();
  36        if(response.status===429&&attempt<2){
  37          const seconds=Number(response.headers.get('retry-after'));
  38          await new Promise(resolve=>setTimeout(resolve,Math.min(10000,Math.max(2000,Number.isFinite(seconds)?seconds*1000:2000))));
  39        }
  40      } catch (error) {
  41        if (attempt === 2 || (error instanceof Error && error.message.startsWith('Event.VEX request failed'))) throw error;
  42      }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A4 Complete Paginated Collection

The helper keeps original filters, reads every page, validates every payload, and returns only after all pages succeed.

website/lib/vex-api.ts

48  // Fetch every page with the original filters intact. Reject the whole collection
  49  // if any page fails, so callers cannot publish a partial ranking as complete.
  50  export async function vexCollection(url: string, headers: Record<string, string>): Promise<any[]> {
  51    const parsed = new URL(url);
  52    parsed.searchParams.set('per_page', '250');
  53    parsed.searchParams.set('page', '1');
  54    const first = await vexJson(parsed.href, headers);
  55    if (!Array.isArray(first.data)) throw new Error('Event.VEX returned an invalid collection.');
  56    const lastPage = Math.max(1, Number(first.meta?.last_page ?? 1));
  57    const rest = await mapLimit(Array.from({ length: lastPage - 1 }, (_, index) => index + 2), 2, async page => {
  58      const next = new URL(parsed);
  59      next.searchParams.set('page', String(page));
  60      const payload = await vexJson(next.href, headers);
  61      if (!Array.isArray(payload.data)) throw new Error('Event.VEX returned an invalid collection.');
  62      return payload.data;
  63    });
  64    return [...first.data, ...rest.flat()];
  65  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A5 Bracket Slot Preservation

Round and instance define the slot. Later replay games replace the display match without losing earlier games.

website/lib/bracket.ts

3  // Return the latest game for the card and every game for details. Keep null slots:
   4  // removing them would shift opponents and draw incorrect bracket connections.
   5  export function bracketRound(matches:any[], round:number, slots:number) {
   6    return Array.from({length:slots},(_,index)=>{
   7      const games=matches.filter(match=>Number(match.round)===round&&Number(match.instance)===index+1)
   8        .sort((a,b)=>Number(a.matchnum)-Number(b.matchnum));
   9      return games.length?{...games[games.length-1],games}:null;
  10    });
  11  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A6 Historical Match Eligibility

The filter distinguishes valid historical scores from ambiguous zero placeholders and removes duplicate match IDs only after validation.

website/lib/archive-matches.mjs

4  // IDs across divisions. Mark an ID seen only after validation so an invalid copy
   5  // cannot hide a later valid copy. An explicitly scored 0-0 tie remains valid.
   6  export function historicalMatches(divisions) {
   7    const seen=new Set();
   8    return divisions.flatMap(d=>d.matches??[]).filter(m=>{
   9      if(seen.has(m.id)||Number(m.round)<2||Number(m.round)>6||m.alliances?.length!==2)return false;
  10      if(!m.alliances.every(a=>Number.isFinite(a.score)&&a.score>=0&&a.teams?.length))return false;
  11      if(!m.scored&&m.alliances.every(a=>a.score===0))return false;
  12      seen.add(m.id);return true;
  13    });
  14  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A7 VCR Match Evidence

The function validates bounded inputs, calculates expectation surprise and margin, and returns a component suitable for settlement.

website/lib/vcr3.mjs

25   * Reliability is returned separately and applied when evidence is aggregated.
  26   */
  27  export function matchEvidence({actual,expected,margin,scoreScale,share=.5,reliability=1}){
  28    if(![0,.5,1].includes(actual))throw new RangeError('Invalid actual');finite(expected,'expected',0,1);finite(margin,'margin');finite(scoreScale,'scoreScale',Number.MIN_VALUE);finite(share,'share',0,1);finite(reliability,'reliability',0,1);
  29    const mov=actual===.5?1:1+.25*Math.tanh(Math.abs(margin)/scoreScale);
  30    return{residual:(actual-expected)*mov*2*share,reliability};
  31  }
  32  // Average reliable evidence instead of rewarding match count indefinitely.
  33  // Six units of reliable evidence reach full strength; smaller samples taper down.
  34  const matchComponent=rows=>{let total=0,mass=0;for(const row of rows){finite(row.residual,'residual',-2.5,2.5);finite(row.reliability,'match reliability',0,1);total+=row.residual*row.reliability;mass+=row.reliability}return 40*(mass?total/mass:0)*Math.min(1,mass/6)};
  35  /**
  36   * Pure calculation: returns an audit ledger without modifying input or team state.
  37   * The caller verifies event completion; completed=true is an assertion, not a check
  38   * against upstream data. Qualification/elimination inputs and title probability
  39   * are in [0,1]; null contribution/auto residuals mean unavailable evidence.
  40   */
  41  export function settleEvent(input){
  42    const{rating,tier,matches,qualificationActual,qualificationExpected,eliminationActual,eliminationExpected,champion=false,titleProbability,completed,reliability=1,contributionResidual=null,autoResidual=null}=input;
  43    finite(rating,'rating');finite(reliability,'reliability',0,1);if(!Object.hasOwn(EVENT_WEIGHTS,tier))throw new RangeError('Unknown tier');if(completed!==true)throw new Error('Only a verified completed event may settle');
  44    for(const[k,v]of Object.entries({qualificationActual,qualificationExpected,eliminationActual,eliminationExpected,titleProbability}))finite(v,k,0,1);if(champion&&eliminationActual!==1)throw new Error('Champion must have eliminationActual=1');
  45    const statistic=(v,scale,name)=>v===null?0:scale*Math.tanh(finite(v,name,-10,10)/2);
  46    const components={match:matchComponent(matches),qualification:21*(qualificationActual-qualificationExpected),elimination:39*(eliminationActual-eliminationExpected),contribution:statistic(contributionResidual,8,'contribution residual'),auto:statistic(autoResidual,4,'auto residual')};
  47    // Upside follows tier weight; downside uses its bounded reciprocal. Apply event
  48    // reliability once here, independently of reliability on individual match rows.
  49    const base=Object.values(components).reduce((a,b)=>a+b,0),eventWeight=EVENT_WEIGHTS[tier],negativeWeight=clamp(1/eventWeight,.8,1.25),weighted=base*(base>=0?eventWeight:negativeWeight)*reliability;

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A8 VCR Event Settlement

The core combines match, qualification, elimination, contribution, and autonomous evidence before tier weight, reliability, achievement correction, and cap.

website/lib/vcr3.mjs

39   * are in [0,1]; null contribution/auto residuals mean unavailable evidence.
  40   */
  41  export function settleEvent(input){
  42    const{rating,tier,matches,qualificationActual,qualificationExpected,eliminationActual,eliminationExpected,champion=false,titleProbability,completed,reliability=1,contributionResidual=null,autoResidual=null}=input;
  43    finite(rating,'rating');finite(reliability,'reliability',0,1);if(!Object.hasOwn(EVENT_WEIGHTS,tier))throw new RangeError('Unknown tier');if(completed!==true)throw new Error('Only a verified completed event may settle');
  44    for(const[k,v]of Object.entries({qualificationActual,qualificationExpected,eliminationActual,eliminationExpected,titleProbability}))finite(v,k,0,1);if(champion&&eliminationActual!==1)throw new Error('Champion must have eliminationActual=1');
  45    const statistic=(v,scale,name)=>v===null?0:scale*Math.tanh(finite(v,name,-10,10)/2);
  46    const components={match:matchComponent(matches),qualification:21*(qualificationActual-qualificationExpected),elimination:39*(eliminationActual-eliminationExpected),contribution:statistic(contributionResidual,8,'contribution residual'),auto:statistic(autoResidual,4,'auto residual')};
  47    // Upside follows tier weight; downside uses its bounded reciprocal. Apply event
  48    // reliability once here, independently of reliability on individual match rows.
  49    const base=Object.values(components).reduce((a,b)=>a+b,0),eventWeight=EVENT_WEIGHTS[tier],negativeWeight=clamp(1/eventWeight,.8,1.25),weighted=base*(base>=0?eventWeight:negativeWeight)*reliability;
  50    // Favorites who win cannot lose points; winners with <=25% title probability
  51    // receive a positive floor. Record the correction before the final +/-100 cap.
  52    const championFloor=champion?(titleProbability<=.25?8*eventWeight*(1-titleProbability)*reliability:0):null,achievementCorrection=champion?Math.max(0,championFloor-weighted):0,uncappedDelta=weighted+achievementCorrection,delta=clamp(uncappedDelta,-100,100);
  53    return{version:VCR_VERSION,ratingBefore:rating,ratingAfter:rating+delta,delta,components,base,eventWeight,negativeWeight,reliability,weighted,championFloor,achievementCorrection,capAdjustment:delta-uncappedDelta};
  54  }
  55  function activeTeams(alliance,includeSitting=false){return(alliance?.teams??[]).filter(x=>includeSitting||!x.sitting).map(x=>x.team).filter(Boolean)}
  56  function resultFor(score,other){return score===other?.5:score>other?1:0}
  57  function stage(match){const name=String(match?.name??'');if(/^final\b/i.test(name))return 1;if(/^sf\b|semifinal/i.test(name))return .65;if(/^qf\b|quarterfinal/i.test(name))return .45;if(/^r16\b|round of 16/i.test(name))return .25;return 0}
  58  // Blend frozen strength with evidence from earlier matches in this event.
  59  // Bound the partner split so a stronger partner never takes all two-team credit.
  60  function dynamicShares(teams,ratings,local){
  61    if(teams.length===1)return[1];if(teams.length!==2)return teams.map(()=>1/teams.length);
  62    const strength=teams.map(t=>(ratings.get(t.id)??1500)+80*(local.get(t.id)??0));const raw=1/(1+Math.exp(-(strength[0]-strength[1])/220));const gap=Math.abs(strength[0]-strength[1]);const max=gap<100?.55:gap<200?.65:gap<300?.725:.8;const a=clamp(raw,1-max,max);return[a,1-a];
  63  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A9 Completed Event Processing

The adapter freezes participant ratings, processes matches chronologically, infers limited champion evidence, mutates state once, and writes versioned history.

website/lib/vcr3.mjs

69   * Sitting teammates enter the field, but only active teammates get match evidence.
  70   */
  71  export function processCompletedEvent({event,matches,states,historyByTeam}){
  72    const valid=matches.filter(m=>m?.alliances?.length===2&&m.alliances.every(a=>Number.isFinite(a.score)&&activeTeams(a).length));if(!valid.length)return;
  73    const participantIds=new Set(valid.flatMap(m=>m.alliances.flatMap(a=>activeTeams(a,true).map(t=>t.id))));for(const m of valid)for(const a of m.alliances)for(const t of activeTeams(a,true))if(!states.has(t.id))states.set(t.id,{id:t.id,number:t.name,rating:1500,matches:0,wins:0,losses:0,ties:0,pointsFor:0,pointsAgainst:0,events:new Set(),middleGradeEvents:new Set(),highGradeEvents:new Set()});
  74    // Freeze expectations for the entire event. Updating these inside the match loop
  75    // would make later opponents depend on already-settled outcomes in this event.
  76    const frozen=new Map([...participantIds].map(id=>[id,states.get(id)?.rating??1500])),field=[...frozen.values()].sort((a,b)=>a-b),mean=field.reduce((a,b)=>a+b,0)/field.length;
  77    // Softmax field-strength proxy for title probability, not a bracket simulation.
  78    const expWeights=new Map([...frozen].map(([id,r])=>[id,Math.exp((r-mean)/200)])),expTotal=[...expWeights.values()].reduce((a,b)=>a+b,0);
  79    // qA/qE hold actual/expected qualification results; elim is furthest named stage.
  80    // local accumulates residuals only for partner shares, never for expectations.
  81    const rows=new Map([...participantIds].map(id=>[id,{matches:[],qA:[],qE:[],elim:0,finalW:0,finalL:0}])),local=new Map();
  82    // Use event score spread (minimum 12) to limit margin sensitivity across games.
  83    const scores=valid.flatMap(m=>m.alliances.map(a=>a.score)),scoreMean=scores.reduce((a,b)=>a+b,0)/scores.length,scoreScale=Math.max(12,Math.sqrt(scores.reduce((s,x)=>s+(x-scoreMean)**2,0)/scores.length));
  84    for(const match of valid.sort((a,b)=>String(a.scheduled??a.started??'').localeCompare(String(b.scheduled??b.started??'')))){
  85      const[a,b]=match.alliances,ta=activeTeams(a),tb=activeTeams(b);const ra=ta.reduce((s,t)=>s+(frozen.get(t.id)??1500),0)/ta.length,rb=tb.reduce((s,t)=>s+(frozen.get(t.id)??1500),0)/tb.length,ea=expectedResult(ra,rb),aa=resultFor(a.score,b.score),qual=/qual/i.test(String(match.name??'')),final=/^final\b/i.test(String(match.name??''));
  86      for(const[alliance,opponent,teams,expected,actual]of[[a,b,ta,ea,aa],[b,a,tb,1-ea,1-aa]]){const shares=dynamicShares(teams,frozen,local);teams.forEach((team,i)=>{const row=rows.get(team.id),e=matchEvidence({actual,expected,margin:alliance.score-opponent.score,scoreScale,share:shares[i]});row.matches.push(e);local.set(team.id,(local.get(team.id)??0)+e.residual);if(qual){row.qA.push(actual);row.qE.push(expected)}row.elim=Math.max(row.elim,stage(match));if(final){actual===1?row.finalW++:actual===0&&row.finalL++}})}
  87    }
  88    // Finals wins/losses infer champions from match names, not awards. Multi-division
  89    // events aggregate those records per team; this is not an overall-bracket resolver.
  90    // Missing qualification evidence contributes zero (both means default to 0.5).
  91    const tier=eventTier(event);
  92    for(const id of participantIds){const team=states.get(id),row=rows.get(id),champion=row.finalW>row.finalL&&row.finalW>0;if(champion)row.elim=1;else if(row.finalL>row.finalW&&row.finalL>0)row.elim=.85;const own=frozen.get(id),below=field.filter(x=>x<own).length,equal=field.filter(x=>x===own).length,percentile=field.length>1?(below+.5*(equal-1))/(field.length-1):.5,expectedElim=.1+.55*percentile,titleProbability=(expWeights.get(id)??1)/expTotal,qA=row.qA.length?row.qA.reduce((a,b)=>a+b,0)/row.qA.length:.5,qE=row.qE.length?row.qE.reduce((a,b)=>a+b,0)/row.qE.length:.5,reliability=Math.min(1,valid.length/6);
  93      // Contribution/autonomous estimates are unavailable in this adapter. Keep them

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A10 Archive Validation

The validator rejects wrong season, wrong model, empty ranking, incomplete coverage, or recorded failures.

website/lib/ranking-seasons.mjs

11  // This checks envelope metadata, not every team row or exact candidate version:
  12  // publication also relies on the builder's validation and archive regression tests.
  13  export function validateArchive(data,season) {
  14    if(data?.seasonId!==RANKING_SEASONS[season]?.id||!String(data?.modelVersion??'').startsWith('VCR-3.0')||!Array.isArray(data?.rankings)||!data.rankings.length||data.coverage?.failures?.length!==0||data.coverage?.loadedEvents!==data.coverage?.expectedEvents)throw new Error('The requested VCR 3.0 archive is not complete.');
  15    return data;
  16  }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A11 Worker Canonical URL

The function allowlists routes and query fields and adds the model namespace for rating responses.

website/cloudflare/worker.ts

12  // Unknown query fields are dropped. Add new data-affecting parameters here as well
  13  // as in their route, or distinct requests can incorrectly share cached responses.
  14  function canonicalUrl(request: Request) {
  15    const incoming = new URL(request.url);
  16    if (!/^\/api\/(archive-source(?:\/\d{1,10})?|events(?:\/\d{1,10})?|teams\/[0-9]{1,8}[A-Za-z0-9-]{0,12}|rankings|skills)$/.test(incoming.pathname)) return null;
  17    const url = new URL(incoming.pathname, incoming.origin);
  18    for (const key of ['season', 'teamId', 'division', 'page']) {
  19      const value = incoming.searchParams.get(key);
  20      if (value) {
  21        if (!/^\d{1,10}$/.test(value)) return null;
  22        url.searchParams.set(key, value);
  23      }
  24    }
  25    const mode=incoming.searchParams.get('mode');
  26    if(mode){if(!['metadata','teams','matches'].includes(mode))return null;url.searchParams.set('mode',mode)}
  27    // Model-version namespace prevents a new rating model from reusing old responses.
  28    if (url.pathname === '/api/rankings' || url.pathname.startsWith('/api/teams/')) url.searchParams.set('model', VCR_VERSION);
  29    return url;
  30  }
  31  
  32  async function dispatch(url: URL) {
  33    if (url.pathname.startsWith('/api/archive-source')) return archiveSource(url);
  34    const request = new Request(url);
  35    if (url.pathname === '/api/events') return events(request);
  36    if (url.pathname === '/api/rankings') return rankings(request);

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A12 Worker Cache and Error Boundary

The handler checks D1, dispatches the route, caches only safe successful bodies, maps rate limits separately, and returns no-store errors.

website/cloudflare/worker.ts

49  
  50  export default {
  51    async fetch(request: Request, env: Env, ctx: ExecutionContext): Promise<Response> {
  52      if (request.method === 'OPTIONS') return cors(new Response(null, { status: 204 }));
  53      if (request.method !== 'GET') return cors(Response.json({ error: 'Method not allowed' }, { status: 405, headers: { Allow: 'GET, OPTIONS' } }));
  54      const archiveSeasons:Record<string,string>={'197':'2025-26','190':'2024-25','181':'2023-24','173':'2022-23'};
  55      const incoming=new URL(request.url),archiveSeason=incoming.searchParams.get('season');
  56      if(incoming.pathname==='/api/archive-manifest')return cors(await env.ARCHIVES.fetch(new Request(new URL('/manifest.json',incoming.origin))));
  57      if(incoming.pathname==='/api/team-directory'){
  58        const asset=await env.ARCHIVES.fetch(new Request(new URL('/team-directory.json',incoming.origin)));
  59        if(!asset.ok)return cors(Response.json({error:'Team directory is temporarily unavailable.'},{status:503}));
  60        const response=cors(asset);response.headers.set('Cache-Control','public,max-age=3600');return response;
  61      }
  62      // Historical rankings come only from published static archives. A missing asset
  63      // is a 503, not a fallback to the live route's partial event sample.
  64      const archivePath=/^\/rankings-20\d{2}-\d{2}-vcr3\.json$/.test(incoming.pathname)?incoming.pathname:incoming.pathname==='/api/rankings'&&archiveSeason&&archiveSeasons[archiveSeason]?`/rankings-${archiveSeasons[archiveSeason]}-vcr3.json`:null;
  65      if(archivePath){
  66        const asset=await env.ARCHIVES.fetch(new Request(new URL(archivePath,incoming.origin)));
  67        if(!asset.ok)return cors(Response.json({error:'This historical archive is not published yet.'},{status:503,headers:{'Cache-Control':'no-store'}}));
  68        return cors(asset);
  69      }
  70      if (new URL(request.url).pathname === '/api/health') {
  71        await env.DB.prepare('SELECT 1').first();
  72        return cors(Response.json({ status: 'ok', environment: 'test', database: 'D1', modelVersion: VCR_VERSION }));
  73      }

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A13 Historical Rebuild Entry

The builder resumes cached official pages and protects the final archive behind coverage checks.

website/scripts/rebuild-season-archives.mjs

20  // Shared reservation clock spaces both download workers' requests by 1.8 seconds.
  21  let nextRequest=0;
  22  async function get(path) {
  23    const cachedFile=resolve(pageCache,createHash('sha256').update(path).digest('hex')+'.json');
  24    try{return JSON.parse(await readFile(cachedFile,'utf8'))}catch{}
  25    for(let attempt=0;attempt<5;attempt++) {
  26      try {
  27        const wait=Math.max(0,nextRequest-Date.now());nextRequest=Math.max(nextRequest,Date.now())+1800;if(wait)await sleep(wait);
  28        const r=await fetch(api+path,{signal:AbortSignal.timeout(90000)});
  29        if(r.ok){const data=await r.json();await writeFile(cachedFile,JSON.stringify(data));return data}
  30        if(r.status===429)throw Object.assign(new Error('Official API rate limit reached; cached progress preserved. Retry later.'),{rateLimited:true});
  31        if(r.status<500&&r.status!==429)throw new Error(`HTTP ${r.status}: ${path}`);
  32      } catch(error) { if(error.rateLimited||attempt===4)throw error; }
  33      await sleep(Math.min(30000,2000*2**attempt));
  34    }
  35    throw new Error(`Could not retrieve ${path}`);
  36  }
  37  async function paged(path){const first=await get(path);if(!Array.isArray(first.data))throw new Error('Invalid source page');const data=[...first.data];for(let page=2;page<=Number(first.meta?.last_page??1);page++){const next=await get(`${path}&page=${page}`);if(!Array.isArray(next.data))throw new Error('Invalid source page');data.push(...next.data)}return data}
  38  // Reuse the older direct-API cache only when every division page is present.
  39  // Otherwise fetch through the public adapter; historicalMatches filters afterward.
  40  async function divisionMatches(event,d){
  41    const url=`https://events.vex.com/api/v2/events/${event.id}/divisions/${d.id}/matches?per_page=250`;
  42    const readLegacy=async path=>JSON.parse(await readFile(resolve(`.ranking-cache/${event.season.id}/${createHash('sha1').update(path).digest('hex')}.json`),'utf8'));
  43    try{const first=await readLegacy(url),data=[...first.data];for(let page=2;page<=Number(first.meta?.last_page??1);page++)data.push(...(await readLegacy(`${url}&page=${page}`)).data);return data}catch{}
  44    return paged(`/api/archive-source/${event.id}?mode=matches&division=${d.id}`);

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A14 Archive Packaging

Packaging validates every configured archive before copying assets and writing the manifest.

website/scripts/prepare-archive-assets.mjs

1  import { mkdir, readFile, writeFile } from 'node:fs/promises';
   2  import { createHash } from 'node:crypto';
   3  import { RANKING_SEASONS,validateArchive } from '../lib/ranking-seasons.mjs';
   4  await mkdir('archive-assets',{recursive:true});
   5  const manifest=[];
   6  for(const [label,config] of Object.entries(RANKING_SEASONS)){
   7    if(!config.archive)continue;
   8    let source;try{source=await readFile(`public${config.archive}`,'utf8')}catch(error){if(process.argv.includes('--available')&&error.code==='ENOENT')continue;throw error}
   9    const data=validateArchive(JSON.parse(source),label);
  10    // Keep concise recent-event history in the public leaderboard; the rebuild cache retains source matches.
  11    for(const team of data.rankings){team.form=team.form.map(({eventId,event,eventDate,change,rating,tier,champion})=>({eventId,event,eventDate,change,rating,tier,champion}));delete team.displayedStrength}
  12    const content=JSON.stringify(data);
  13    if(Buffer.byteLength(content)>25*1024*1024)throw new Error(`Archive exceeds asset limit: ${config.archive}`);
  14    await writeFile(`archive-assets${config.archive}`,content);
  15    manifest.push({seasonId:config.id,season:label,path:config.archive,modelVersion:data.modelVersion,teams:data.rankings.length,events:data.eventsProcessed,matches:data.matchesProcessed,coverage:data.coverage,asOf:data.asOf,sha256:createHash('sha256').update(content).digest('hex'),bytes:Buffer.byteLength(content)});
  16  }
  17  await writeFile('archive-assets/manifest.json',JSON.stringify({archives:manifest},null,2));
  18  await mkdir('work',{recursive:true});
  19  await writeFile('work/archive-manifest.json',JSON.stringify({archives:manifest},null,2));
  20  console.log(manifest.map(m=>`${m.season}: ${m.teams} teams / ${m.events} events / ${m.matches} matches`).join('\n'));

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

## Code Listing A15 GitHub Pages Build and Deploy

The workflow runs tests and health checks before build, uploads a Pages artifact, and deploys only after build success.

website/.github/workflows/github-pages-test.yml

7    group: vexrank-test-pages
   8    cancel-in-progress: false
   9  jobs:
  10    build:
  11      runs-on: ubuntu-latest
  12      steps:
  13        - uses: actions/checkout@v4
  14        - uses: pnpm/action-setup@v4
  15          with:
  16            version: 11.19.0
  17        - uses: actions/setup-node@v4
  18          with:
  19            node-version: 24
  20            cache: pnpm
  21            cache-dependency-path: website/pnpm-lock.yaml
  22        - run: pnpm install --frozen-lockfile
  23          working-directory: website
  24        - name: Check data regressions
  25          run: node --test tests/data-regressions.test.mjs tests/team-directory.test.mjs
  26          working-directory: website
  27        - name: Verify test API is deployed
  28          run: curl --fail --retry 2 https://vexrank-api-test.vexrank-eason.workers.dev/api/health
  29        - name: Build test website
  30          run: pnpm exec vite build --config vite.pages.config.ts
  31          working-directory: website

| Review question | Contributor check |
| --- | --- |
| Input contract | Identify validated and unvalidated inputs before changing behavior. |
| Failure behavior | Confirm failure remains visible and cannot become a valid-looking partial result. |
| Side effects | Identify caches, state mutation, file replacement, secrets, or deployment actions. |
| Regression | Run or add the smallest fixture that proves the intended invariant. |

# Appendix B Complete Test Matrix

This appendix consolidates automated, build, browser, live integration, historical, and planned predictive checks.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Automated Test Matrix Rows 1 Through 7

| ID | Test | Area | Result | Time ms |
| --- | --- | --- | --- | --- |
| 1 | Historical scores remain usable when the upstream scored flag is false | historical match eligibility | Passed | 6.8675 |
| 2 | Each season has its own archive and incomplete or wrong season results are rejected | archive identity and coverage | Passed | 1.1143 |
| 3 | Semifinal replays retain their bracket slot and missing byes leave a gap | bracket identity | Passed | 1.6892 |
| 4 | A Worlds qualifier is not the World Championship | event classification | Passed | 2.7254 |
| 5 | Mentioning a signature event does not make a scrimmage a signature | event classification | Passed | 0.3512 |
| 6 | High school names do not imply school based tournament format | event format classification | Passed | 0.3001 |
| 7 | All pages are retained and elimination round filters survive pagination | complete collection loading | Passed | 79.8972 |

## Automated Test Matrix Rows 8 Through 14

| ID | Test | Area | Result | Time ms |
| --- | --- | --- | --- | --- |
| 8 | Failed later pages reject rather than publish a partial collection | fail closed collection behavior | Passed | 2.5680 |
| 9 | Table agenda keeps activity start end and location together | agenda table parsing | Passed | 2.0999 |
| 10 | Single day agendas without day headings still retain timed entries | agenda text parsing | Passed | 92.3847 |
| 11 | Numeric family search includes every suffix including unregistered teams | team discovery | Passed | 4.0437 |
| 12 | Names and organizations support partial case insensitive search | team discovery | Passed | 0.4119 |
| 13 | All three filters combine and countries normalize | directory filters | Passed | 1.1565 |
| 14 | Locations include inactive only countries and dependent regions | directory filter values | Passed | 2.2824 |

## Automated Test Matrix Rows 15 Through 19

| ID | Test | Area | Result | Time ms |
| --- | --- | --- | --- | --- |
| 15 | Single active robot can receive all alliance credit | partner share validation | Passed | 2.8706 |
| 16 | Complementary shares tolerate ordinary floating point rounding | numeric validation | Passed | 1.3181 |
| 17 | Unexpected champions gain at every tier | achievement policy | Passed | 3.1027 |
| 18 | Legitimate non champion loss remains negative | achievement policy boundary | Passed | 0.4941 |
| 19 | Completed event processor applies champion guarantee and produces versioned audit | integrated event settlement | Passed | 28.0056 |

## Manual and Integration Test Matrix

| Test | Method | Observed result | Next repetition |
| --- | --- | --- | --- |
| Worlds division coverage | Inspect event routes and interface | Event 64025 showed 11 divisions and 865 teams | After route or pagination changes |
| Worker health | GET /api/health | Status ok with D1 and model identifier | Before every Pages deployment |
| Worlds event 64026 | Live event request | 585 teams and all eight divisions | After upstream or route change |
| Cache repeat | Repeat team request | About 80 ms in one observation | Controlled cold and warm load test |
| Static build | Vite Pages build | 2,362 modules transformed | Every frontend change |
| Lint | pnpm lint | Failed on known backlog | Every cleanup batch |

# Appendix C Deployment Runbooks

These concise runbooks turn the deployment narrative into repeatable checks while preserving the distinction between test and production readiness.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Runbook C1 Pre Merge Review

1. State the problem and expected behavior

2. Add or identify regression fixtures

3. Run all 19 fixture tests

4. Run lint and report the existing baseline separately

5. Build the affected frontend or application target

6. Inspect loading error and narrow-screen states for UI changes

7. Document model or cache-key impact

8. Exclude credentials dependencies caches and unrelated generated data

Completion record

| Field | Value to record |
| --- | --- |
| Operator | Name or team |
| Date and time | Timestamp and timezone |
| Source revision | Commit or pull request |
| Artifact version | Frontend Worker archive and model identifiers |
| Checks | Command or URL and result |
| Decision | Proceed stop or roll back |

## Runbook C2 GitHub Pages Test Publish

1. Verify the Worker health endpoint

2. Verify representative API and archive requests

3. Dispatch the Pages workflow

4. Confirm test and build jobs pass

5. Open the deployed base path under /Vex-Rank/

6. Inspect navigation and network origins

7. Record artifact and workflow identifiers

8. Retain the prior artifact for rollback

Completion record

| Field | Value to record |
| --- | --- |
| Operator | Name or team |
| Date and time | Timestamp and timezone |
| Source revision | Commit or pull request |
| Artifact version | Frontend Worker archive and model identifiers |
| Checks | Command or URL and result |
| Decision | Proceed stop or roll back |

## Runbook C3 Cloudflare Worker Publish

1. Review route and query allowlist

2. Apply D1 schema changes

3. Verify secret binding names

4. Deploy Worker

5. Check health and D1

6. Check CORS from the Pages origin

7. Check cache miss and hit headers

8. Check a response near the cache-size boundary

9. Record Worker and model version

Completion record

| Field | Value to record |
| --- | --- |
| Operator | Name or team |
| Date and time | Timestamp and timezone |
| Source revision | Commit or pull request |
| Artifact version | Frontend Worker archive and model identifiers |
| Checks | Command or URL and result |
| Decision | Proceed stop or roll back |

## Runbook C4 Historical Archive Publish

1. Select one supported season

2. Resume or refresh cached official pages intentionally

3. Wait for complete coverage

4. Verify expected equals loaded and failures are empty

5. Run archive tests

6. Validate season and model identifiers

7. Prepare versioned assets and manifest

8. Inspect sample teams and counts

9. Publish without replacing the last complete archive until final validation

Completion record

| Field | Value to record |
| --- | --- |
| Operator | Name or team |
| Date and time | Timestamp and timezone |
| Source revision | Commit or pull request |
| Artifact version | Frontend Worker archive and model identifiers |
| Checks | Command or URL and result |
| Decision | Proceed stop or roll back |

## Runbook C5 Incident and Rollback

1. Record time route status and model version

2. Separate upstream failure from code failure

3. Disable or roll back the changed Worker or frontend artifact

4. Keep the last validated archive available

5. Avoid caching error responses

6. Reproduce with a minimal fixture

7. Add a regression before redeploying

8. Update the notebook with the observation and decision

Completion record

| Field | Value to record |
| --- | --- |
| Operator | Name or team |
| Date and time | Timestamp and timezone |
| Source revision | Commit or pull request |
| Artifact version | Frontend Worker archive and model identifiers |
| Checks | Command or URL and result |
| Decision | Proceed stop or roll back |

# Appendix D Data Dictionary and Glossary

This appendix defines the terms and fields used across the interface, archive, algorithm, and deployment records.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Glossary Terms 1 Through 8

| Term | Definition |
| --- | --- |
| Archive | A versioned complete-season JSON artifact that passes season, model, ranking, and coverage validation. |
| Canonical record | A normalized representation used after validating an upstream source record. |
| Confidence or RD | A stored uncertainty quantity; lower values in the current archive generally represent more accumulated evidence. |
| D1 | Cloudflare's SQL database used by the test Worker for shared response caching. |
| Elimination utility | A numeric value assigned to the furthest bracket stage reached and used consistently for actual and expected results. |
| Event Strength Score | A proposed 0-100 summary of frozen event context in the VCR 1 and VCR 2 designs. |
| Event Weight | A tier-based multiplier applied to tournament-level event evidence, not ordinary match evidence. |
| Fail closed | Reject incomplete or invalid data instead of returning it as if it were complete. |

## Glossary Terms 9 Through 16

| Term | Definition |
| --- | --- |
| Frozen input | A value captured before an event result and not recomputed using later outcomes. |
| Historical replay | Processing completed events in chronological order to reconstruct rating state. |
| Model version | The identifier that names the exact rating behavior used to produce a result. |
| Partner share | The fraction of alliance evidence assigned to one active team, bounded by the model. |
| Qualification actual | A normalized value derived from a team's official division qualification rank. |
| Reliability | A factor from zero to one representing usable evidence and data quality. |
| Settlement | The completed-event calculation that combines components and returns a rating delta and audit ledger. |
| VCR | VEX Competitive Rating, the project's versioned estimate of competitive strength and achievement. |

## Archive Field Dictionary

| Field | Meaning | Caution |
| --- | --- | --- |
| rankings | Published team rows sorted for the archive | Order can change with model version |
| eventsProcessed | Completed events that produced eligible rating evidence | Can be lower than loaded calendar events |
| matchesProcessed | Eligible historical matches used in replay | Filtered placeholders and invalid records are excluded |
| coverage.expectedEvents | Events in the fetched season calendar | Depends on upstream calendar completeness |
| coverage.loadedEvents | Calendar event payloads successfully fetched | Must equal expected for publication |
| coverage.failures | Fetch or processing failures | Must be empty for publication |
| modelVersion | Executable model identifier | Must match the archive validator |
| rating | Internal candidate rating after replay and display decay | Not the VCR 2 conservative 0-1000 public transform |
| confidence | Stored uncertainty or RD-like field | Interface naming should explain direction |
| form | Recent event history embedded for display | Not a complete separate awards dataset |

# Appendix E References and Source Record

This appendix identifies the project artifacts and external platform documentation used to prepare the notebook.

The pages in this part preserve the design question, evidence, decision, verification method, and remaining uncertainty so a contributor can reconstruct why the implementation took its present form.

## Primary Project References

1. VEX Rank System Architecture and VCR v1.0, six-page Lucidchart PDF export, August 2026, supplied project file.

2. VEX Competitive Rating Full Algorithm Specification, version 2.0, September 2026, output/pdf/vex_competitive_rating_full_algorithm.pdf.

3. VCR 3.0 candidate event settlement and achievement, docs/VCR-3.0-revision.md.

4. VCR 3.0 candidate reference, versions/vcr-3.0-candidate.md.

5. VEX Rank repository overview and VCR 2.0 design rules, README.md.

6. Contributor source map, constraints, checks, archive process, and deployment notes, CONTRIBUTING.md.

7. Website inspection record, website/tests/INSPECTION.md.

8. Firebase deployment trial record, website/firebase/DEPLOYMENT.md.

9. Cloudflare deployment record, website/cloudflare/DEPLOYMENT.md.

10. GitHub Pages test workflow, website/.github/workflows/github-pages-test.yml.

11. Executable VCR 3 candidate, website/lib/vcr3.mjs.

12. Official API pagination and retry helper, website/lib/vex-api.ts.

13. Cloudflare Worker route and cache boundary, website/cloudflare/worker.ts.

14. Regression suites, website/tests/archive.test.mjs, data-regressions.test.mjs, team-directory.test.mjs, and vcr3.test.mjs.

15. Published Push Back VCR 3 candidate archive, website/archive-assets/rankings-2025-26-vcr3.json.

16. Historical archive manifest, versions/vcr3-historical-archives.json and website/archive-assets/manifest.json.

## External Platform References

1. GitHub Docs. Configuring a publishing source for your GitHub Pages site. https://docs.github.com/en/pages/getting-started-with-github-pages/configuring-a-publishing-source-for-your-github-pages-site. Accessed September 16 2026.

2. GitHub Docs. Using custom workflows with GitHub Pages. https://docs.github.com/en/enterprise-cloud@latest/pages/getting-started-with-github-pages/using-custom-workflows-with-github-pages. Accessed September 16 2026.

3. GitHub Docs. Deployment environments. https://docs.github.com/en/actions/concepts/workflows-and-actions/deployment-environments. Accessed September 16 2026.

4. Firebase. Configure your environment for Cloud Functions for Firebase. https://firebase.google.com/docs/functions/config-env. Accessed September 16 2026.

5. Firebase. Quotas and limits for Cloud Functions for Firebase. https://firebase.google.com/docs/functions/quotas. Accessed September 16 2026.

6. Firebase. Get started with Cloud Firestore Security Rules. https://firebase.google.com/docs/firestore/security/get-started. Accessed September 16 2026.

7. Cloudflare Developers. Workers secrets. https://developers.cloudflare.com/workers/configuration/secrets/. Accessed September 16 2026.

8. Cloudflare Developers. D1 limits. https://developers.cloudflare.com/d1/platform/limits/. Accessed September 16 2026.

## Evidence Provenance and Reproduction Notes

Automated test evidence was reproduced locally on September 16 2026 with the bundled Node runtime. The complete run contained 19 passing tests in approximately 2.1 seconds. The static Pages build was also reproduced and generated the sizes recorded in Part Six. The lint command was reproduced and failed on the documented baseline categories.

Archive statistics were computed directly from the published Push Back VCR 3 candidate JSON. The analysis included all 12,573 ranking rows. Percentiles use linear interpolation on sorted values, means use all numeric rows, and standard deviations are population values. Country, region, grade, tier, and champion-form counts are descriptive summaries of the archive fields.

Live integration counts and deployment outcomes are dated project observations recorded in inspection and deployment documents. They should be repeated before an operational decision because public data, infrastructure, and free-tier limits can change.

The Lucidchart figures are reproduced from the supplied PDF. The diagrams are used as evidence of design intent. Statements about implemented behavior are based on repository code and tests rather than assuming that every diagram box was completed.

## Document Maintenance Procedure

1. Add a dated notebook entry for every material trial, failure, algorithm change, archive build, or deployment decision.

2. State whether each claim is observed, designed, or recommended.

3. Update the detailed table of contents and heading hierarchy after structural changes.

4. Refresh measured test, build, lint, archive, and integration data instead of copying stale counts.

5. Add or revise code listings only when they explain a design boundary or contributor risk.

6. Keep formulas tied to their model version and do not merge VCR 1, VCR 2, and VCR 3 rules into one unnamed method.

7. Update platform references when a deployment constraint or limit changes.

8. Render the complete DOCX and PDF and inspect every page for clipping, broken tables, blank pages, missing glyphs, and stale fields.

9. Publish the new files only after the final page count, reference list, and evidence dates are verified.

# Part Ten Current Engineering State and Design Decisions

This section brings the earlier design record forward to the GitHub main branch at commit 6a03cd0 on September 23 2026. The GitHub repository began on September 9; the earlier local website history began on September 1. Every historical count below is tied to its dated source rather than treated as a permanent property of the service.

| Evidence | Date and boundary | What it establishes |
| --- | --- | --- |
| Local website Git history | Sep 1-11; 49 commits | Early portal, event hub, rankings, archive, bracket and reliability design |
| GitHub main history | Sep 9-23; 101 commits at 6a03cd0 | Published code and merge chronology |
| GitHub pull requests | 29 numbered records; 28 in the repository listing | Review and merge trail; PR 1 closed unmerged and PR 29 open |
| Current tests | Sep 23; 37/37 fixtures pass | Executable behavior of this checkout |
| Current static build | Sep 23; 2,366 modules | Frontend build completes with a bundle size warning |
| Current lint | Sep 23; exit 1 | Existing source/type warnings and errors remain |

## September 1 to September 23 Timeline

| Date | Observed milestone | Evidence |
| --- | --- | --- |
| Sep 1 | Portal, live Event VEX connections, skills and team pages | Local website commits f402ff8 through 952d28d |
| Sep 2 | Event hub, agendas, historical rankings and team trajectories | Local website commits f0ff33f through bad1229 |
| Sep 3 | Event classes and multi-division elimination bracket | Local website commits db39f20 through 36d8061 |
| Sep 9 | GitHub repository created and website, PDFs, source docs imported | GitHub initial and documentation commits |
| Sep 11-15 | Worlds reliability, test backend, VCR 3 candidate and archives | Local ddc5680; GitHub PRs 2, 4, 5, 6 and 7 |
| Sep 16 | Contributor comments, search, redesign, routing and CI | GitHub PRs 8 through 10 and direct commits |
| Sep 17 | Scoring reconciliation, reliability, themes and interaction trials | GitHub PRs 11 through 24 |
| Sep 22-23 | Custom-domain path, API origin, Discord, homepage layout and revert | GitHub commits 9e55113 onward; PRs 25-29 |

The September 1-3 commits are from the separate local website repository. GitHub itself was created on September 9. This distinction prevents an early local design experiment from being mistaken for a public release date.

## Project Need Revisited Against the Current Site

The original need was a competition view that let participants move from official events to teams and seasons, compare performance with context, and inspect a rating model rather than accept an unexplained order. The current site has a searchable team directory, event hub, skills and rankings views, team histories, and a versioned VCR candidate. Those features answer different parts of the need: finding a team, understanding what happened at an event, and interpreting the rating estimate.

The user-facing distinction between a sampled current-season ranking and a completed-season archive remains central. The live route replays the latest 36 completed events; the versioned historical file represents a separate archive build with coverage metadata. A contributor should never make a partial live response look like a complete season result. The Worker returns an unavailable response for a missing archive instead of quietly falling back to the live sample.

A proposed gallery, logo, and team link would require a new submission and moderation system. The September 17 roadmap notes that the official shaped team payload contains no image or link field. That future product choice is distinct from the current official-data viewer.

## Current System Boundary and Request Flow

The repository contains one shared React interface with a Vinext application and a separate Vite static entry. GitHub Pages can serve the static build; the Cloudflare Worker serves allowed API routes and versioned archive assets. The Worker reuses route handlers and stores short-lived successful API responses in D1. RobotEvents credentials remain on the service side. These boundaries explain why a browser build can be published without shipping the upstream token.

| Boundary | Current code | Failure behavior |
| --- | --- | --- |
| Browser | app/page.tsx and lib/client-fetch.ts | Shows load/retry state and reports likely blocked cross-origin requests |
| Routes | app/api and cloudflare/worker.ts | Only allowlisted paths/query values dispatch |
| Upstream | lib/vex-api.ts | Failed later pages reject rather than silently returning partial results |
| Archive | cloudflare/archive-source.ts and versioned assets | Missing publication returns 503 |
| Cache | Cloudflare D1 api_cache | 15-minute storage for responses under the size guard |

## Browser API and Archive Routing

The browser helper routes /api paths to the configured API origin. A VCR 3 archive path also uses that origin because the Worker serves archive assets. Other static paths use the Pages asset base. This is a small but important design boundary: a copied page URL can load the UI while data fails if the API origin is blocked or misconfigured.

Current source excerpt: website/lib/client-fetch.ts, lines 4-14

4  /** Separate API and asset origins for GitHub Pages; keep same-origin hosting working. */

5  export function siteFetch(path:string, init?:RequestInit) {

6    // Build-time constants: the API can live on a Worker while assets live beneath

7    // a GitHub Pages repository path. Undefined constants support same-origin dev.

8    const apiBase=typeof __VEX_API_BASE__==='undefined'?'':__VEX_API_BASE__;

9    const assetBase=typeof __VEX_ASSET_BASE__==='undefined'?'/':__VEX_ASSET_BASE__;

10    // Versioned archives use the API origin when configured because the Worker

11    // serves its archive assets there; ordinary static files use the Pages base.

12    const archive=/^\/rankings-20\d{2}-\d{2}-vcr3\.json$/.test(path);

13    const url=path.startsWith('/api/')||archive&&apiBase?`${apiBase}${path}`:path.startsWith('/')?`${assetBase}${path.slice(1)}`:path;

14    return fetch(url,init);

The regular expression is a deliberate archive boundary. A future archive naming change requires a corresponding routing update and a test; otherwise the browser may request the file from Pages while the Worker owns it.

## Versioned Rating and Presentation Calculation

The executable event model is the VCR 3 candidate in website/lib/vcr3.mjs. Its scoring presentation helpers are centralized in website/lib/vcr-scoring.mjs. On September 17 the project found that live rankings, graph endpoints, and archives were using inconsistent event sets, decay, and confidence floors. The current helper defines a 75-day recency half-life, a 35-point confidence floor, and the decayed rating from raw event changes. This is a display/aggregation rule around settlement, not a replacement for the event processor.

Current source excerpt: website/lib/vcr-scoring.mjs, lines 10-33

10  /** Half-life in days for down-weighting older results. */

11  export const RECENCY_HALF_LIFE_DAYS = 75;

12

13  /** Weight in (0,1] for a result, decaying as it ages relative to `now`. */

14  export function recencyWeight(date, now) {

15    const ageDays = Math.max(0, (now.getTime() - new Date(date).getTime()) / 86400000);

16    return 2 ** (-ageDays / RECENCY_HALF_LIFE_DAYS);

17  }

18

19  /** Rating uncertainty: shrinks as a team accumulates matches, floored at 35. */

20  export function confidenceFor(matches) {

21    return Math.max(35, Math.round(120 / Math.sqrt(Math.max(1, matches / 4))));

22  }

23

24  /**

25   * The published rating: 1500 plus each result's change, decayed by age.

26   *

27   * This is the single source of truth for "what number does a team have". Both

28   * the ranking list and the per-event graph must go through it, or the graph's

29   * final point will not equal the rating shown in the table - which is exactly

30   * the defect this was written to fix.

31   */

32  export function decayedRating(history, now) {

33    return 1500 + history.reduce(

When modifying rating display, test the ranking row, graph endpoint, and archive builder together. The selected event set and cutoff date must also match; sharing a formula alone does not make two views comparable.

## VCR 3 Candidate and Algorithm Version Boundaries

The VCR v1.0 Lucidchart pages remain evidence of an early design. The VCR 2.0 PDFs document a later model with a 55/18/10/17 component blend. The merged VCR 3 candidate uses event settlement with frozen expectations, bounded components, an event-level weight, an explicit winner correction, and an audit ledger. The specification was dated September 15 and the candidate implementation merged through PR 5. Its own file still carries a pre-merge status sentence; Git history is authoritative for merge timing.

The model status is still candidate because a passing scenario suite is not historical predictive calibration. The README's opening VCR 2.0 description is older than the contributor guide's executable-model note. A reviewer should read the version on an archive record or API result, then use the matching implementation and specification. The September 23 checkout identifies VCR-3.0-candidate.2 in its archive manifest.

| Version | Documented role | Important caution |
| --- | --- | --- |
| VCR 1.0 | Lucidchart design flow | Not a statement of current weights |
| VCR 2.0 | Detailed earlier specification/PDF | README introduction has not been fully reconciled |
| VCR 3 candidate.2 | Shared implementation and one published Push Back archive manifest | Calibration and complete multi-season archive set remain open |

## Historical Archive State on September 23

The checked-in versions manifest lists one Push Back VCR-3.0-candidate.2 archive: season ID 197, 12,573 teams, 1,548 rated events, and 110,150 matches. Its coverage envelope records 1,681 expected and 1,681 loaded event payloads with no failures, an as-of date of June 1 2026, and a SHA-256 digest. These are values in the manifest, not a fresh recount of the remote Worker asset today. The previous notebook's distribution analysis was performed against the September 16 local archive snapshot.

The builder caches downloaded pages and event payloads so an interrupted run can resume. A successful coverage check refers to the fetched season calendar; it does not independently prove that the upstream calendar included every real competition. Old cache data also has no automatic expiry, so a corrected upstream result requires a deliberate refresh and rebuild. The four configured historical season IDs are 197, 190, 181, and 173, but only season 197 appears in the checked-in version manifest.

A source-backed archive publication requires the data file, matching manifest/version, coverage report, digest, Worker asset packaging, and a live fetch after deployment. Tests should reject wrong-season and incomplete coverage before any user-facing publication.

## Shareable Navigation and Cold Start

The September 16 routing work moved view state into the address-bar hash. GitHub Pages can serve /Vex-Rank/ but does not provide the same dynamic route fallback as the application server. Hash routes preserve a cold-loaded team or event link without requiring server path routing. The September 17 fix explicitly tested a browser that had never opened the site, which catches a failure that an in-session navigation test can miss.

Current source excerpt: website/lib/routes.mjs, lines 9-35

9   */

10

11  /** Build the address-bar hash for the current view and selection. */

12  export function routeToHash(view, team, event) {

13    if (view === 'team') return team?.number ? `#/teams/${encodeURIComponent(team.number)}` : '#/teams';

14    if (view === 'event') return event?.id ? `#/events/${encodeURIComponent(String(event.id))}` : '#/events';

15    if (view === 'home') return '#/';

16    return `#/${view}`;

17  }

18

19  /**

20   * Parse a hash into a view plus any identifier it carries.

21   * Returns null for anything unrecognised so the caller can ignore it rather

22   * than navigating somewhere arbitrary.

23   */

24  export function hashToRoute(hash) {

25    const parts = String(hash ?? '').replace(/^#\/?/, '').split('/').filter(Boolean);

26    if (!parts.length) return { view: 'home' };

27    let head, param;

28    try {

29      head = decodeURIComponent(parts[0]);

30      param = parts[1] ? decodeURIComponent(parts[1]) : undefined;

31    } catch {

32      return null; // malformed percent-encoding

33    }

34    if (head === 'events') return param ? { view: 'event', eventId: param } : { view: 'events' };

35    if (head === 'teams') return param ? { view: 'team', teamNumber: param } : { view: 'teams' };

The parser rejects malformed encoded hashes and distinguishes list views from detail IDs. Contributors should preserve those cases when adding a new view; a route that works only after clicking inside the app is incomplete.

## Interaction Trials and Accessible Motion

The September 17 sequence is an unusually visible design trial: a handwriting face became a stroke-by-stroke SVG trace; the timing was slowed toward the final character, then accelerated by about 20 percent; stray ink from parked strokes was corrected, followed by a specific H stroke-order adjustment. The history shows iteration through observed visual defects rather than a single final effect. The component checks prefers-reduced-motion and displays the finished number without animation for that preference.

Current source excerpt: website/components/signed-number.tsx, lines 27-42

27      if (!svg) return;

28      const paths = [...svg.querySelectorAll('path')];

29      const characterCount = Array.from(text).length;

30      if (!paths.length) return;

31

32      // Reduced motion: leave it fully written rather than animating or hiding.

33      if (window.matchMedia?.('(prefers-reduced-motion: reduce)').matches) {

34        paths.forEach(path => { path.style.strokeDasharray = 'none'; path.style.strokeDashoffset = '0'; });

35        return;

36      }

37

38      const PEN_SPEED = 0.92;   // ms per user unit, at the start of the signature

39      const PEN_LIFT = 56;      // pause between strokes, as the hand repositions

40      const FINAL_DRAG = 1.35;  // extra slowness by the last character (2.35x total)

41      const animations: Animation[] = [];

42      let at = 180;             // let the profile header settle first

Reduced-motion behavior and before-paint setup are functional requirements. A future visual change should be inspected with animation enabled and reduced motion, because fixture tests do not establish visual timing or absence of a one-frame flash.

## Worker Cache and Failure Semantics

The Worker canonicalizes allowed routes and query fields before building a shared D1 cache key. It adds the VCR model version to ranking and team requests, preventing a changed model from reusing an old cached score. Successful responses under 1.8 million encoded bytes are cached for 15 minutes. Larger responses still return to the visitor. A failed upstream call returns an error response and is not written as successful cached data.

Current source excerpt: website/cloudflare/worker.ts, lines 13-32

13  // as in their route, or distinct requests can incorrectly share cached responses.

14  function canonicalUrl(request: Request) {

15    const incoming = new URL(request.url);

16    if (!/^\/api\/(archive-source(?:\/\d{1,10})?|events(?:\/\d{1,10})?|teams\/[0-9]{1,8}[A-Za-z0-9-]{0,12}|rankings|skills)$/.test(incoming.pathname)) return null;

17    const url = new URL(incoming.pathname, incoming.origin);

18    for (const key of ['season', 'teamId', 'division', 'page']) {

19      const value = incoming.searchParams.get(key);

20      if (value) {

21        if (!/^\d{1,10}$/.test(value)) return null;

22        url.searchParams.set(key, value);

23      }

24    }

25    const mode=incoming.searchParams.get('mode');

26    if(mode){if(!['metadata','teams','matches'].includes(mode))return null;url.searchParams.set('mode',mode)}

27    // Model-version namespace prevents a new rating model from reusing old responses.

28    if (url.pathname === '/api/rankings' || url.pathname.startsWith('/api/teams/')) url.searchParams.set('model', VCR_VERSION);

29    return url;

30  }

31

32  async function dispatch(url: URL) {

Adding a query parameter to a route requires adding it to canonicalUrl if it changes response content. Otherwise distinct requests can collide in the cache even though the route handler itself is correct.

The September 22 custom-domain commits changed the site base path and CORS origin. These are release-sensitive settings: the browser base path, Worker allowed origin, and actual deployed hostname must be checked together. CORS is a browser access rule and does not authenticate a public GET API.

The September 23 homepage work included a design reversal. PRs 26 and 27 merged a blog panel beside vertical Signature Events and a featured-event date. PR 28 then merged the restoration of the earlier horizontal event section and three feature blocks, while keeping the Discord link and date. PR 29 preserves the blog layout as an open, unmerged draft for a later decision. The restored horizontal layout is the behavior in main at this snapshot.

## Current Automated Verification

On September 23 2026, the latest GitHub checkout at 6a03cd0 ran all website *.test.mjs fixtures with the bundled Node 24.19 runtime: 37 tests passed, zero failed, in 1.042 seconds. This suite covers archive eligibility/validation, event parsing, route encoding, directory search, rating decay, VCR settlement and audit, and historical score handling. These tests verify deterministic local behavior; they do not prove current upstream completeness or predictive calibration.

The static Pages build transformed 2,366 modules and succeeded in 1.46 seconds. Its output was 0.63 kB HTML, 225.86 kB CSS, and 666.72 kB JavaScript before gzip. The build warned that one chunk exceeded 500 kB. The most recent lint run in this revision exited with code 1, including a no-new-array error, unresolved Firebase function types in this website-level run, a team-directory type mismatch, and numerous explicit-any and other warnings. The CI workflow treats lint as advisory with continue-on-error, while build and tests are required steps.

| Check | Result | Interpretation |
| --- | --- | --- |
| node --test tests/*.test.mjs | 37 passed; 0 failed | Current fixture suite passes |
| Static Vite Pages build | Success; 2,366 modules | Frontend bundles, with >500 kB warning |
| pnpm lint | Exit 1 | Advisory CI debt; not a clean lint report |
| GitHub CI run 35845951399 | Success for 6a03cd0 | Remote required steps passed |
| GitHub test deployment run 35846097394 | Success for 6a03cd0 | Workflow reported successful deployment |

## GitHub Pages Firebase and Cloudflare Publishing Record

The September 14 deployment design first prepared a Firebase second-generation function and Firestore. Firestore rules/index deployment succeeded, but the API function could not be deployed under the Spark plan because its secret handling required Blaze. The project then connected a GitHub Pages static test build to a Cloudflare Worker and D1, merged in PR 4 on September 15. Firebase remains a recorded trial, not the current API host.

The deployment document still says GitHub Pages is not published and describes an earlier private-repository blocker. That status text is dated history: the GitHub repository was public in the September 23 API response, and the VEXRank test deployment workflow run 35846097394 completed successfully against 6a03cd0. The workflow includes tests, Worker health verification, a static build, artifact upload, and a Pages deploy. A successful workflow is evidence of the publishing process; independent end-user reachability and custom-domain routing should still be checked for an operational claim.

The source change on September 22 put the root path on vex-rank.com and allowed that origin in the Worker. The source-level release procedure is: merge reviewed code, let CI verify build/tests, confirm Worker and D1 health, dispatch the Pages workflow, verify its run and page URL, then test API/data views from the published origin. Archive rebuild and Worker deploy remain separate operations from publishing the static site.

## Open Questions and Next Engineering Trials

| Question | Evidence now | Trial or decision needed |
| --- | --- | --- |
| Is VCR 3 predictive? | Scenario tests pass; no historical calibration result in checked-in record | Chronological holdout backtest with calibration and subgroup reports |
| Are every past season archives ready? | Manifest lists only season 197 | Rebuild, validate and publish each configured season separately |
| Does the custom domain remove blocked API calls? | Root path/CORS code merged; Pages workflow succeeded | Test a fresh browser with strict blocker settings on deployed host |
| Is CI clean? | Build/tests pass; lint exits 1 and is advisory | Triage lint debt, then make it a required gate |
| Can the frontend load faster? | JS 665.87 kB before gzip and build warning | Measure route loading and split expensive views if worthwhile |
| Can teams submit photos/links? | Official shaped API lacks those fields | Design identity, moderation, storage and consent before accepting uploads |

# Part Eleven Local Design and Build Chronology

The following 49 commits come from the separate website Git repository in the shared workspace, beginning September 1. They document the early design and build sequence before the GitHub repository was created on September 9. A local commit date is an engineering record, not a GitHub publication date. The GitHub history in Part Twelve is separately identified.

## Local work on 2026 09 01

The first day established the portal, official Event VEX connection, event filters, skills, live team rankings, team archives and event locking. The sequence moved from a usable front end to official data and then to team-specific views. These are local source changes; they do not prove a public launch on September 1.

| Local time | Commit | Recorded change |
| --- | --- | --- |
| 01:50 | f402ff84 | Build VEXRank competition portal |
| 12:19 | d3063888 | Add stat leaders and advanced event filters |
| 12:43 | 17a2c9a0 | Expand official VEX event filters |
| 13:05 | 733ab658 | Link country and event region filters |
| 13:20 | 1e7749ec | Connect live Event.VEX data |
| 13:53 | e217f0c1 | Add complete event profiles and calendar |
| 14:18 | 6897935a | Replace demo leaderboard with live teams |
| 17:33 | c239990d | Add full Push Back season rankings |
| 18:35 | c8dd620d | Add official skills leaderboards |
| 19:11 | 14386a93 | Add complete team archive profiles |
| 19:26 | 2643a8f4 | Add season-based team histories |
| 19:37 | 8f6ad8bd | Fix team event and award details |
| 20:11 | cd514164 | Lock event rankings before competition |
| 21:11 | 952d28d8 | Fix event filters and Override label |

Source: local website Git log. Commit hashes can be inspected in that repository; the descriptions above summarize subjects and chronological relationships rather than claiming undocumented user tests.

## Local work on 2026 09 02

The second day concentrated on event detail: daily agendas, organizer data, results, skills standings, historical season filters, navigation persistence and rating trajectories. Several small commits corrected parsing assumptions after earlier implementations, an example of the test-and-revise loop in the engineering process.

| Local time | Commit | Recorded change |
| --- | --- | --- |
| 02:37 | f0ff33fc | Add complete event information hub |
| 02:48 | db61c0cf | Sync organizer event details from Event VEX |
| 02:55 | 74f49249 | Format event agenda into daily schedules |
| 03:40 | e06a03d1 | Compact event agenda entries |
| 12:04 | b3b985d3 | Split event results and add skills standings |
| 14:30 | e9bff2e1 | Add past seasons to event calendar |
| 14:38 | 3dc65c6f | Normalize varied event agenda formats |
| 15:17 | 429cd29f | Persist navigation across page refreshes |
| 15:26 | d786b5b2 | Fix event rankings matches and agenda parsing |
| 15:35 | 949e8f37 | Reconstruct table agendas and show match alliances |
| 15:43 | 2b673941 | Fix agenda rows scores and event links |
| 16:11 | a0c994ec | Label cancelled events correctly |
| 16:58 | 85c65048 | Expand world rankings to five seasons |
| 17:01 | 3af9d91d | Use season filters for historical rankings |
| 17:14 | 7690b201 | Use real rankings with grade and location filters |
| 17:37 | 5fc348ae | Fix ranking season cache and historical importer |
| 17:52 | a8cc347b | Keep rankings visible when grade data is unavailable |
| 20:09 | b8f87ee2 | Limit world rankings to archived seasons |
| 20:22 | 36eb8bfa | Preserve ranking context through team profiles |
| 20:34 | bad12290 | Add interactive team rating trajectories |

Source: local website Git log. Commit hashes can be inspected in that repository; the descriptions above summarize subjects and chronological relationships rather than claiming undocumented user tests.

## Local work on 2026 09 03

The third day refined classification, official team IDs, loading speed, and elimination brackets. The sequence from first bracket view through connector layout, alliance order, division selector and final classification shows visual and data trials before a stable presentation.

| Local time | Commit | Recorded change |
| --- | --- | --- |
| 00:06 | db39f202 | Preserve season-specific team grades |
| 00:39 | af66c0c9 | Correct verified historical team grades |
| 01:48 | 75664c01 | Use official event levels for signature classification |
| 01:53 | 6d36534a | Fix event team profile navigation |
| 02:00 | d507b770 | Update event status colors |
| 02:11 | 511dc1fa | Speed up event and team loading |
| 02:28 | 731b5240 | Fix event team profile loading |
| 20:03 | e5fa56ef | Use official team IDs for event profiles |
| 20:45 | a43b8277 | Add elimination bracket view |
| 21:04 | a60cacd3 | Polish elimination bracket connectors |
| 21:14 | 5ab25ad7 | Fix bracket match layout and alliance order |
| 22:16 | 39ea8f1f | Add division result selector and themed scrollbars |
| 23:24 | ba76aba3 | Center overall finals and label divisions |
| 23:39 | 36d80614 | Fix elimination data and event classification |

Source: local website Git log. Commit hashes can be inspected in that repository; the descriptions above summarize subjects and chronological relationships rather than claiming undocumented user tests.

## Local work on 2026 09 11

The September 11 inspection repaired Worlds results, bracket replay placement and loading reliability after the early event-hub implementation. The dated inspection note in website/tests/INSPECTION.md records both verified fixes and remaining data limits.

| Local time | Commit | Recorded change |
| --- | --- | --- |
| 20:56 | ddc56804 | Fix complete event results, bracket replay slots and loading reliability |

Source: local website Git log. Commit hashes can be inspected in that repository; the descriptions above summarize subjects and chronological relationships rather than claiming undocumented user tests.

# Part Twelve GitHub Commit by Commit Engineering Record

Each non-merge GitHub commit through 6a03cd0 has a dated record on the following pages. Merge commits are indexed in Part Thirteen with their pull requests and in the complete commit register. Changed-file counts and line totals come from Git diffs. An engineering implication is identified as an inference when the commit itself does not contain a design note. Current tests validate the final checkout, not every intermediate commit retroactively.

## GitHub change 01  2026-09-09  3a633af

Initial commit

| Field | Recorded value |
| --- | --- |
| Commit time | September 09 2026 at 13:43 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +2 / -0 lines |
| Full identifier | 3a633af7c6e7d58efc5e5e61f060290faecf3cd2 |

Recorded change: Initial commit. The largest file-level change was README.md (+2/-0).

| Changed path | + | - |
| --- | --- | --- |
| README.md | 2 | 0 |

Representative added source from README.md:

+ # Vex-Rank

+ Better event.vex for the competitors

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/3a633af7c6e7d58efc5e5e61f060290faecf3cd2

## GitHub change 02  2026-09-09  63877ed

Add VEX ranking website, algorithm PDFs, and project documentation

| Field | Recorded value |
| --- | --- |
| Commit time | September 09 2026 at 13:50 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 94 changed paths; +17,381 / -0 lines |
| Full identifier | 63877ed5fb611a110389d68937291f57c35918ee |

Recorded change: Add VEX ranking website, algorithm PDFs, and project documentation. The largest file-level change was website/pnpm-lock.yaml (+6501/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/pnpm-lock.yaml | 6501 | 0 |
| website/components/ui/sidebar.tsx | 723 | 0 |
| build_full_algorithm_pdf.py | 525 | 0 |
| website/app/page.tsx | 506 | 0 |
| output/pdf/vex_competitive_rating_full_algorithm.pdf | 468 | 0 |
| website/components/ui/chart.tsx | 373 | 0 |
| build_vcr_pdf.py | 324 | 0 |

The diff also touches 87 additional paths; use the full linked commit for the complete file list.

Representative added source from docs/SETUP.md:

+ # VEX Ranking

+ VEX ranking website, ranking scripts, and algorithm documentation.

+ ## Project contents

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/63877ed5fb611a110389d68937291f57c35918ee

## GitHub change 03  2026-09-09  55481c6

Add algorithm documentation links

| Field | Recorded value |
| --- | --- |
| Commit time | September 09 2026 at 13:58 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +9 / -1 lines |
| Full identifier | 55481c6ed7b4471edd2f635d3cb68717f6d6e0df |

Recorded change: Add algorithm documentation links. The largest file-level change was README.md (+9/-1).

| Changed path | + | - |
| --- | --- | --- |
| README.md | 9 | 1 |

Representative added source from README.md:

+ Better event.vex for competitors.

+ ## Documentation

+ - [Project setup and structure](docs/SETUP.md)

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/55481c6ed7b4471edd2f635d3cb68717f6d6e0df

## GitHub change 04  2026-09-09  62b834c

Link algorithm flowchart in setup documentation

| Field | Recorded value |
| --- | --- |
| Commit time | September 09 2026 at 13:58 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +1 / -0 lines |
| Full identifier | 62b834c2de4bd9a61fb8b2f34188d8ef96781dc6 |

Recorded change: Link algorithm flowchart in setup documentation. The largest file-level change was docs/SETUP.md (+1/-0).

| Changed path | + | - |
| --- | --- | --- |
| docs/SETUP.md | 1 | 0 |

Representative added source from docs/SETUP.md:

+ - [Algorithm flowchart (Lucidchart)](https://lucid.app/lucidchart/155358d5-0829-4c12-bbc1-64ef25e11112/edit?viewport_loc=-510%2C10%2C2540...

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/62b834c2de4bd9a61fb8b2f34188d8ef96781dc6

## GitHub change 05  2026-09-09  9b32fda

Expand README with VCR algorithm overview

| Field | Recorded value |
| --- | --- |
| Commit time | September 09 2026 at 14:02 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +104 / -4 lines |
| Full identifier | 9b32fda68a1a009a0e0b2a4a88e3bce6163327af |

Recorded change: Expand README with VCR algorithm overview. The largest file-level change was README.md (+104/-4).

| Changed path | + | - |
| --- | --- | --- |
| README.md | 104 | 4 |

Representative added source from README.md:

+ Vex-Rank is a VEX V5 ranking and statistics project built around **VCR 2.0 (VEX Competitive Rating)**. VCR estimates current competitive ...

+ ## How VCR works

+ Each team has an internal strength rating (`mu`) centered at 1500 and a rating deviation (`RD`) that represents uncertainty. The public s...

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/9b32fda68a1a009a0e0b2a4a88e3bce6163327af

## GitHub change 06  2026-09-11  a765593

Fix Worlds results and improve website data/loading reliability

| Field | Recorded value |
| --- | --- |
| Commit time | September 11 2026 at 20:57 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 14 changed paths; +357 / -209 lines |
| Full identifier | a76559316eb5cf7a4a2909bb37399ce0b4ff352c |

Recorded change: Fix Worlds results and improve website data/loading reliability. The largest file-level change was website/app/page.tsx (+89/-88).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 89 | 88 |
| website/tests/data-regressions.test.mjs | 76 | 0 |
| website/app/api/events/[id]/route.ts | 11 | 59 |
| website/lib/vex-api.ts | 58 | 0 |
| website/app/api/events/route.ts | 5 | 33 |
| website/app/api/rankings/route.ts | 13 | 14 |
| website/lib/agenda.ts | 27 | 0 |

The diff also touches 7 additional paths; use the full linked commit for the complete file list.

Representative added source from website/app/api/events/[id]/route.ts:

+ import { vexCollection, vexJson, mapLimit } from '@/lib/vex-api';

+ const getAllTeams = (id:string, headers:Record<string,string>) => vexCollection(`${API_ROOT}/events/${id}/teams`,headers);

+ const getAll = (url:string, headers:Record<string,string>) => vexCollection(`${API_ROOT}${url}`,headers);

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/a76559316eb5cf7a4a2909bb37399ce0b4ff352c

## GitHub change 07  2026-09-14  261ebc2

Prepare GitHub Pages and Firebase test deployment; document Spark billing blocker

| Field | Recorded value |
| --- | --- |
| Commit time | September 14 2026 at 14:54 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 19 changed paths; +2,558 / -6 lines |
| Full identifier | 261ebc24793c3a1b4fe52cf0469123cd62830b80 |

Recorded change: Prepare GitHub Pages and Firebase test deployment; document Spark billing blocker. The largest file-level change was website/firebase/functions/pnpm-lock.yaml (+2303/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/firebase/functions/pnpm-lock.yaml | 2303 | 0 |
| website/firebase/functions/src/index.ts | 79 | 0 |
| .github/workflows/github-pages-test.yml | 44 | 0 |
| website/firebase/DEPLOYMENT.md | 37 | 0 |
| website/firebase/functions/src/cloudflare-adapter.ts | 20 | 0 |
| website/vite.pages.config.ts | 18 | 0 |
| website/app/page.tsx | 7 | 6 |

The diff also touches 12 additional paths; use the full linked commit for the complete file list.

Representative added source from .github/workflows/github-pages-test.yml:

+ name: VEXRank test deployment

+ on:

+ workflow_dispatch:

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/261ebc24793c3a1b4fe52cf0469123cd62830b80

## GitHub change 08  2026-09-14  f1804c3

Connect GitHub Pages test build to live Cloudflare Workers and D1 backend

| Field | Recorded value |
| --- | --- |
| Commit time | September 14 2026 at 21:22 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 8 changed paths; +146 / -3 lines |
| Full identifier | f1804c376dbb26d985f23c8673c87c0f0940642c |

Recorded change: Connect GitHub Pages test build to live Cloudflare Workers and D1 backend. The largest file-level change was website/cloudflare/worker.ts (+68/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/worker.ts | 68 | 0 |
| website/cloudflare/DEPLOYMENT.md | 51 | 0 |
| website/cloudflare/wrangler.json | 11 | 0 |
| website/cloudflare/schema.sql | 7 | 0 |
| .github/workflows/github-pages-test.yml | 4 | 1 |
| website/vite.pages.config.ts | 2 | 1 |
| website/firebase/DEPLOYMENT.md | 2 | 0 |

The diff also touches 1 additional paths; use the full linked commit for the complete file list.

Representative added source from .github/workflows/github-pages-test.yml:

+ - name: Check data regressions

+ run: node --test tests/data-regressions.test.mjs

+ working-directory: website

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/f1804c376dbb26d985f23c8673c87c0f0940642c

## GitHub change 09  2026-09-15  88eb420

Keep homepage Signature events independent of calendar season filters

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:27 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +18 / -2 lines |
| Full identifier | 88eb4200ad7061fde58fa023020e4305e0f3b437 |

Recorded change: Keep homepage Signature events independent of calendar season filters. The largest file-level change was website/app/page.tsx (+18/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 18 | 2 |

Representative added source from website/app/page.tsx:

+ const eventCalendarCache=new Map<string,any>();

+ const [homeEvents, setHomeEvents] = useState<any[]>([]);

+ cachedJson(`/api/events?season=${seasonId}&classification=v49`,eventCalendarCache,seasonId).then((payload:any) => {

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/88eb4200ad7061fde58fa023020e4305e0f3b437

## GitHub change 10  2026-09-15  8b114ef

docs: link VCR 3.0 implementation

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:51 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +2 / -0 lines |
| Full identifier | 8b114efc08d375361e1a5988e9e95088536eec94 |

Recorded change: docs: link VCR 3.0 implementation. The largest file-level change was README.md (+2/-0).

| Changed path | + | - |
| --- | --- | --- |
| README.md | 2 | 0 |

Representative added source from README.md:

+ - [VCR 3.0 candidate: corrected event settlement](docs/VCR-3.0-revision.md) — implemented in the live ranking API, team history, and hist...

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/8b114efc08d375361e1a5988e9e95088536eec94

## GitHub change 11  2026-09-15  979d37d

feat: apply VCR 3.0 to global rankings

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:51 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +8 / -15 lines |
| Full identifier | 979d37dc70466576fb49415c0a5f1507b8121da0 |

Recorded change: feat: apply VCR 3.0 to global rankings. The largest file-level change was website/app/api/rankings/route.ts (+8/-15).

| Changed path | + | - |
| --- | --- | --- |
| website/app/api/rankings/route.ts | 8 | 15 |

Representative added source from website/app/api/rankings/route.ts:

+ import { processCompletedEvent, VCR_VERSION } from '@/lib/vcr3.mjs';

+ return data.map(match=>({...match,eventId:event.id,gradeHint:gradeFromContext(`${event.name} ${division.name}`)}));

+ const historyByTeam=new Map<number,any[]>(),matchesByEvent=new Map<number,any[]>();for(const match of matches){if(!matchesByEvent.has(mat...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/979d37dc70466576fb49415c0a5f1507b8121da0

## GitHub change 12  2026-09-15  e8e1600

feat: apply VCR 3.0 to team history

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:51 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +6 / -12 lines |
| Full identifier | e8e160013a24a9d541db4418bacc1735e09b9338 |

Recorded change: feat: apply VCR 3.0 to team history. The largest file-level change was website/app/api/teams/[number]/route.ts (+6/-12).

| Changed path | + | - |
| --- | --- | --- |
| website/app/api/teams/[number]/route.ts | 6 | 12 |

Representative added source from website/app/api/teams/[number]/route.ts:

+ import { processCompletedEvent, VCR_VERSION } from '@/lib/vcr3.mjs';

+ const ratingStates=new Map<number,any>(),ratingHistoryByTeam=new Map<number,any[]>();

+ if(eventMatches.length)processCompletedEvent({event,matches:eventMatches,states:ratingStates,historyByTeam:ratingHistoryByTeam});

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/e8e160013a24a9d541db4418bacc1735e09b9338

## GitHub change 13  2026-09-15  90ac608

feat: apply VCR 3.0 to historical rankings

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:52 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +8 / -8 lines |
| Full identifier | 90ac608f0cdf8837cafb1aa601489cc85a38f27c |

Recorded change: feat: apply VCR 3.0 to historical rankings. The largest file-level change was website/scripts/build-historical-ranking.mjs (+8/-8).

| Changed path | + | - |
| --- | --- | --- |
| website/scripts/build-historical-ranking.mjs | 8 | 8 |

Representative added source from website/scripts/build-historical-ranking.mjs:

+ import { processCompletedEvent, VCR_VERSION } from '../lib/vcr3.mjs';

+ const matchGroups=await mapLimit(jobs,1,async({event,division})=>{const url=`${root}/events/${event.id}/divisions/${division.id}/matches?...

+ const states=new Map(),historyByTeam=new Map(),matchesByEvent=new Map();for(const match of matches){if(!matchesByEvent.has(match.eventId)...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/90ac608f0cdf8837cafb1aa601489cc85a38f27c

## GitHub change 14  2026-09-15  a7feaf4

feat: add VCR 3.0 reference event model

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:52 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +61 / -0 lines |
| Full identifier | a7feaf427933e39253f4006410df91c628e95133 |

Recorded change: feat: add VCR 3.0 reference event model. The largest file-level change was algorithm/vcr-event.mjs (+61/-0).

| Changed path | + | - |
| --- | --- | --- |
| algorithm/vcr-event.mjs | 61 | 0 |

Representative added source from algorithm/vcr-event.mjs:

+ // VCR 3.0 candidate: pure event settlement, with caller-supplied frozen evidence.

+ export const EVENT_WEIGHTS = Object.freeze({ C: .70, B: .82, A: .95, 'Bronze S': 1.15, 'Silver S': 1.35, 'Gold S': 1.60, Worlds: 1.85 });

+ const clamp = (x, lo, hi) => Math.max(lo, Math.min(hi, x));

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/a7feaf427933e39253f4006410df91c628e95133

## GitHub change 15  2026-09-15  fad6a89

test: add VCR 3.0 invariants

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:52 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +55 / -0 lines |
| Full identifier | fad6a898da02706db70a103fa1277708b4f69053 |

Recorded change: test: add VCR 3.0 invariants. The largest file-level change was algorithm/vcr-event.test.mjs (+55/-0).

| Changed path | + | - |
| --- | --- | --- |
| algorithm/vcr-event.test.mjs | 55 | 0 |

Representative added source from algorithm/vcr-event.test.mjs:

+ import test from 'node:test';

+ import assert from 'node:assert/strict';

+ import { EVENT_WEIGHTS, settleEvent, matchEvidence, expectedResult } from './vcr-event.mjs';

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/fad6a898da02706db70a103fa1277708b4f69053

## GitHub change 16  2026-09-15  0454fda

docs: publish VCR 3.0 algorithm specification

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:52 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +121 / -0 lines |
| Full identifier | 0454fda93822e0fb55f3961e75b781d76457d908 |

Recorded change: docs: publish VCR 3.0 algorithm specification. The largest file-level change was docs/VCR-3.0-revision.md (+121/-0).

| Changed path | + | - |
| --- | --- | --- |
| docs/VCR-3.0-revision.md | 121 | 0 |

Representative added source from docs/VCR-3.0-revision.md:

+ # VCR 3.0 candidate: event settlement and achievement

+ Date: 2026-09-15. Status: implemented in the website calculation paths and scenario-tested; not deployed or historically calibrated.

+ ## Source and findings

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/0454fda93822e0fb55f3961e75b781d76457d908

## GitHub change 17  2026-09-15  7f43b66

docs: record VCR 3.0 candidate provenance

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:52 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +16 / -0 lines |
| Full identifier | 7f43b66c2e59be19417ded3142f6f11eb42b51f1 |

Recorded change: docs: record VCR 3.0 candidate provenance. The largest file-level change was versions/vcr-3.0-candidate.md (+16/-0).

| Changed path | + | - |
| --- | --- | --- |
| versions/vcr-3.0-candidate.md | 16 | 0 |

Representative added source from versions/vcr-3.0-candidate.md:

+ # VCR 3.0 candidate

+ Status: implemented in website calculation paths; not deployed or historically calibrated.

+ Predecessor: VCR 2.0 on `main`. This version remains isolated on its own branch and pull request so the previous model and history remain...

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/7f43b66c2e59be19417ded3142f6f11eb42b51f1

## GitHub change 18  2026-09-15  035e21b

feat: add shared VCR 3.0 processor

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:53 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +53 / -0 lines |
| Full identifier | 035e21ba48254a720b6c9952b8be8be462b0466c |

Recorded change: feat: add shared VCR 3.0 processor. The largest file-level change was website/lib/vcr3.mjs (+53/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/vcr3.mjs | 53 | 0 |

Representative added source from website/lib/vcr3.mjs:

+ export const VCR_VERSION = 'VCR-3.0-candidate.2';

+ export const EVENT_WEIGHTS = Object.freeze({ C: .70, B: .82, A: .95, 'Bronze S': 1.15, 'Silver S': 1.35, 'Gold S': 1.60, Worlds: 1.85 });

+ const clamp=(x,lo,hi)=>Math.max(lo,Math.min(hi,x));

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/035e21ba48254a720b6c9952b8be8be462b0466c

## GitHub change 19  2026-09-15  4a2186b

test: cover live VCR 3.0 processor

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 13:53 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +6 / -0 lines |
| Full identifier | 4a2186bd497a49d4ee1ab64ddbf549c0e620bcc9 |

Recorded change: test: cover live VCR 3.0 processor. The largest file-level change was website/tests/vcr3.test.mjs (+6/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/tests/vcr3.test.mjs | 6 | 0 |

Representative added source from website/tests/vcr3.test.mjs:

+ import test from'node:test';import assert from'node:assert/strict';import{EVENT_WEIGHTS,settleEvent,matchEvidence,processCompletedEvent,V...

+ const base=(o={})=>({rating:1400,tier:'Gold S',completed:true,matches:Array.from({length:8},()=>matchEvidence({actual:0,expected:.8,margi...

+ test('unexpected champions gain at every tier',()=>{for(const tier of Object.keys(EVENT_WEIGHTS))assert.ok(settleEvent(base({tier})).delt...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/4a2186bd497a49d4ee1ab64ddbf549c0e620bcc9

## GitHub change 20  2026-09-15  cb5a298

fix: verify VCR 3.0 deployment and valid alliance credit

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 14:02 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +4 / -1 lines |
| Full identifier | cb5a298ed9ea9166be40d331cc97318e0296d688 |

Recorded change: fix: verify VCR 3.0 deployment and valid alliance credit. The largest file-level change was website/cloudflare/worker.ts (+4/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/worker.ts | 4 | 1 |

Representative added source from website/cloudflare/worker.ts:

+ import { VCR_VERSION } from '../lib/vcr3.mjs';

+ if (url.pathname === '/api/rankings' || url.pathname.startsWith('/api/teams/')) url.searchParams.set('model', VCR_VERSION);

+ return cors(Response.json({ status: 'ok', environment: 'test', database: 'D1', modelVersion: VCR_VERSION }));

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/cb5a298ed9ea9166be40d331cc97318e0296d688

## GitHub change 21  2026-09-15  d0bf136

fix: verify VCR 3.0 deployment and valid alliance credit

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 14:02 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +2 / -2 lines |
| Full identifier | d0bf136758ea959b5002deec275921e73fed953c |

Recorded change: fix: verify VCR 3.0 deployment and valid alliance credit. The largest file-level change was website/lib/vcr3.mjs (+2/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/vcr3.mjs | 2 | 2 |

Representative added source from website/lib/vcr3.mjs:

+ if(![0,.5,1].includes(actual))throw new RangeError('Invalid actual');finite(expected,'expected',0,1);finite(margin,'margin');finite(score...

+ const matchComponent=rows=>{let total=0,mass=0;for(const row of rows){finite(row.residual,'residual',-2.5,2.5);finite(row.reliability,'ma...

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/d0bf136758ea959b5002deec275921e73fed953c

## GitHub change 22  2026-09-15  32028f1

fix: verify VCR 3.0 deployment and valid alliance credit

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 14:02 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +2 / -0 lines |
| Full identifier | 32028f15a2dd5108fa9a503278f34bd42aee3858 |

Recorded change: fix: verify VCR 3.0 deployment and valid alliance credit. The largest file-level change was website/tests/vcr3.test.mjs (+2/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/tests/vcr3.test.mjs | 2 | 0 |

Representative added source from website/tests/vcr3.test.mjs:

+ test('single active robot can receive all alliance credit',()=>{const evidence=matchEvidence({actual:1,expected:0,margin:100,scoreScale:1...

+ test('complementary shares tolerate ordinary floating-point rounding',()=>{assert.doesNotThrow(()=>matchEvidence({actual:0,expected:.9,ma...

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/32028f15a2dd5108fa9a503278f34bd42aee3858

## GitHub change 23  2026-09-15  3a09c7c

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +33 / -0 lines |
| Full identifier | 3a09c7c17edb441c6ce7ab227dbdb6204235817c |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/cloudflare/archive-source.ts (+33/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/archive-source.ts | 33 | 0 |

Representative added source from website/cloudflare/archive-source.ts:

+ import { vexCollection, vexJson, mapLimit } from '../lib/vex-api';

+ const root='https://events.vex.com/api/v2';

+ const historicalSeasons=new Set([197,190,181,173]);

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/3a09c7c17edb441c6ce7ab227dbdb6204235817c

## GitHub change 24  2026-09-15  49984c1

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +18 / -4 lines |
| Full identifier | 49984c130179399a15477ed7edfcc56ef5b1bc6f |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/cloudflare/worker.ts (+18/-4).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/worker.ts | 18 | 4 |

Representative added source from website/cloudflare/worker.ts:

+ import { archiveSource } from './archive-source';

+ interface Env { DB: D1Database; ROBOT_EVENTS_API_TOKEN: string; ARCHIVES: Fetcher }

+ if (!/^\/api\/(archive-source(?:\/\d{1,10})?|events(?:\/\d{1,10})?|teams\/[0-9]{1,8}[A-Za-z0-9-]{0,12}|rankings|skills)$/.test(incoming.p...

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/49984c130179399a15477ed7edfcc56ef5b1bc6f

## GitHub change 25  2026-09-15  745214f

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +2 / -0 lines |
| Full identifier | 745214f38bf3db3e44be7c8c90d9a1eb98076c19 |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/cloudflare/wrangler.json (+2/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/wrangler.json | 2 | 0 |

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/745214f38bf3db3e44be7c8c90d9a1eb98076c19

## GitHub change 26  2026-09-15  54d8bb8

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +12 / -0 lines |
| Full identifier | 54d8bb88fa193846a9148eafb960c1e60eb198f8 |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/lib/archive-matches.mjs (+12/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/archive-matches.mjs | 12 | 0 |

Representative added source from website/lib/archive-matches.mjs:

+ // Historical upstream records often say scored:false despite recorded scores.

+ // Use actual score evidence, and exclude ambiguous 0–0 placeholders.

+ export function historicalMatches(divisions) {

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/54d8bb88fa193846a9148eafb960c1e60eb198f8

## GitHub change 27  2026-09-15  deb01cc

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +12 / -0 lines |
| Full identifier | deb01cc1dcdb1d6d0e9a1607d5a72a6a67dcdd6e |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/lib/ranking-seasons.mjs (+12/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/ranking-seasons.mjs | 12 | 0 |

Representative added source from website/lib/ranking-seasons.mjs:

+ export const RANKING_SEASONS = Object.freeze({

+ '2026–27 Override': {id:204,archive:null},

+ '2025–26 Push Back': {id:197,archive:'/rankings-2025-26-vcr3.json'},

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/deb01cc1dcdb1d6d0e9a1607d5a72a6a67dcdd6e

## GitHub change 28  2026-09-15  c2182cf

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:03 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +3 / -1 lines |
| Full identifier | c2182cf032de413de8e0019597c7ba2594197eff |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/lib/client-fetch.ts (+3/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/client-fetch.ts | 3 | 1 |

Representative added source from website/lib/client-fetch.ts:

+ const archive=/^\/rankings-20\d{2}-\d{2}-vcr3\.json$/.test(path);

+ const url=path.startsWith('/api/')||archive&&apiBase?`${apiBase}${path}`:path.startsWith('/')?`${assetBase}${path.slice(1)}`:path;

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/c2182cf032de413de8e0019597c7ba2594197eff

## GitHub change 29  2026-09-15  8f89ed5

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:04 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +21 / -12 lines |
| Full identifier | 8f89ed5e632f7ff50295c28a1dc7418d347e95f2 |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/app/page.tsx (+21/-12).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 21 | 12 |

Representative added source from website/app/page.tsx:

+ import { RANKING_SEASONS, validateArchive } from '@/lib/ranking-seasons.mjs';

+ function useAvailableRankingSeasons(){

+ const [available,setAvailable]=useState(['2026–27 Override','2025–26 Push Back']);

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/8f89ed5e632f7ff50295c28a1dc7418d347e95f2

## GitHub change 30  2026-09-15  264932c

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:04 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +72 / -0 lines |
| Full identifier | 264932ca31a1c080e3b4d08529efff37e17d8690 |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/scripts/rebuild-season-archives.mjs (+72/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/scripts/rebuild-season-archives.mjs | 72 | 0 |

Representative added source from website/scripts/rebuild-season-archives.mjs:

+ import { mkdir, readFile, writeFile, rename } from 'node:fs/promises';

+ import { resolve } from 'node:path';

+ import { processCompletedEvent, VCR_VERSION } from '../lib/vcr3.mjs';

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/264932ca31a1c080e3b4d08529efff37e17d8690

## GitHub change 31  2026-09-15  90c8fda

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:04 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +21 / -0 lines |
| Full identifier | 90c8fda86f19d7aec26f5f7773183b77469c955b |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/scripts/prepare-archive-assets.mjs (+21/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/scripts/prepare-archive-assets.mjs | 21 | 0 |

Representative added source from website/scripts/prepare-archive-assets.mjs:

+ import { mkdir, readFile, writeFile } from 'node:fs/promises';

+ import { createHash } from 'node:crypto';

+ import { RANKING_SEASONS,validateArchive } from '../lib/ranking-seasons.mjs';

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/90c8fda86f19d7aec26f5f7773183b77469c955b

## GitHub change 32  2026-09-15  a6a709c

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:04 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +17 / -0 lines |
| Full identifier | a6a709c6d4b1041c5b8ba44161d688cc2cc09dba |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/tests/archive.test.mjs (+17/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/tests/archive.test.mjs | 17 | 0 |

Representative added source from website/tests/archive.test.mjs:

+ import test from 'node:test';

+ import assert from 'node:assert/strict';

+ import { historicalMatches } from '../lib/archive-matches.mjs';

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/a6a709c6d4b1041c5b8ba44161d688cc2cc09dba

## GitHub change 33  2026-09-15  123f488

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:04 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +5 / -0 lines |
| Full identifier | 123f488df3769f971caf1ad6ce39147d17459677 |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was website/docs/HISTORICAL-VCR3.md (+5/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/docs/HISTORICAL-VCR3.md | 5 | 0 |

Representative added source from website/docs/HISTORICAL-VCR3.md:

+ Get-Content:

+ Line |

+ 2 |  Get-Content -Raw -LiteralPath 'website/docs/HISTORICAL-VCR3.md'

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/123f488df3769f971caf1ad6ce39147d17459677

## GitHub change 34  2026-09-15  25363ed

feat: replay and publish versioned VCR 3.0 historical archives

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:05 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +24 / -0 lines |
| Full identifier | 25363edcbcef4e6448d81a31242b0a440b1d7aef |

Recorded change: feat: replay and publish versioned VCR 3.0 historical archives. The largest file-level change was versions/vcr3-historical-archives.json (+24/-0).

| Changed path | + | - |
| --- | --- | --- |
| versions/vcr3-historical-archives.json | 24 | 0 |

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/25363edcbcef4e6448d81a31242b0a440b1d7aef

## GitHub change 35  2026-09-15  14a75ca

fix: handle historical archive validation before state updates

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:06 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 14a75ca23e41861ae2e9dfaaa9e1ea425d66b586 |

Recorded change: fix: handle historical archive validation before state updates. The largest file-level change was website/app/page.tsx (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 1 | 1 |

Representative added source from website/app/page.tsx:

+ useEffect(()=>{if(season==='2026–27 Override'||archives[season])return;let active=true;setArchiveError('');const base=RANKING_SEASONS[sea...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/14a75ca23e41861ae2e9dfaaa9e1ea425d66b586

## GitHub change 36  2026-09-15  16e8bdd

perf: pace historical requests and resume from cached pages

| Field | Recorded value |
| --- | --- |
| Commit time | September 15 2026 at 20:10 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +17 / -5 lines |
| Full identifier | 16e8bdd0246913159091f3e57c31802c61bd3ccf |

Recorded change: perf: pace historical requests and resume from cached pages. The largest file-level change was website/scripts/rebuild-season-archives.mjs (+17/-5).

| Changed path | + | - |
| --- | --- | --- |
| website/scripts/rebuild-season-archives.mjs | 17 | 5 |

Representative added source from website/scripts/rebuild-season-archives.mjs:

+ import { createHash } from 'node:crypto';

+ const pageCache=resolve('.ranking-cache/archive-pages');await mkdir(pageCache,{recursive:true});

+ let nextRequest=0;

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/16e8bdd0246913159091f3e57c31802c61bd3ccf

## GitHub change 37  2026-09-16  e1c5ec8

docs: explain ranking internals and contributor workflow

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 01:42 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 13 changed paths; +203 / -0 lines |
| Full identifier | e1c5ec8631e3c0d9a16270a0962ee14ce8b2cc8d |

Recorded change: docs: explain ranking internals and contributor workflow. The largest file-level change was CONTRIBUTING.md (+93/-0).

| Changed path | + | - |
| --- | --- | --- |
| CONTRIBUTING.md | 93 | 0 |
| website/lib/vcr3.mjs | 46 | 0 |
| website/scripts/rebuild-season-archives.mjs | 14 | 0 |
| website/lib/agenda.ts | 8 | 0 |
| website/app/api/rankings/route.ts | 7 | 0 |
| website/lib/vex-api.ts | 7 | 0 |
| website/cloudflare/worker.ts | 6 | 0 |

The diff also touches 6 additional paths; use the full linked commit for the complete file list.

Representative added source from CONTRIBUTING.md:

+ # Contributing to Vex-Rank

+ You can develop this project with a text editor, Node.js, pnpm and Git. No AI tools are required. Start with the source map below, reprod...

+ ## Local setup

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/e1c5ec8631e3c0d9a16270a0962ee14ce8b2cc8d

## GitHub change 38  2026-09-16  7b02a13

Update team search examples to 8829C and 55288A

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 02:35 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Competition data and presentation |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 7b02a137619207984fc993aada5dd21d974cac89 |

Recorded change: Update team search examples to 8829C and 55288A. The largest file-level change was website/app/page.tsx (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 1 | 1 |

Representative added source from website/app/page.tsx:

+ <div className="mt-8 grid gap-3 border border-white/10 bg-[#101319] p-4 md:grid-cols-[2fr_1fr_1fr]"><label className="relative"><Search c...

Design implication: The affected view depends on heterogeneous official event records. Source IDs, divisions, missing positions, and partial upstream pages require explicit handling.

Verification to preserve: Inspect an ordinary event and a Worlds multi-division example; run the event regression fixtures.

Source: https://github.com/easonli29/Vex-Rank/commit/7b02a137619207984fc993aada5dd21d974cac89

## GitHub change 39  2026-09-16  b8b0337

Search full V5RC team directory with country, region and grade filters

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 11:49 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 9 changed paths; +184 / -19 lines |
| Full identifier | b8b03376a5a5b24607d215ce7d9b28e2cba7c8a7 |

Recorded change: Search full V5RC team directory with country, region and grade filters. The largest file-level change was website/components/team-directory.tsx (+51/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/components/team-directory.tsx | 51 | 0 |
| website/scripts/build-team-directory.mjs | 41 | 0 |
| website/tests/team-directory.test.mjs | 27 | 0 |
| website/app/page.tsx | 7 | 18 |
| website/lib/team-directory.mjs | 23 | 0 |
| website/cloudflare/TEAM-DIRECTORY.md | 20 | 0 |
| website/cloudflare/team-directory-manifest.json | 9 | 0 |

The diff also touches 2 additional paths; use the full linked commit for the complete file list.

Representative added source from .github/workflows/github-pages-test.yml:

+ run: node --test tests/data-regressions.test.mjs tests/team-directory.test.mjs

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/b8b03376a5a5b24607d215ce7d9b28e2cba7c8a7

## GitHub change 40  2026-09-16  c3e01a9

feat: editorial redesign, scroll motion, and capped result lists

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:04 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 2 changed paths; +306 / -73 lines |
| Full identifier | c3e01a933721b79e957e9502b8ae7e0d90bfffb1 |

Recorded change: feat: editorial redesign, scroll motion, and capped result lists. The largest file-level change was website/app/page.tsx (+129/-65).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 129 | 65 |
| website/app/globals.css | 177 | 8 |

Representative added source from website/app/globals.css:

+ @import url('https://fonts.googleapis.com/css2?family=Hanken+Grotesk:ital,wght@0,300..800;1,300..800&family=Source+Serif+4:opsz,wght@8..6...

+ --font-sans: var(--font-claude-sans);

+ --font-mono: var(--font-claude-mono);

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/c3e01a933721b79e957e9502b8ae7e0d90bfffb1

## GitHub change 41  2026-09-16  0f73d15

fix: resolve merge conflict left unresolved in page.tsx

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:17 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 1 changed paths; +0 / -21 lines |
| Full identifier | 0f73d1519fc58695ed8a18e799eb734c3d88800a |

Recorded change: fix: resolve merge conflict left unresolved in page.tsx. The largest file-level change was website/app/page.tsx (+0/-21).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 0 | 21 |

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/0f73d1519fc58695ed8a18e799eb734c3d88800a

## GitHub change 42  2026-09-16  9b16bb7

chore: ignore local .claude agent config

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:23 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 1 changed paths; +1 / -0 lines |
| Full identifier | 9b16bb7a3cc9fceef0fe7bb1a9287b17c48c3739 |

Recorded change: chore: ignore local .claude agent config. The largest file-level change was .gitignore (+1/-0).

| Changed path | + | - |
| --- | --- | --- |
| .gitignore | 1 | 0 |

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/9b16bb7a3cc9fceef0fe7bb1a9287b17c48c3739

## GitHub change 43  2026-09-16  b2a127e

fix: stop vinext treating the static-site entry as a Pages router

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:35 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Publishing and service boundary |
| Diff scale | 8 changed paths; +12 / -12 lines |
| Full identifier | b2a127eeb7a9607b85a85ef636e931a84136c4b7 |

Recorded change: fix: stop vinext treating the static-site entry as a Pages router. The largest file-level change was website/pages/main.tsx (+0/-6).

| Changed path | + | - |
| --- | --- | --- |
| website/pages/main.tsx | 0 | 6 |
| website/static-site/main.tsx | 6 | 0 |
| CONTRIBUTING.md | 1 | 1 |
| website/pages/index.html | 0 | 2 |
| website/pages/test.css | 0 | 2 |
| website/static-site/index.html | 2 | 0 |
| website/static-site/test.css | 2 | 0 |

The diff also touches 1 additional paths; use the full linked commit for the complete file list.

Representative added source from CONTRIBUTING.md:

+ | Pages entry point | `static-site/main.tsx`, `vite.pages.config.ts` | Static frontend using the shared main UI and separate API origin |

Design implication: The change crosses the browser, API, cache, or deployment boundary. Confirm the relevant origin, route, secret handling, cache key, and failure response before promoting it.

Verification to preserve: Check a production build and a live health/request path; a successful local build alone does not verify a deployed service.

Source: https://github.com/easonli29/Vex-Rank/commit/b2a127eeb7a9607b85a85ef636e931a84136c4b7

## GitHub change 44  2026-09-16  c96decc

chore: make the linter actionable and clear the debt it was hiding

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:39 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Verification and contributor workflow |
| Diff scale | 2 changed paths; +6 / -28 lines |
| Full identifier | c96decc9d12889e11d8ba533bf1094b219989f26 |

Recorded change: chore: make the linter actionable and clear the debt it was hiding. The largest file-level change was website/app/page.tsx (+5/-27).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 5 | 27 |
| website/.oxlintrc.json | 1 | 1 |

Representative added source from website/app/page.tsx:

+ import { ArrowLeft, ArrowRight, ArrowUp, ArrowUpRight, BarChart3, CalendarDays, ChevronRight, Filter, Gauge, Globe2, MapPin, Menu, Search...

+ const openTeam = (team: any) => { void prefetchTeam(team.number,team.seasonId,team.id);setSelectedTeam(team); setTeamReturnView(view); go...

+ const openEvent = (event:any) => { void prefetchEvent(event.id);setSelectedEvent(event); go('event'); };

Design implication: The recorded change makes behavior reproducible or changes the guardrails contributors use before a merge. The exact fixture and CI command matter more than the commit title alone.

Verification to preserve: Run the relevant tests and build, and distinguish advisory lint from a required gate.

Source: https://github.com/easonli29/Vex-Rank/commit/c96decc9d12889e11d8ba533bf1094b219989f26

## GitHub change 45  2026-09-16  5d7e356

ci: verify build, tests and lint on every pull request

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:39 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +47 / -0 lines |
| Full identifier | 5d7e35629c1f928e3dc33a588feea37b54d05600 |

Recorded change: ci: verify build, tests and lint on every pull request. The largest file-level change was .github/workflows/ci.yml (+47/-0).

| Changed path | + | - |
| --- | --- | --- |
| .github/workflows/ci.yml | 47 | 0 |

Representative added source from .github/workflows/ci.yml:

+ name: CI

+ on:

+ pull_request:

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/5d7e35629c1f928e3dc33a588feea37b54d05600

## GitHub change 46  2026-09-16  12d852c

a11y: lift muted text above the WCAG AA contrast floor

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:40 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Competition data and presentation |
| Diff scale | 2 changed paths; +49 / -49 lines |
| Full identifier | 12d852ca775dd4c97e6e99440293950b1118fb46 |

Recorded change: a11y: lift muted text above the WCAG AA contrast floor. The largest file-level change was website/app/page.tsx (+45/-45).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 45 | 45 |
| website/components/team-directory.tsx | 4 | 4 |

Representative added source from website/app/page.tsx:

+ <Search className="h-4 w-4 text-white/50" /><input value={globalSearch} onChange={e => setGlobalSearch(e.target.value)} className="h-9 w-...

+ <footer className="mt-16 border-t border-white/10 bg-[#0d1015]"><div className="mx-auto flex max-w-[1440px] flex-col gap-5 px-5 py-8 text...

+ <div className="mb-6 flex items-end justify-between gap-4"><div><p className="mb-1.5 text-[11px] italic text-white/45">2026–27 V5RC seaso...

Design implication: The affected view depends on heterogeneous official event records. Source IDs, divisions, missing positions, and partial upstream pages require explicit handling.

Verification to preserve: Inspect an ordinary event and a Worlds multi-division example; run the event regression fixtures.

Source: https://github.com/easonli29/Vex-Rank/commit/12d852ca775dd4c97e6e99440293950b1118fb46

## GitHub change 47  2026-09-16  597af57

feat: shareable URLs, working Back button, and deep links

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:45 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Navigation and deep linking |
| Diff scale | 1 changed paths; +57 / -2 lines |
| Full identifier | 597af57918b86d41fd79e9304641bc80971026ba |

Recorded change: feat: shareable URLs, working Back button, and deep links. The largest file-level change was website/app/page.tsx (+57/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 57 | 2 |

Representative added source from website/app/page.tsx:

+ import { useEffect, useMemo, useRef, useState } from 'react';

+ /** Hash routing, not path routing: GitHub Pages has no SPA fallback, so a cold

+ load of /Vex-Rank/teams/31260X would 404. A hash survives any static host. */

Design implication: A page state must survive refresh, browser Back, and a cold visit on the static host. The address bar and rendered view should agree after this change.

Verification to preserve: Test a copied link in a new browser context, refresh, Back/Forward, malformed hashes, and encoded team numbers.

Source: https://github.com/easonli29/Vex-Rank/commit/597af57918b86d41fd79e9304641bc80971026ba

## GitHub change 48  2026-09-16  70213f9

refactor: extract hash routing into a tested module

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:48 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Verification and contributor workflow |
| Diff scale | 3 changed paths; +78 / -28 lines |
| Full identifier | 70213f9fe71a2bfaaf20c124d6b8d953be98296a |

Recorded change: refactor: extract hash routing into a tested module. The largest file-level change was website/lib/routes.mjs (+38/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/routes.mjs | 38 | 0 |
| website/tests/routes.test.mjs | 35 | 0 |
| website/app/page.tsx | 5 | 28 |

Representative added source from website/app/page.tsx:

+ import { routeToHash, hashToRoute } from '@/lib/routes.mjs';

+ import { useEffect, useMemo, useState } from 'react';

+ // No guard needed for popstate: the browser has already updated the hash by

Design implication: The recorded change makes behavior reproducible or changes the guardrails contributors use before a merge. The exact fixture and CI command matter more than the commit title alone.

Verification to preserve: Run the relevant tests and build, and distinguish advisory lint from a required gate.

Source: https://github.com/easonli29/Vex-Rank/commit/70213f9fe71a2bfaaf20c124d6b8d953be98296a

## GitHub change 49  2026-09-16  eab79b1

refactor: extract country and event-region vocabularies

| Field | Recorded value |
| --- | --- |
| Commit time | September 16 2026 at 16:49 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Verification and contributor workflow |
| Diff scale | 3 changed paths; +54 / -17 lines |
| Full identifier | eab79b144eb8a5e817c1cc5325a4e0b706574b77 |

Recorded change: refactor: extract country and event-region vocabularies. The largest file-level change was website/tests/event-regions.test.mjs (+30/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/tests/event-regions.test.mjs | 30 | 0 |
| website/lib/event-regions.mjs | 23 | 0 |
| website/app/page.tsx | 1 | 17 |

Representative added source from website/app/page.tsx:

+ import { vexCountries, vexEventRegions, eventRegionsForCountry } from '@/lib/event-regions.mjs';

Design implication: The recorded change makes behavior reproducible or changes the guardrails contributors use before a merge. The exact fixture and CI command matter more than the commit title alone.

Verification to preserve: Run the relevant tests and build, and distinguish advisory lint from a required gate.

Source: https://github.com/easonli29/Vex-Rank/commit/eab79b144eb8a5e817c1cc5325a4e0b706574b77

## GitHub change 50  2026-09-17  41a1a3e

fix: retry transient API failures and stop claiming 'no events' when a load fails

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 11:38 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +32 / -4 lines |
| Full identifier | 41a1a3e79891328f8f54b85f0165b0f53f883765 |

Recorded change: fix: retry transient API failures and stop claiming 'no events' when a load fails. The largest file-level change was website/app/page.tsx (+32/-4).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 32 | 4 |

Representative added source from website/app/page.tsx:

+ /**

+ * Retries transient upstream failures. The test worker returns intermittent

+ * 502s, which previously surfaced to the user as a bare error or - worse, on

Design implication: The change crosses the browser, API, cache, or deployment boundary. Confirm the relevant origin, route, secret handling, cache key, and failure response before promoting it.

Verification to preserve: Check a production build and a live health/request path; a successful local build alone does not verify a deployed service.

Source: https://github.com/easonli29/Vex-Rank/commit/41a1a3e79891328f8f54b85f0165b0f53f883765

## GitHub change 51  2026-09-17  4639d7e

docs: add roadmap with findings against the open items

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 12:47 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Documentation and knowledge transfer |
| Diff scale | 1 changed paths; +44 / -0 lines |
| Full identifier | 4639d7e0dfcec0b36ea0f2c4258dac27f455939e |

Recorded change: docs: add roadmap with findings against the open items. The largest file-level change was ROADMAP.md (+44/-0).

| Changed path | + | - |
| --- | --- | --- |
| ROADMAP.md | 44 | 0 |

Representative added source from ROADMAP.md:

+ # VEXRank roadmap

+ Legend:

+ - Bullet point is the points

Design implication: The diff changes the explanation or navigational record used by contributors. Review the named document against the executable version at this date, especially where an older algorithm description remains accessible.

Verification to preserve: Open the changed links and compare formulas, status labels, and setup instructions with the matching source revision.

Source: https://github.com/easonli29/Vex-Rank/commit/4639d7e0dfcec0b36ea0f2c4258dac27f455939e

## GitHub change 52  2026-09-17  0c23a74

fix: make the ranking list self-consistent and align the graph with it

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 12:52 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Rating and data processing |
| Diff scale | 4 changed paths; +114 / -10 lines |
| Full identifier | 0c23a7459c8a83961348a31eb92dd3fa26a8e51e |

Recorded change: fix: make the ranking list self-consistent and align the graph with it. The largest file-level change was website/tests/vcr-scoring.test.mjs (+47/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/tests/vcr-scoring.test.mjs | 47 | 0 |
| website/lib/vcr-scoring.mjs | 37 | 0 |
| website/app/api/teams/[number]/route.ts | 26 | 7 |
| website/app/api/rankings/route.ts | 4 | 3 |

Representative added source from website/app/api/rankings/route.ts:

+ import { confidenceFor, decayedRating as computeRating } from '@/lib/vcr-scoring.mjs';

+ const rated=[...states.values()].filter(team=>team.matches>=4).map(team=>{const confidence=confidenceFor(team.matches);const history=hist...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/0c23a7459c8a83961348a31eb92dd3fa26a8e51e

## GitHub change 53  2026-09-17  6682453

fix: one scoring definition everywhere, drop dead retry, explain the sampling limit

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 13:17 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Rating and data processing |
| Diff scale | 5 changed paths; +15 / -7 lines |
| Full identifier | 66824539ead4b1074573a5ec41295cdaca45b297 |

Recorded change: fix: one scoring definition everywhere, drop dead retry, explain the sampling limit. The largest file-level change was website/scripts/build-historical-ranking.mjs (+6/-3).

| Changed path | + | - |
| --- | --- | --- |
| website/scripts/build-historical-ranking.mjs | 6 | 3 |
| ROADMAP.md | 5 | 0 |
| website/scripts/rebuild-season-archives.mjs | 3 | 2 |
| website/app/page.tsx | 1 | 1 |
| website/app/api/rankings/route.ts | 0 | 1 |

Representative added source from ROADMAP.md:

+ - Fourth cause found and it is intentional, not a bug (`/api/rankings` ends its event filter with `.slice(-36)`: the live ranking replays...

+ ### Scoring constants disagreed between live and archives

+ - Live rankings and historical archives used different maths (`app/api/rankings/route.ts` floored confidence at 35 while `scripts/build-h...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/66824539ead4b1074573a5ec41295cdaca45b297

## GitHub change 54  2026-09-17  1dba5cb

feat: pointer-tracked card highlights and better scroll behaviour

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 14:04 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 3 changed paths; +105 / -3 lines |
| Full identifier | 1dba5cb80d340fb52a61e9138070fffd3c5ca47a |

Recorded change: feat: pointer-tracked card highlights and better scroll behaviour. The largest file-level change was website/app/globals.css (+79/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/app/globals.css | 79 | 0 |
| website/app/page.tsx | 25 | 2 |
| website/components/team-directory.tsx | 1 | 1 |

Representative added source from website/app/globals.css:

+ /* Scrolling ------------------------------------------------------------ */

+ /* The reduced-motion block above already forces scroll-behavior back to auto,

+ so this is safe to set unconditionally. */

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/1dba5cb80d340fb52a61e9138070fffd3c5ca47a

## GitHub change 55  2026-09-17  84cfce5

fix: season band no longer pops in as an empty slab on a team profile

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 14:10 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Competition data and presentation |
| Diff scale | 2 changed paths; +18 / -2 lines |
| Full identifier | 84cfce5b1f5d33a84ef513913db2beb906f5ed1f |

Recorded change: fix: season band no longer pops in as an empty slab on a team profile. The largest file-level change was website/app/globals.css (+11/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/app/globals.css | 11 | 0 |
| website/app/page.tsx | 7 | 2 |

Representative added source from website/app/globals.css:

+ /* Hold the whole band, not just its contents. The band is ~745px tall, so

+ its top edge sits on screen long before it is scrolled to - and painting

+ the olive slab and heading while the figures inside were still at

Design implication: The affected view depends on heterogeneous official event records. Source IDs, divisions, missing positions, and partial upstream pages require explicit handling.

Verification to preserve: Inspect an ordinary event and a Worlds multi-division example; run the event regression fixtures.

Source: https://github.com/easonli29/Vex-Rank/commit/84cfce5b1f5d33a84ef513913db2beb906f5ed1f

## GitHub change 56  2026-09-17  6d68e89

feat: four colour themes with a picker

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 14:19 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 4 changed paths; +164 / -54 lines |
| Full identifier | 6d68e89e95bd62997d819844fcb7deca75937d01 |

Recorded change: feat: four colour themes with a picker. The largest file-level change was website/app/page.tsx (+92/-46).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 92 | 46 |
| website/app/globals.css | 67 | 3 |
| website/components/team-directory.tsx | 4 | 4 |
| website/static-site/index.html | 1 | 1 |

Representative added source from website/app/globals.css:

+ background: var(--c-accent);

+ /* Palette ---------------------------------------------------------------

+ Every surface and the accent live here so a theme is a token swap and

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/6d68e89e95bd62997d819844fcb7deca75937d01

## GitHub change 57  2026-09-17  311c587

feat: team numbers are signed on in a handwriting face

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 14:47 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 2 changed paths; +38 / -9 lines |
| Full identifier | 311c58767ae411679ee471c7fab7aad622f6861c |

Recorded change: feat: team numbers are signed on in a handwriting face. The largest file-level change was website/app/globals.css (+37/-8).

| Changed path | + | - |
| --- | --- | --- |
| website/app/globals.css | 37 | 8 |
| website/app/page.tsx | 1 | 1 |

Representative added source from website/app/globals.css:

+ @import url('https://fonts.googleapis.com/css2?family=Hanken+Grotesk:ital,wght@0,300..800;1,300..800&family=Source+Serif+4:opsz,wght@8..6...

+ /* Team numbers on a profile are signed rather than set: Caveat is a

+ handwriting face whose digits stay legible, which most scripts do not -

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/311c58767ae411679ee471c7fab7aad622f6861c

## GitHub change 58  2026-09-17  bca7c00

feat: trace team numbers stroke by stroke instead of revealing them

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 14:55 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Competition data and presentation |
| Diff scale | 4 changed paths; +160 / -11 lines |
| Full identifier | bca7c002c565e260f0803384833f165c1d62af85 |

Recorded change: feat: trace team numbers stroke by stroke instead of revealing them. The largest file-level change was website/components/signed-number.tsx (+86/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/components/signed-number.tsx | 86 | 0 |
| website/lib/stroke-glyphs.mjs | 66 | 0 |
| website/app/globals.css | 6 | 10 |
| website/app/page.tsx | 2 | 1 |

Representative added source from website/app/globals.css:

+ /* The number is drawn, not set: SignedNumber renders one path per pen stroke

+ and traces them in order. Height rather than font-size drives the scale. */

+ display: block;

Design implication: The affected view depends on heterogeneous official event records. Source IDs, divisions, missing positions, and partial upstream pages require explicit handling.

Verification to preserve: Inspect an ordinary event and a Worlds multi-division example; run the event regression fixtures.

Source: https://github.com/easonli29/Vex-Rank/commit/bca7c002c565e260f0803384833f165c1d62af85

## GitHub change 59  2026-09-17  2acff59

feat: slow the signature and ease off toward the final character

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:01 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +19 / -5 lines |
| Full identifier | 2acff59f8555ae6d8dc293541a1f8d7ef67f42fb |

Recorded change: feat: slow the signature and ease off toward the final character. The largest file-level change was website/components/signed-number.tsx (+19/-5).

| Changed path | + | - |
| --- | --- | --- |
| website/components/signed-number.tsx | 19 | 5 |

Representative added source from website/components/signed-number.tsx:

+ const characterCount = Array.from(text).length;

+ const PEN_SPEED = 1.15;   // ms per user unit, at the start of the signature

+ const PEN_LIFT = 70;      // pause between strokes, as the hand repositions

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/2acff59f8555ae6d8dc293541a1f8d7ef67f42fb

## GitHub change 60  2026-09-17  ddfec42

tune: quicken the signature by about 20 percent

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:07 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +2 / -2 lines |
| Full identifier | ddfec42cfb29c8fee5db299aba389caccca2a1cc |

Recorded change: tune: quicken the signature by about 20 percent. The largest file-level change was website/components/signed-number.tsx (+2/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/components/signed-number.tsx | 2 | 2 |

Representative added source from website/components/signed-number.tsx:

+ const PEN_SPEED = 0.92;   // ms per user unit, at the start of the signature

+ const PEN_LIFT = 56;      // pause between strokes, as the hand repositions

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/ddfec42cfb29c8fee5db299aba389caccca2a1cc

## GitHub change 61  2026-09-17  a0ebdb0

fix: jump to the top on navigation instead of scrolling there smoothly

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:14 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +9 / -1 lines |
| Full identifier | a0ebdb006b33fde1764fb68d734bbaad15cb8b76 |

Recorded change: fix: jump to the top on navigation instead of scrolling there smoothly. The largest file-level change was website/app/page.tsx (+9/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 9 | 1 |

Representative added source from website/app/page.tsx:

+ const go = (next: View) => {

+ setView(next); setMobile(false);

+ // Instant, not smooth. A smooth scroll from deep in a long list takes

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/a0ebdb006b33fde1764fb68d734bbaad15cb8b76

## GitHub change 62  2026-09-17  501e688

fix: undrawn strokes no longer leave stray ink before they are written

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:20 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 1 changed paths; +15 / -4 lines |
| Full identifier | 501e6888e02e167537a6a05c6f284d38948599af |

Recorded change: fix: undrawn strokes no longer leave stray ink before they are written. The largest file-level change was website/components/signed-number.tsx (+15/-4).

| Changed path | + | - |
| --- | --- | --- |
| website/components/signed-number.tsx | 15 | 4 |

Representative added source from website/components/signed-number.tsx:

+ const STROKE_WIDTH = 7;

+ // The gap must be longer than the path, not merely equal to it.

+ // A one-value stroke-dasharray of L expands to [L, L] - a pattern of

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/501e6888e02e167537a6a05c6f284d38948599af

## GitHub change 63  2026-09-17  81786ee

fix: tell the reader when a content blocker is stopping the data

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:27 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 2 changed paths; +32 / -3 lines |
| Full identifier | 81786ee8ae1c934df34120c69d7cc592c4c24687 |

Recorded change: fix: tell the reader when a content blocker is stopping the data. The largest file-level change was website/app/page.tsx (+26/-3).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 26 | 3 |
| ROADMAP.md | 6 | 0 |

Representative added source from ROADMAP.md:

+ ### Content blockers break the site, and only a deployment change truly fixes it

+ - Every data request is third-party, which is what blockers drop (The site is served from GitHub Pages while the API lives on a separate ...

+ - Mitigated in the client, not solved (Blocked requests are now detected and reported as "a browser content blocker or privacy extension ...

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/81786ee8ae1c934df34120c69d7cc592c4c24687

## GitHub change 64  2026-09-17  960f693

fix: bind the catch parameter in the rankings error handler

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:29 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Rating and data processing |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 960f693852676e9252e82a636fe41496b587da34 |

Recorded change: fix: bind the catch parameter in the rankings error handler. The largest file-level change was website/app/page.tsx (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 1 | 1 |

Representative added source from website/app/page.tsx:

+ fetchWithBackoff('/api/rankings?data=v49').then(response=>response.ok?response.json():Promise.reject(new Error('Rankings request failed')...

Design implication: The affected path contributes to rating calculation, archive integrity, or how scores are presented. Preserve model-version labels and compare outputs across live and historical paths when changing it.

Verification to preserve: Check rating fixtures, archive validation, and the displayed value against the graph and selected event set.

Source: https://github.com/easonli29/Vex-Rank/commit/960f693852676e9252e82a636fe41496b587da34

## GitHub change 65  2026-09-17  4cb9e0c

feat: remove the global search from the header

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:39 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +1 / -5 lines |
| Full identifier | 4cb9e0cea2a1e00685302d2f6d5fddcdb54914f5 |

Recorded change: feat: remove the global search from the header. The largest file-level change was website/app/page.tsx (+1/-5).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 1 | 5 |

Representative added source from website/app/page.tsx:

+ <div className="ml-auto" />

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/4cb9e0cea2a1e00685302d2f6d5fddcdb54914f5

## GitHub change 66  2026-09-17  7feb6c5

feat: give a team's location its own line under the number

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 15:47 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Competition data and presentation |
| Diff scale | 1 changed paths; +3 / -2 lines |
| Full identifier | 7feb6c553ed0ece8b1140767c06936f2d43f9862 |

Recorded change: feat: give a team's location its own line under the number. The largest file-level change was website/app/page.tsx (+3/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 3 | 2 |

Representative added source from website/app/page.tsx:

+ <div className="rise mt-10 flex flex-wrap items-baseline gap-x-3 gap-y-1 text-[11px] font-bold uppercase tracking-[.22em] text-white/50" ...

+ {profile.region&&<p className="rise mt-4 flex items-center gap-2.5 text-lg leading-snug text-white/75 sm:text-2xl" style={{'--i':2} as Re...

+ <div className="rise mt-6 flex flex-col gap-6 border-t border-white/10 pt-6 sm:flex-row sm:items-end" style={{'--i':3} as React.CSSProper...

Design implication: The affected view depends on heterogeneous official event records. Source IDs, divisions, missing positions, and partial upstream pages require explicit handling.

Verification to preserve: Inspect an ordinary event and a Worlds multi-division example; run the event regression fixtures.

Source: https://github.com/easonli29/Vex-Rank/commit/7feb6c553ed0ece8b1140767c06936f2d43f9862

## GitHub change 67  2026-09-17  8a24908

fix: draw H's crossbar before its stems

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 16:10 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 8a249087e7c7ba7c0e381672ae0d9fdd93191475 |

Recorded change: fix: draw H's crossbar before its stems. The largest file-level change was website/lib/stroke-glyphs.mjs (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/stroke-glyphs.mjs | 1 | 1 |

Representative added source from website/lib/stroke-glyphs.mjs:

+ H: ['M10,50 L50,50', 'M10,6 L10,95', 'M50,6 L50,95'],   // crossbar first, then both stems

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/8a249087e7c7ba7c0e381672ae0d9fdd93191475

## GitHub change 68  2026-09-17  2f9719d

fix: H draws left stem, crossbar, then right stem

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 16:12 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Interface and documentation |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 2f9719d94a387c53a64dd40570bc7c33fa8b47e0 |

Recorded change: fix: H draws left stem, crossbar, then right stem. The largest file-level change was website/lib/stroke-glyphs.mjs (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/lib/stroke-glyphs.mjs | 1 | 1 |

Representative added source from website/lib/stroke-glyphs.mjs:

+ H: ['M10,6 L10,95', 'M10,50 L50,50', 'M50,6 L50,95'],   // left stem, crossbar, right stem

Design implication: The change refines the website's visual or contributor-facing behavior. It should be judged against the intended user task and existing layout hierarchy.

Verification to preserve: Inspect the changed view at desktop and narrow widths and keep the documented behavior aligned with the implementation.

Source: https://github.com/easonli29/Vex-Rank/commit/2f9719d94a387c53a64dd40570bc7c33fa8b47e0

## GitHub change 69  2026-09-17  ee81570

fix: shared links work in a browser that has never opened the site

| Field | Recorded value |
| --- | --- |
| Commit time | September 17 2026 at 16:17 UTC-04:00 |
| Author | n3veTz |
| Engineering area | Navigation and deep linking |
| Diff scale | 1 changed paths; +11 / -7 lines |
| Full identifier | ee81570d9062e7ce42adf82c12343b4030f7c7fa |

Recorded change: fix: shared links work in a browser that has never opened the site. The largest file-level change was website/app/page.tsx (+11/-7).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 11 | 7 |

Representative added source from website/app/page.tsx:

+ if(saved){if(saved.view)setView(saved.view);if(saved.selectedTeam)setSelectedTeam(saved.selectedTeam);if(saved.selectedEvent)setSelectedE...

+ // Outside the try, and outside the saved branch: an explicit URL must win

+ // over restored state, and must still work when there is no saved state at

Design implication: A page state must survive refresh, browser Back, and a cold visit on the static host. The address bar and rendered view should agree after this change.

Verification to preserve: Test a copied link in a new browser context, refresh, Back/Forward, malformed hashes, and encoded team numbers.

Source: https://github.com/easonli29/Vex-Rank/commit/ee81570d9062e7ce42adf82c12343b4030f7c7fa

## GitHub change 70  2026-09-22  9e55113

Use root path for vex-rank.com

| Field | Recorded value |
| --- | --- |
| Commit time | September 22 2026 at 23:50 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +2 / -2 lines |
| Full identifier | 9e551130d669c7b4cf949f566805d78fae01c5db |

Recorded change: Use root path for vex-rank.com. The largest file-level change was website/vite.pages.config.ts (+2/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/vite.pages.config.ts | 2 | 2 |

Representative added source from website/vite.pages.config.ts:

+ base:'/',

+ __VEX_ASSET_BASE__:JSON.stringify('/'),

Design implication: The change crosses the browser, API, cache, or deployment boundary. Confirm the relevant origin, route, secret handling, cache key, and failure response before promoting it.

Verification to preserve: Check a production build and a live health/request path; a successful local build alone does not verify a deployed service.

Source: https://github.com/easonli29/Vex-Rank/commit/9e551130d669c7b4cf949f566805d78fae01c5db

## GitHub change 71  2026-09-22  4466dc6

Allow vex-rank.com to use ranking API

| Field | Recorded value |
| --- | --- |
| Commit time | September 22 2026 at 23:50 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Publishing and service boundary |
| Diff scale | 1 changed paths; +1 / -1 lines |
| Full identifier | 4466dc677d2ddf1f0df4dafcde994a6233410a4e |

Recorded change: Allow vex-rank.com to use ranking API. The largest file-level change was website/cloudflare/worker.ts (+1/-1).

| Changed path | + | - |
| --- | --- | --- |
| website/cloudflare/worker.ts | 1 | 1 |

Representative added source from website/cloudflare/worker.ts:

+ result.headers.set('Access-Control-Allow-Origin', 'https://vex-rank.com');

Design implication: The diff affects a deployed origin, service route, cache, workflow, or credential boundary. The recorded source should be checked with the corresponding hosting configuration and actual deployment result.

Verification to preserve: Check a production build, relevant workflow, origin policy, and live health/request path before treating the code as deployed.

Source: https://github.com/easonli29/Vex-Rank/commit/4466dc677d2ddf1f0df4dafcde994a6233410a4e

## GitHub change 72  2026-09-23  12268ff

Add Discord invite icon beside theme selector

| Field | Recorded value |
| --- | --- |
| Commit time | September 23 2026 at 04:58 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +3 / -0 lines |
| Full identifier | 12268ffb6e438b7ca3fb97188d3171de72cb0880 |

Recorded change: Add Discord invite icon beside theme selector. The largest file-level change was website/app/page.tsx (+3/-0).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 3 | 0 |

Representative added source from website/app/page.tsx:

+ <a href="https://discord.gg/Gu4TUEmhhY" target="_blank" rel="noopener noreferrer" aria-label="Join the VEXRank Discord" title="Join the V...

+ <svg viewBox="0 0 24 24" className="h-5 w-5 fill-current" aria-hidden="true"><path d="M20.317 4.3698a19.7913 19.7913 0 00-4.8851-1.5152.0...

+ </a>

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/12268ffb6e438b7ca3fb97188d3171de72cb0880

## GitHub change 73  2026-09-23  03c75b7

Place blog section beside vertical Signature Events

| Field | Recorded value |
| --- | --- |
| Commit time | September 23 2026 at 05:06 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +10 / -2 lines |
| Full identifier | 03c75b780b99b692e0be72e20a2cdef5a4ba80b1 |

Recorded change: Place blog section beside vertical Signature Events. The largest file-level change was website/app/page.tsx (+10/-2).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 10 | 2 |

Representative added source from website/app/page.tsx:

+ <section className="mx-auto grid max-w-[1440px] gap-4 px-5 py-8 lg:grid-cols-[1.65fr_1fr] lg:px-8">

+ <section aria-labelledby="home-blog-title" className="min-w-0">

+ <div className="mb-5"><p className="text-[11px] italic text-white/45">From the blog</p><h2 id="home-blog-title" className="font-display m...

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/03c75b780b99b692e0be72e20a2cdef5a4ba80b1

## GitHub change 74  2026-09-23  7bf2bc8

Show featured event date and align blog panel

| Field | Recorded value |
| --- | --- |
| Commit time | September 23 2026 at 05:25 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +3 / -3 lines |
| Full identifier | 7bf2bc8de80ce1e91757f3c8a371951d074f241f |

Recorded change: Show featured event date and align blog panel. The largest file-level change was website/app/page.tsx (+3/-3).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 3 | 3 |

Representative added source from website/app/page.tsx:

+ {primaryEvent?<article className="float-card relative min-h-[360px] overflow-hidden border border-white/10 bg-[linear-gradient(160deg,var...

+ <section aria-labelledby="home-blog-title" className="flex min-w-0 flex-col">

+ <div className="min-h-[360px] flex-1 border border-white/10 bg-[var(--c-surface)] p-7 sm:p-9"><p className="text-sm text-white/55">Update...

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/7bf2bc8de80ce1e91757f3c8a371951d074f241f

## GitHub change 75  2026-09-23  dd63f3e

Revert blog homepage layout while keeping featured date

| Field | Recorded value |
| --- | --- |
| Commit time | September 23 2026 at 05:50 UTC-04:00 |
| Author | Eason Li |
| Engineering area | Interface design and interaction |
| Diff scale | 1 changed paths; +2 / -10 lines |
| Full identifier | dd63f3edd68830795b5f44bbb0e3eb30c2f760c8 |

Recorded change: Revert blog homepage layout while keeping featured date. The largest file-level change was website/app/page.tsx (+2/-10).

| Changed path | + | - |
| --- | --- | --- |
| website/app/page.tsx | 2 | 10 |

Representative added source from website/app/page.tsx:

+ <section className="mx-auto max-w-[1440px] px-5 py-8 lg:px-8"><div className="mb-5 flex items-center justify-between"><div><p className="...

+ <section className="mx-auto grid max-w-[1440px] gap-4 px-5 py-8 md:grid-cols-3 lg:px-8"><StatFeature icon={<Gauge />} title="VCR team rat...

Design implication: This is an interface trial or layout refinement. Read the diff together with the adjacent design iterations to see what changed after visual review and whether navigation or accessibility behavior was preserved.

Verification to preserve: Inspect the changed view at desktop and narrow widths, check keyboard access and reduced motion where relevant, and verify the linked action still works.

Source: https://github.com/easonli29/Vex-Rank/commit/dd63f3edd68830795b5f44bbb0e3eb30c2f760c8

# Part Thirteen Pull Request and Merge Register

GitHub pull requests connect design changes to review and publication dates. The recorded merge time is the point at which that pull request entered main. PR 1 was closed without a merge; its VCR 3 candidate branch is a design and provenance record, while the later PR 5 is the merged implementation. PR 28 restored the previous live homepage layout; PR 29 remains an unmerged design draft. The current list was retrieved on September 23.

## Pull request decisions 1 and 2

### PR 1  VCR 3.0 candidate: traceable event-settlement revision

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-09 18:27 UTC | 2026-09-16 06:39 UTC | codex/vcr-3.0-candidate |

Recorded purpose and review context: ## Problem and behavior The existing team-history calculation assumes 1500-rated opponents and has no separate tournament outcome credit. This candidate provides an executable replacement event-settlement core with stronger elimination evidence, bounded statistics, one Event Weight application, and an explicit positive minimum for unexpected champions. ## Versioning Adds four new files only: scoring core, regression tests, detailed VCR 3.0 revision, and versions/vcr-3.0-candidate.md. VCR 2.0 documentation and website calculations remain intact. No live integration or deployment is included. ## Validation `node --test algorithm/vcr-event.test.mjs`: all 9 tests pass, covering every tier, champion floors, non-champion losses, margin symmetry, ...

Publication result: Closed without a merge; do not count it as published behavior.

Source: https://github.com/easonli29/Vex-Rank/pull/1

### PR 2  Fix Worlds results, bracket replays and website loading reliability

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-12 00:58 UTC | 2026-09-15 07:39 UTC | codex/worlds-results-site-inspection |

Recorded purpose and review context: ## Summary - Load every official event/match page and every Worlds division, including championship finals. - Keep failed/rate-limited requests out of successful caches; reduce eager background fetching and add retry/error handling. - Correct Worlds classification, bracket replay placement, agenda time/table parsing and season-specific team navigation. - Improve keyboard focus, responsive spacing, cancelled-event filtering and stale-data handling. ## Verification - 8 regression tests pass. - TypeScript check and production build pass. - Event 64025: all 11 divisions returned elimination records; 865 teams loaded. - Browser checked High Stakes Worlds filtering, division match scores, final series and replay grouping. ## Scope and limitations...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/2

## Pull request decisions 4 and 5

### PR 4  Connect GitHub Pages test website to Cloudflare Workers and D1

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-14 18:55 UTC | 2026-09-15 07:39 UTC | codex/firebase-test-deployment |

Recorded purpose and review context: The test website now calls a separate live Cloudflare Worker for event, team, ranking and skills data. D1 shares cached responses and persists event-rank locks. The Event.VEX API key is stored as a Worker secret and is absent from the browser bundle. API: https://vexrank-api-test.vexrank-eason.workers.dev The manual Pages workflow checks data regressions and API health, builds the website for `/Vex-Rank/`, and publishes through GitHub Pages. Existing routes, ranking model and archive scope are preserved. Previous inspection fixes from #2 are included. The Firebase function configuration is documented as superseded. Validation: Worker bundle and frontend build pass; data regressions 8/8 pass. Live checks returned 707 current events, 581 rank...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/4

### PR 5  Implement VCR 3.0 candidate in ranking pipelines

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-15 17:54 UTC | 2026-09-15 17:57 UTC | codex/vcr-3.0-implemented |

Recorded purpose and review context: ## Summary Implements the newest VCR 3.0 candidate as a traceable version without replacing `main`. - Adds the shared event-settlement processor used by the website. - Connects it to global rankings, team history, and the historical ranking builder. - Applies event-tier weight once at event settlement. - Gives elimination performance the larger tournament share. - Uses dynamic alliance credit based primarily on event-local evidence, with frozen global rating as a smaller prior. - Guarantees that a sufficiently unexpected tournament champion cannot finish the event with a negative rating change. - Adds 75-day recency decay to leaderboard aggregation. - Publishes the full constants, formulas, assumptions, audit fields, and version record. - A...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/5

## Pull request decisions 6 and 7

### PR 6  Apply VCR 3.0 to completed-season archives

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-16 00:05 UTC | 2026-09-16 00:06 UTC | codex/vcr3-historical-seasons |

Recorded purpose and review context: Older season views previously loaded a static leaderboard calculated with the earlier model. Replays completed seasons through the shared VCR 3.0 processor, freezes decay at each season end, and serves validated versioned archive assets through the existing API. Overall and statistical season selectors use the published archive manifest. Push Back is fully rebuilt: 12,573 teams, 110,150 eligible matches, 1,548 rated events; all 1,681 completed event records retrieved. High Stakes, Over Under and Spin Up are supported by the resumable builder but are not published: the upstream service returned HTTP 429 during High Stakes retrieval. Missing seasons never fall back to a small event sample or an older-model leaderboard. Includes paginated hist...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/6

### PR 7  Reduce API traffic during historical archive rebuilds

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-16 00:11 UTC | 2026-09-16 00:11 UTC | codex/vcr3-archive-download-resume |

Recorded purpose and review context: Historical downloads hit the upstream rate limit. Pace source requests 1.8 seconds apart, persist successful individual pages, reuse complete legacy match-page caches, and take event metadata from the season calendar. This preserves completed work across interrupted downloads and reduces repeated upstream calls. The live algorithm and published archive values are unchanged. The remaining historical seasons are running through this resumable path; Push Back has already been published.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/7

## Pull request decisions 8 and 9

### PR 8  Document core code and contributor workflow

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-16 05:42 UTC | 2026-09-16 06:29 UTC | codex/contributor-code-comments |

Recorded purpose and review context: Contributors currently have to infer ranking assumptions, archive safety checks and deployment boundaries from dense implementation code. This adds explanatory comments in 12 core files and a root CONTRIBUTING.md with local setup, a source map, data flow, checks and maintenance instructions. Comments explain internal rating units, frozen expectations, mutable event state, reliability and winner corrections, pagination failures, cache keys, archive completeness, bracket replays and organizer schedule parsing. The guide explicitly documents current limitations, including sampled live rankings, legacy archive output and differences between calendar classification and rating tiers. Validation: - All 15 existing data, VCR and archive regression ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/8

### PR 9  feat: editorial redesign, scroll motion, and capped result lists

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-16 20:08 UTC | 2026-09-16 20:11 UTC | feat/editorial-ui-redesign |

Recorded purpose and review context: Typography and surfaces: - Claude-like type stack, with Styrene/Tiempos named first for anyone who licenses them and Hanken Grotesk / Source Serif 4 as open fallbacks. body previously referenced --font-geist, which is undefined outside the next/font build, so the standalone pages entry had been rendering Arial. - Soften corners: --radius 0.125rem -> 0.75rem, varying by element role. Preflight zeroes border-radius on button/input/select at specificity (0,0,1), so those rules carry real specificity instead of :where(). Editorial pass: - Replace 16 repeated eyebrow+icon section headers, 19 bordered stat tiles and the dashed empty state with ruled, typographic equivalents. - Drop 88 font-black runs for a real weight scale, remove the decorative...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/9

## Pull request decisions 10 and 11

### PR 10  Deep links, contrast fixes, working dev server, and CI

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-16 20:51 UTC | 2026-09-16 20:52 UTC | feat/routing-and-dx |

Recorded purpose and review context: Quality-of-life work across developer experience, accessibility and navigation. Seven commits, each independently reviewable and verified. ## The two that fix things that were actually broken **`pnpm dev` did not work at all.** `website/pages/` collided with vinext's Pages-Router convention, so it server-rendered `pages/main.tsx` — which calls `createRoot(document…)` at module scope. Every app-router route returned 500 with `document is not defined`. The command CONTRIBUTING tells new contributors to run failed on step one. Renamed to `website/static-site/`; the config *filename* is unchanged so all deployment docs and the Pages workflow keep working as written. **No URL involvement anywhere in navigation.** No `pushState`, no `searchParams...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/10

### PR 11  Fix intermittent API failures surfacing as 'no events'

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 15:39 UTC | 2026-09-17 15:42 UTC | feat/routing-and-dx |

Recorded purpose and review context: Fixes a user-reported "events aren't loading" on the deployed site. ## Root cause The API is healthy, but returns **intermittent 502s**. Five consecutive calls to `/api/events?season=197&classification=v49`: ``` 502 (2.4s) → 200 (4.7s) → 200 → 200 → 200 ``` The first success taking 4.7s points at an upstream cold start. A single unlucky request was enough to break the page. ## Two problems made it worse than it needed to be **1. One transient 502 went straight to the user.** `cachedJson` now goes through `fetchWithBackoff` — up to 3 attempts, exponential backoff with jitter so parallel requests don't retry in lockstep. Only 5xx and network errors are retried: a 4xx won't fix itself, and a timeout has already cost 60s, so retrying compounds ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/11

## Pull request decisions 12 and 13

### PR 12  Colour themes, ranking correctness, and interaction polish

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 18:20 UTC | 2026-09-17 18:21 UTC | feat/routing-and-dx |

Recorded purpose and review context: Ships the "Choose Able Color Theme" roadmap item, plus the accumulated UI, routing and algorithm work from this branch. ## Colour themes The palette wasn't actually swappable — 34 uses of the accent hex, 32 of the panel hex and more were hardcoded through `page.tsx` and `team-directory.tsx`. Those are now **8 tokens** (page, chrome, header, surface, surface-2, accent, band, hero), so a theme is a token swap with no component changes: 75 class replacements plus the two SVG `stroke` props on the rating chart. **Midnight** (default), **Ember**, **Abyss**, **Moss** — all dark on purpose. The interface leans on white-alpha utilities (`text-white/55` and friends) throughout, so a light theme would need those rewritten first and would ship broken ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/12

### PR 13  Sign team numbers on with a handwriting face

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 18:47 UTC | 2026-09-17 18:48 UTC | feat/routing-and-dx |

Recorded purpose and review context: A team profile now writes its number out left to right, like a signature, rather than having it appear. ## Font **Caveat**, for the profile lockup only. Team numbers are alphanumeric (`31260X`), and most signature scripts carry decorative figure sets that make digits ambiguous — Caveat keeps them legible while still reading as handwriting. Tables and cards stay on the sans. Script at row size would cost scanability for no gain, so this is the one place it appears. The lockup needed reshaping for a script rather than a grotesque: no uppercase and no negative tracking, both of which wreck the joins, plus a larger clamp because a script carries far less weight per em than the sans it replaces. ## The write-on A left-to-right **clip reveal**, n...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/13

## Pull request decisions 14 and 15

### PR 14  Trace team numbers stroke by stroke

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 18:56 UTC | 2026-09-17 18:57 UTC | feat/routing-and-dx |

Recorded purpose and review context: Replaces the clip reveal with real pen strokes. ## Why the previous approach wasn't writing The clip reveal only uncovered a finished typeface left to right — it *spread* the ink rather than drawing it. Writing follows the pen's **centreline**, in stroke order, and a normal font can't supply that: fonts store the **outline** of a glyph, so tracing one draws the boundary of every stem, both sides at once. ## What's here `lib/stroke-glyphs.mjs` authors 0–9 and A–Z as centreline paths, in the form plotter and engraving fonts use. Each glyph is an ordered list of strokes, each drawn in the direction a right-handed writer would move — `X` is two strokes, `4` is two, `E` is four, `8` is one continuous figure-eight. `components/signed-number.tsx` ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/14

### PR 15  Slow the signature and ease off toward the final character

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:01 UTC | 2026-09-17 19:02 UTC | feat/routing-and-dx |

Recorded purpose and review context: Base pen speed `0.62 → 1.15` ms per user unit, and the pen now decelerates across the signature instead of holding one rate throughout. ## The curve The drag multiplier is keyed to the **character** index, not the stroke index — a hand eases off through the whole of the final character, not merely its last stroke. ``` drag = 1 + 1.35 * through^1.7 ``` The exponent matters: a linear ramp makes the whole thing feel sluggish from the first stroke. Raising it keeps the early characters near full speed and concentrates the slowdown where it reads as deliberate. | character | drag | |---|---| | 3 | 1.00× | | 1 | 1.09× | | 2 | 1.28× | | 6 | 1.57× | | 0 | 1.92× | | X | 2.35× | The inter-stroke lift scales with the same factor, so the hand also hesi...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/15

## Pull request decisions 16 and 17

### PR 16  Quicken the signature by about 20 percent

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:07 UTC | 2026-09-17 19:08 UTC | feat/routing-and-dx |

Recorded purpose and review context: Pen speed `1.15 → 0.92` ms per user unit, inter-stroke lift `70 → 56` ms. Both scale together: dropping only the stroke speed would leave the pauses proportionally longer and make the writing read as hesitant rather than quicker. The deceleration curve is untouched, so the shape of the motion is unchanged and only its overall tempo moves — measured ratio between first and last stroke is still exactly **2.35×** (0.92 against 2.16 ms/unit). `31260X` now writes in **2.33s**, down from 2.86s. 37/37 tests pass, build succeeds.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/16

### PR 17  Jump to the top on navigation instead of gliding there

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:14 UTC | 2026-09-17 19:15 UTC | feat/routing-and-dx |

Recorded purpose and review context: Opening a team profile from part-way down the rankings left you looking at the *middle* of the profile while the page was still travelling — so the team number was written above the fold, and the signature was half over by the time it came into view. ## Cause `go()` was already scrolling to the top, but **smoothly**. Measured from `y=2533`: ``` 0ms y=1272 180ms y=439 360ms y=136 540ms y=30 720ms y=0 ``` The signature starts at 180ms, so the first three strokes happened off-screen. Not a missing scroll — a scroll that was too slow to keep up with the view it was revealing. ## Fix Navigation should jump; only in-page scrolling should glide. `behavior` is now `'instant'`, which also overrides the `html { scroll-behavior: smooth }` added earlie...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/17

## Pull request decisions 18 and 19

### PR 18  Fix stray ink on undrawn signature strokes

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:21 UTC | 2026-09-17 19:22 UTC | feat/routing-and-dx |

Recorded purpose and review context: A team number ending in `Y` showed a mark at the Y before it was written. ## Cause `stroke-dasharray` with a single value `L` expands to `[L, L]` — a dash of L followed by a gap of L, **repeating with period 2L**. Setting the offset to exactly `L` therefore lands a zero-length dash at path position 0, and `stroke-linecap: round` paints that as a dot the diameter of the stroke. It affected every glyph, not only Y. Y is simply where it shows: its second stroke starts at the junction, mid-air, with no other ink nearby — elsewhere the mark sits on an extremity or gets covered once neighbouring strokes are drawn. ## The fix, and the wrong turn on the way My first attempt pushed the offset one stroke-width past the start. That removed the dot and...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/18

### PR 19  Report content-blocker failures instead of a generic error

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:29 UTC | 2026-09-17 19:33 UTC | feat/routing-and-dx |

Recorded purpose and review context: ## The problem Every data request is third-party: the site is served from GitHub Pages while the API lives on a separate `*.workers.dev` origin. Blockers drop those — `workers.dev` is on several lists because it's free and widely abused, and strict modes block cross-origin XHR outright. The request then fails at the **network layer with a TypeError and no status** — indistinguishable from being offline, but very distinguishable from a server error. It previously surfaced as "Events could not be loaded" or "Rankings are temporarily unavailable", which sends the reader hunting for a fault that isn't there. ## What this does Network-level failures are now identified and reported as a blocker or extension, with an offline variant when `navigato...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/19

## Pull request decisions 20 and 21

### PR 20  Remove the global search from the header

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:39 UTC | 2026-09-17 19:40 UTC | feat/routing-and-dx |

Recorded purpose and review context: The header search duplicated the per-view search on Rankings and Teams — which is where a search belongs, since those have the filters to narrow the result. Those are untouched. Removed with its state and handler rather than left dangling: `globalSearch`, `setGlobalSearch` and `submitGlobal` are all gone, so nothing unreferenced is left behind. The `Search` icon import stays — still used by the two in-page fields. One layout detail: the form carried `ml-auto`, which is what pushed the theme picker and mobile toggle to the right edge. A spacer takes over that job, so the header is otherwise unchanged. Verified: header is now logo → nav → theme picker → menu with no input; the in-page search still renders. 37/37 tests pass, lint unchanged at ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/20

### PR 21  Give a team's location its own line under the number

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 19:47 UTC | 2026-09-17 19:47 UTC | feat/routing-and-dx |

Recorded purpose and review context: City, region and country sat in the tracked micro-label row *above* the number — at 11px, alongside "V5RC team profile" and the active flag — where it read as metadata rather than as something about the team. It now has its own line directly under the lockup at **18px, rising to 24px** from the `sm` breakpoint, with a pin in the accent colour. The eyebrow row keeps only what it's good at: the profile label and the active state. The hero stagger renumbers accordingly, so the location fades in between the number and the name rather than alongside the block below it. Verified on `16610A`: eyebrow reads "V5RC team profile / Active", and "Toronto, Ontario, Canada" renders as the next sibling after the lockup. 37/37 tests pass, lint unchanged at ...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/21

## Pull request decisions 22 and 23

### PR 22  Draw H's crossbar before its stems

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 20:10 UTC | 2026-09-17 20:10 UTC | feat/routing-and-dx |

Recorded purpose and review context: H was authored left stem, right stem, crossbar. It now draws the horizontal first, then both verticals. Verified in draw order on `1940H` by sorting the H's three paths by their animation delay: ``` 1. M10,50 L50,50 <- crossbar 2. M10,6 L10,95 3. M50,6 L50,95 ``` 37/37 tests pass.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/22

### PR 23  H draws left stem, crossbar, then right stem

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 20:12 UTC | 2026-09-17 20:13 UTC | feat/routing-and-dx |

Recorded purpose and review context: The previous commit took "horizontal first" literally and put the crossbar ahead of both stems. The intended order is the conventional one: left vertical, horizontal, right vertical. Verified in draw order on `1940H` by animation delay: ``` M10,6 L10,95 1080ms left stem M10,50 L50,50 1404ms crossbar M50,6 L50,95 1656ms right stem ``` 37/37 tests pass.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/23

## Pull request decisions 24 and 25

### PR 24  Shared links work in a browser that has never opened the site

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-17 20:18 UTC | 2026-09-17 20:18 UTC | feat/routing-and-dx |

Recorded purpose and review context: A team link pasted into another browser landed on the home view. ## Cause The hash-routing block sat **inside** the `if(saved){...}` branch of the `sessionStorage` restore, so it only ran when that browser already had saved navigation state. A first-time visitor — which is exactly what the recipient of a shared link is — has empty `sessionStorage`, so `saved` was `null`, the branch was skipped, and the URL was never read at all. ## Why my earlier testing missed it I verified "cold loads" by hard-reloading a browser that had been clicking around beforehand, so it always had state to restore. **Reloading is not the same test as arriving fresh**, and only the second one matches how a link is actually used. The fix here is as much about the tes...

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/24

### PR 25  Add Discord invite to the header

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-23 09:01 UTC | 2026-09-23 09:01 UTC | codex/discord-header-link |

Recorded purpose and review context: Adds a Discord icon immediately left of the theme selector. The icon opens the requested invite in a new tab. No other site behavior or styling is changed.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/25

## Pull request decisions 26 and 27

### PR 26  Make room for blog posts beside upcoming Signature Events

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-23 09:07 UTC | 2026-09-23 09:09 UTC | codex/home-blog-and-signatures |

Recorded purpose and review context: Moves the existing upcoming Signature Event cards into a vertical right column below the hero and ranking. Adds a left blog area with an honest placeholder for future posts. Removes the three promotional feature blocks. Event cards and navigation retain their current behavior; existing type, colours, and sizing are reused. Kept on a separate branch for easy rollback.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/26

### PR 27  Show featured event date and align blog panel

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-23 09:26 UTC | 2026-09-23 09:27 UTC | codex/home-date-blog-alignment |

Recorded purpose and review context: Replaces the decorative 01 on the featured event with that event’s month and day. Makes the blog placeholder fill its column so its bottom edge lines up with the vertical Signature Event list. Keeps existing type, colours, event navigation, and layout structure.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/27

## Pull request decisions 28 and 29

### PR 28  Take blog layout off the live homepage

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-23 09:50 UTC | 2026-09-23 09:57 UTC | codex/revert-home-blog-layout |

Recorded purpose and review context: Restores the earlier horizontal Signature Events section and the three feature blocks. Keeps the Discord link and the featured event’s date watermark. The blog layout will be preserved on a separate unmerged branch for later.

Publication result: Merged into main.

Source: https://github.com/easonli29/Vex-Rank/pull/28

### PR 29  Hold blog homepage layout for later

| Opened | Merged or closed | Branch |
| --- | --- | --- |
| 2026-09-23 09:56 UTC | Open at snapshot | codex/home-blog-on-hold |

Recorded purpose and review context: Unmerged draft containing the blog panel and vertical Signature Event list. The live-site revert is PR #28; this draft preserves the blog design for a future decision. The featured event date and Discord link are preserved in both versions.

Publication result: Open for review; do not count it as published behavior.

Source: https://github.com/easonli29/Vex-Rank/pull/29

# Part Fourteen Complete Audit and Reference Appendix

This appendix provides a complete GitHub commit index, current source/test pointers, and a repeatable way to extend the notebook. All 101 commit identities, including 26 merges, are listed so the detailed records can be reconciled with GitHub. Times in the register use the author timestamp and its recorded offset; merge timing is also given separately in the pull request register.

## Complete GitHub Commit Register

| Date | SHA | Commit subject |
| --- | --- | --- |
| 2026-09-09 | 3a633af7 | Initial commit |
| 2026-09-09 | 63877ed5 | Add VEX ranking website, algorithm PDFs, and project documentation |
| 2026-09-09 | 55481c6e | Add algorithm documentation links |
| 2026-09-09 | 62b834c2 | Link algorithm flowchart in setup documentation |
| 2026-09-09 | 9b32fda6 | Expand README with VCR algorithm overview |
| 2026-09-11 | a7655931 | Fix Worlds results and improve website data/loading reliability |
| 2026-09-14 | 261ebc24 | Prepare GitHub Pages and Firebase test deployment; document Spark billing blocker |
| 2026-09-14 | f1804c37 | Connect GitHub Pages test build to live Cloudflare Workers and D1 backend |
| 2026-09-15 | c3a0847c | Merge pull request #4 from easonli29/codex/firebase-test-deployment |
| 2026-09-15 | 88eb4200 | Keep homepage Signature events independent of calendar season filters |
| 2026-09-15 | 8b114efc | docs: link VCR 3.0 implementation |
| 2026-09-15 | 979d37dc | feat: apply VCR 3.0 to global rankings |
| 2026-09-15 | e8e16001 | feat: apply VCR 3.0 to team history |
| 2026-09-15 | 90ac608f | feat: apply VCR 3.0 to historical rankings |
| 2026-09-15 | a7feaf42 | feat: add VCR 3.0 reference event model |
| 2026-09-15 | fad6a898 | test: add VCR 3.0 invariants |
| 2026-09-15 | 0454fda9 | docs: publish VCR 3.0 algorithm specification |
| 2026-09-15 | 7f43b66c | docs: record VCR 3.0 candidate provenance |
| 2026-09-15 | 035e21ba | feat: add shared VCR 3.0 processor |
| 2026-09-15 | 4a2186bd | test: cover live VCR 3.0 processor |
| 2026-09-15 | cdf6f047 | Merge pull request #5 from easonli29/codex/vcr-3.0-implemented |
| 2026-09-15 | cb5a298e | fix: verify VCR 3.0 deployment and valid alliance credit |
| 2026-09-15 | d0bf1367 | fix: verify VCR 3.0 deployment and valid alliance credit |
| 2026-09-15 | 32028f15 | fix: verify VCR 3.0 deployment and valid alliance credit |
| 2026-09-15 | 3a09c7c1 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 49984c13 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 745214f3 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 54d8bb88 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | deb01cc1 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | c2182cf0 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 8f89ed5e | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 264932ca | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 90c8fda8 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | a6a709c6 | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 123f488d | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 25363edc | feat: replay and publish versioned VCR 3.0 historical archives |
| 2026-09-15 | 14a75ca2 | fix: handle historical archive validation before state updates |
| 2026-09-15 | be181fce | Merge pull request #6 from easonli29/codex/vcr3-historical-seasons |
| 2026-09-15 | 16e8bdd0 | perf: pace historical requests and resume from cached pages |
| 2026-09-15 | 66c9aa07 | Merge pull request #7 from easonli29/codex/vcr3-archive-download-resume |
| 2026-09-16 | e1c5ec86 | docs: explain ranking internals and contributor workflow |
| 2026-09-16 | ef75e139 | Merge pull request #8 from easonli29/codex/contributor-code-comments |
| 2026-09-16 | 7b02a137 | Update team search examples to 8829C and 55288A |
| 2026-09-16 | b8b03376 | Search full V5RC team directory with country, region and grade filters |
| 2026-09-16 | c3e01a93 | feat: editorial redesign, scroll motion, and capped result lists |
| 2026-09-16 | 2a6ad332 | Merge branch 'main' into feat/editorial-ui-redesign |
| 2026-09-16 | 38394049 | Merge pull request #9 from StevenQQian/feat/editorial-ui-redesign |
| 2026-09-16 | 0f73d151 | fix: resolve merge conflict left unresolved in page.tsx |
| 2026-09-16 | 9b16bb7a | chore: ignore local .claude agent config |
| 2026-09-16 | b2a127ee | fix: stop vinext treating the static-site entry as a Pages router |
| 2026-09-16 | c96decc9 | chore: make the linter actionable and clear the debt it was hiding |
| 2026-09-16 | 5d7e3562 | ci: verify build, tests and lint on every pull request |
| 2026-09-16 | 12d852ca | a11y: lift muted text above the WCAG AA contrast floor |
| 2026-09-16 | 597af579 | feat: shareable URLs, working Back button, and deep links |
| 2026-09-16 | 70213f9f | refactor: extract hash routing into a tested module |
| 2026-09-16 | eab79b14 | refactor: extract country and event-region vocabularies |
| 2026-09-16 | 38765dd3 | Merge pull request #10 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 41a1a3e7 | fix: retry transient API failures and stop claiming 'no events' when a load fails |
| 2026-09-17 | 40e14673 | Merge pull request #11 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 4639d7e0 | docs: add roadmap with findings against the open items |
| 2026-09-17 | 0c23a745 | fix: make the ranking list self-consistent and align the graph with it |
| 2026-09-17 | 66824539 | fix: one scoring definition everywhere, drop dead retry, explain the sampling limit |
| 2026-09-17 | 1dba5cb8 | feat: pointer-tracked card highlights and better scroll behaviour |
| 2026-09-17 | 84cfce5b | fix: season band no longer pops in as an empty slab on a team profile |
| 2026-09-17 | 6d68e89e | feat: four colour themes with a picker |
| 2026-09-17 | 5b17e215 | Merge pull request #12 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 311c5876 | feat: team numbers are signed on in a handwriting face |
| 2026-09-17 | 5bda4105 | Merge pull request #13 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | bca7c002 | feat: trace team numbers stroke by stroke instead of revealing them |
| 2026-09-17 | eb18c605 | Merge pull request #14 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 2acff59f | feat: slow the signature and ease off toward the final character |
| 2026-09-17 | c73ad6df | Merge pull request #15 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | ddfec42c | tune: quicken the signature by about 20 percent |
| 2026-09-17 | 3e780f4d | Merge pull request #16 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | a0ebdb00 | fix: jump to the top on navigation instead of scrolling there smoothly |
| 2026-09-17 | 4525e61a | Merge pull request #17 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 501e6888 | fix: undrawn strokes no longer leave stray ink before they are written |
| 2026-09-17 | 82fb90d5 | Merge pull request #18 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 81786ee8 | fix: tell the reader when a content blocker is stopping the data |
| 2026-09-17 | 960f6938 | fix: bind the catch parameter in the rankings error handler |
| 2026-09-17 | 52f6fb3a | Merge pull request #19 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 4cb9e0ce | feat: remove the global search from the header |
| 2026-09-17 | 134e712d | Merge pull request #20 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 7feb6c55 | feat: give a team's location its own line under the number |
| 2026-09-17 | 2329e6ab | Merge pull request #21 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 8a249087 | fix: draw H's crossbar before its stems |
| 2026-09-17 | d5c2139b | Merge pull request #22 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | 2f9719d9 | fix: H draws left stem, crossbar, then right stem |
| 2026-09-17 | 6f6767a7 | Merge pull request #23 from StevenQQian/feat/routing-and-dx |
| 2026-09-17 | ee81570d | fix: shared links work in a browser that has never opened the site |
| 2026-09-17 | 1ba6b81d | Merge pull request #24 from StevenQQian/feat/routing-and-dx |
| 2026-09-22 | 9e551130 | Use root path for vex-rank.com |
| 2026-09-22 | 4466dc67 | Allow vex-rank.com to use ranking API |
| 2026-09-23 | 12268ffb | Add Discord invite icon beside theme selector |
| 2026-09-23 | 73bfd070 | Merge pull request #25 from easonli29/codex/discord-header-link |
| 2026-09-23 | 03c75b78 | Place blog section beside vertical Signature Events |
| 2026-09-23 | e1349b18 | Merge pull request #26 from easonli29/codex/home-blog-and-signatures |
| 2026-09-23 | 7bf2bc8d | Show featured event date and align blog panel |
| 2026-09-23 | 335a3cf8 | Merge pull request #27 from easonli29/codex/home-date-blog-alignment |
| 2026-09-23 | dd63f3ed | Revert blog homepage layout while keeping featured date |
| 2026-09-23 | 6a03cd05 | Revert blog layout from live site; keep draft PR #29 unmerged |

## Current Source and Verification References

GitHub repository: https://github.com/easonli29/Vex-Rank (main at 6a03cd0 on September 23 2026).

GitHub pull request register: https://github.com/easonli29/Vex-Rank/pulls?q=is%3Apr (PRs 1-29 through September 23; number 3 is an issue, not a pull request).

Current CI run 35845951399: https://github.com/easonli29/Vex-Rank/actions/runs/35845951399.

Current test deployment run 35846097394: https://github.com/easonli29/Vex-Rank/actions/runs/35846097394.

Repository source: website/lib/vcr3.mjs, website/lib/vcr-scoring.mjs, website/lib/routes.mjs, website/lib/client-fetch.ts, website/cloudflare/worker.ts, website/components/signed-number.tsx.

Deployment configuration: .github/workflows/ci.yml, .github/workflows/github-pages-test.yml, website/cloudflare/DEPLOYMENT.md, website/firebase/DEPLOYMENT.md.

Archive provenance: versions/vcr3-historical-archives.json and website/docs/HISTORICAL-VCR3.md.

Algorithm versions: docs/VCR-3.0-revision.md, versions/vcr-3.0-candidate.md, output/pdf/vex_competitive_rating_full_algorithm.pdf, and the supplied VCR v1.0 Lucidchart PDF.

Local website history: workspace website/.git, commits f402ff8 through ddc5680, September 1-11 2026.

## How to continue this dated record

Record a new entry only after identifying its commit, pull request, observation time, model version, and verification evidence. Separate an implemented behavior from a design proposal and a locally observed result from a deployed one. Re-run deterministic tests and build checks at the new head, refresh archive counts only from a validated dataset, update the table of contents, and render every page before publishing another edition.

# Part Fifteen September 27 2026 Release Record

## Hide test banner and unfinished Stat leaders

Decision. Remove the prominent 'VEXRank test deployment' strip from the top of the public site. Hide Stat leaders from the desktop and mobile navigation and from the homepage feature row because the section is not ready for use. Keep its implementation in source for later work; do not alter Events, Rankings, Teams, the theme, or the existing design system. The remaining two feature cards use a two-column layout.

Compatibility. An old #/stats link resolves to Rankings. A saved Stat leaders view or return destination also resolves to Rankings, so a visitor cannot reopen the unfinished page through browser history or saved session state. The routing regression test covers the old link.

Implementation. PR #31 changes website/static-site/main.tsx, website/app/page.tsx, website/lib/routes.mjs, and website/tests/routes.test.mjs. The Pages entry no longer renders the banner; the existing stylesheet import stays because it also defines font variables.

Verification. GitHub CI run #45 completed successfully for PR #31. The pull request was squash-merged into main at commit 389693de8f88ee9ea85f8b6f92d8da03014ceb63. GitHub Pages deployment run #27 completed successfully from that main commit. A public-site inspection on September 27 found no test banner or Stat leaders navigation or homepage card; Events, Rankings, Teams, the Discord link, and the two remaining feature cards were visible. This is a presentation check, not a fresh validation of the underlying event and team data.

Source: https://github.com/easonli29/Vex-Rank/pull/31

CI: https://github.com/easonli29/Vex-Rank/actions/runs/36359005901

Deployment: https://github.com/easonli29/Vex-Rank/actions/runs/36359153840

Public site: https://vex-rank.com/